DRAFT Project Instructions

Date Submitted:	May 18, 2016

Platform:	NOAA Ship Okeanos Explorer

Project Number:	EX-16-05 Leg 3

Project Title:	CAPSTONE CNMI & Mariana Trench MNM (ROV & Mapping)

Project Dates:	June 17 – July 10, 2016

Prepared by:	Kasey Cantwell

Expedition Coordinator

Office of Ocean Exploration & Research

Approved by:	________________________	Dated: __________________

Craig Russell

Program Manager

Office of Ocean Exploration & Research

Approved by:	________________________	Dated: __________________

Captain Anne K. Lynch, NOAA

Commanding Officer

Marine Operations Center - Atlantic

- OVERVIEW

A.  Brief Summary and Project Period

From April to July 2016, NOAA and partners will conduct three telepresence-enabled ocean exploration cruises on NOAA Ship Okeanos Explorer to collect critical baseline information in and around the Commonwealth of the Northern Marianas Islands (CNMI) and the Marianas Trench Marine National Monument (MTMNM). NOAA will work with the scientific and management community to characterize unknown and poorly-known areas through telepresence-based exploration. This expedition is part of a three year Campaign (CAPSTONE) focused on systematically collecting baseline information to support science and management needs within and around the Monuments and other protected places in the Pacific, and serves as an opportunity for NOAA and the Nation to highlight the uniqueness and importance of these national symbols of ocean conservation.

This document contains project instructions for EX-16-05 Leg 3. Operations for this cruise will include ROV, mapping, telepresence-based remote participation, and CTD rosette operations. The expedition will commence in Santa Rita, Guam with operations beginning on June 17th and conclude in Santa Rita, Guam on July 10th. Operations will use the ship’s deep water mapping systems (Kongsberg EM302 multibeam sonar, EK60 split-beam fisheries sonars, ADCPs, and Knudsen 3260 chirp sub-bottom profiler sonar), NOAA’s two-body 6000 m remotely operated vehicle (ROVs Deep Discoverer and Seirios), CTD rosette, and the ship’s high-bandwidth satellite connection for real-time ship to shore communications. Daytime ROV dives are planned every day from June 18 –July 9. ROV dives will include high-resolution visual surveys and limited rock and biologic specimen sampling. Mapping operations will be conducted overnight and when the ROV is on deck. CTD casts have been requested during the cruise to collect more environmental information at sites of interest. Exploration operations for this cruise will focus on deep-water areas around CNMI and MTMNM. This expedition will help establish a baseline of information in the region to catalyze further exploration, research and management activities.

NOAA Ship Okeanos Explorer systematically explores the ocean every day of every cruise to maximize public benefit from the ship’s unique capabilities. With 95% of the ocean unexplored, we pursue every opportunity to map, sample, explore, and survey at planned destinations as well as during transits; “Always Exploring” is a guiding principle. An integral element of Okeanos Explorer’s “Always Exploring” model is the ship’s seafloor and water column mapping capabilities. A subset or all of the sonars (EM 302, EK 60, Knudsen sub-bottom, ADCPs) on board will be operated at all times when ROV or CTD operations are not taking place, allowing for continued exploration and seabed, water column, and/or sub-bottom data collection and selected processing.

As a telepresence-enabled ROV cruise, EX-16-05 Leg 3 is anticipated to have a robust complement of shore-based science experts participating from their home institutions and Exploration Command Centers around the country. This shore-based science team will actively engage with the at-sea team in real-time using Okeanos Explorer’s state-of-the art telepresence technology, including during ROV dives and daily ship-to-shore science planning meetings. In general, operations will focus in the areas highlighted in Figure 1.

B.  Days at Sea (DAS)

Of the 24 DAS scheduled for this project, 0 DAS are funded by an OMAO allocation, 24 DAS are funded by an OAR Line Office Allocation, 0 DAS are Program Funded, and 0 DAS are other agency funded.  This project is estimated to exhibit a High Operational Tempo due to daily ROV operations, nighttime mapping, and possible evening CTD work.

C.  Operating Area

EX-16-05 Leg 3 of the CAPSTONE Expeditions is a telepresence-enabled ROV cruise that will focus on sites within CNMI and MTMNM. The overarching themes of CAPSTONE include collecting data to addressing Monument and Sanctuary science and management needs; vulnerable marine habitats; seamounts within the Prime Crust Zone; and collecting information about the geologic history of the Pacific Seamounts. Additional themes for the expedition include deep sea coral and bottom fish habitats; hydrothermal vents; mud volcanoes; trench and subduction zone areas. Operations for this cruise are located in the southern portion of the CNMI and North of Guam.

The ship will conduct 24 hour operations consisting of daytime ROV dives and evening/nighttime mapping operations including during transit. During this cruise we will conduct primarily 8 hour ROV dives with occasional 10 or 12 hour dives on particularly interesting or deep water dive sites, as staffing allows. ROV operations will focus in depths between 250 and 6,000 meters and will include high-resolution visual surveys and limited sample collection. Mapping operations will be conducted in 250m of water and deeper, and include transit and overnight multibeam, water column backscatter, and sub-bottom data collection.  CTD rosette operations are requested at several sites to inform ROV dives, and may be requested opportunistically at selected sites where collecting the data is considered important to understanding the physical or chemical properties of the overlying water column.

Figure 1: This figure shows the operating area (yellow box) of the Okeanos Explorer for EX-16-05 Leg 3. The white line shows the CNMI/US EEZ, the red lines are the boundaries of the Trench and Islands Unit of the MTMNM, and the red triangles are the Vents Unit of MTMNM. The light blue lines are 6000 m contours.

| Operating Area Bounding Coordinates |  |  |
| --- | --- | --- |
| ID | Latitude (N) | Longitude (E ) |
| Eastern Operating Edge | 11.6364 | 147.7862 |
| Western Operating Edge | 14.6465 | 149.4795 |
| Northern Operating Edge | 17.5088 | 149.3278 |
| Southern Operating Edge | 17.3300 | 143.2906 |

Table: Bounding coordinates of the general operating area for EX-16-05 Leg 3.

Figure 2: This figure shows the location of currently planned ROV dives (pink dots). This is not yet a complete list of dive targets as the science community is still providing input regarding additional targets. A new dive plan will be generated on June 6 with the final list of dive targets. The red polygon is the boundary of the Trench and Island Units of MTMNM, and the red triangles compose the Vents Unit of the MTMNM.

D.  Summary of Objectives

June 17 – July 10 (Santa Rita, Guam to Santa Rita, Guam) Telepresence-enabled ROV cruise with mapping and CTD operations

EX-16-05 Leg 3 operations will cover a wide area of the US EEZ in and around the Commonwealth of the Northern Marianas Islands, Guam, and the Marianas Trench Marine National Monument. The primary goal for this cruise is to collect baseline data and information to support priority NOAA science and management needs.

Mission objectives for EX-16-05 Leg 3 include a combination of operational, science, education, outreach, and data management objectives:

- Science

  - Acquire data to support priority Monument and Sanctuaries science and management needs;

  - Explore the diversity and distribution of benthic habitats – including bottom fish habitats, deep sea and precious coral communities, hydrothermal vent communities, mud volcanoes, trench and subduction zone habitats;

    - Collect data on: habitat size and extent, animal diversity and density;

    - Focus close-up imaging operations on potential new, rare and poorly documented animals as well as dominant members of the communities;

    - Collect and preserve biological samples of potential new species, new records, dominant community members if not easily recognized, and other animals to aid in site characterization

  - Collect biological and geological data and samples on seamounts within the Prime Crust Zone east of the trench, particularly focusing on ridge tops and summit margins;

  - Collect biological and geological data at sites to aid the understanding of the geologic history of the Pacific seamounts.

  - Continue to refine specimen collection protocols and processing procedures;

  - Ground-truth acoustic data using video imagery and characterize associated habitat;

  - Engage a broad spectrum of the scientific community and public in telepresence-based exploration;

  - Successfully conduct operations in conjunction with shore-based Exploration Command Centers and remote science team participants;

  - Create and provide input into standard science products to provide a foundation of publicly accessible data and information products to spur further exploration, research, and management activities.

  - Familiarize NATO CMRE representative (Richard Stoner) with the scientific aspects of telepresence- enabled operations.

- Remote Science/Exploration Command Centers

  - Provide operational support and training to scientists and managers to enable remote participation in at-sea operations;

  - Provide support and testing to bring new ECC or viewing center online at the University of Guam;

  - Provide support and testing to bring internet-1 based ECC or viewing center online at Northern Marianas College;

  - Develop and test best practices for hosting internet-1 based live interactions;

  - Facilitate outreach and engagement activities and events at the ECCs;

  - Test and refine ship-to-shore communications procedures that engage multiple ECCs and other remote participants;

  - Test and refine operating procedures and products.

- ROV Engineering

  - Daytime ROV dives on exploration targets;

  - Ongoing training of pilots;

  - Ongoing system familiarization, documentation, and training;

  - Test and refine new ROV systems and pilot sampling protocol.

  - Familiarize NATO CMRE representative (Richard Stoner) with the engineering aspects of telepresence operations.

- Video Engineering (VSAT ~15 mb/sec ship-to-shore; 2.5 mb/sec shore-to-ship)

  - Test terrestrial and high-speed satellite links (Test high speed at 18 mbps if bandwidth can be procured, to see if this is successful. Will need coordination from OER and KnightSky to do this)

  - Support telepresence-enabled ROV operations;

  - Collect/create all standard video products;

  - Continue to refine new highlight video SOPs;

  - Facilitate live outreach events between ship and shore;

  - Continue to refine protocols for using YouTube live to host live video;

  - Test and refine new video compression and editing hardware;

  - Formalize / Finalize parallel processing of imagery and video compression routines;

  - Develop protocols and procedure for using the Telestream video recording suite.

  - Familiarize NATO CMRE representative (Richard Stoner) with the engineering aspects of telepresence operations.

- Mapping

  - Collect high resolution mapping data from sonars in priority areas as dictated by operational needs as well as science and management community needs;

  - Support ROV operations with mapping products and expertise;

  - Conduct mapping operations during transit, with possible further development of exploration targets;

  - Collect XBT/ UnderwayCTD casts at regular intervals no longer than 6 hours, as data quality requires, during mapping operations;

  - Create daily standard mapping products;

  - Collect sun photometer measurements as part of survey of opportunity;

  - Continue to test the integration of the new EK60 frequencies and the ADCPs.

  - Train new Survey Technician on mapping operations and Standard Operating Procedures.

- Data Management

  - Provide a foundation of publicly accessible data and information products to spur further exploration, research, and management activities;

  - Provide daily products to shore for operational decision making purposes;

  - Test SOP for providing sample data management support from shore;

  - Continue to test the ability to record high definition video footage of a full dive onboard the ship;

  - Develop and test protocols and procedures for handling the data from the Telestream video recording system;

  - Develop and test protocols and procedures for handling data from pilot sampling efforts

  - Cross train existing ROV dedicated personnel;

  - Formalize Data Management SOPs;

  - Continue development on real time data visualization of ROV geospatial and environmental parameters;

  - Ensure Marine Archology data protection protocols are followed, if relevant.

  - Familiarize NATO CMRE representative (Richard Stoner) with the data management aspects of telepresence- enabled operations.

- Outreach

  - Engage the general public in ocean exploration through live video and timely content (daily updates, topical essays and web logs, highlight videos, video clips, still imagery and mapping products) posted on the Ocean Explorer website;

  - Conduct live interactions with UnderWater World Guam;

  - Conduct live interactions with schools on Saipan;

  - Host live events with VIPs;

  - Familiarize NATO CMRE representative (Richard Stoner) with the outreach  aspects of telepresence- enabled operations.

  - Conduct VIP ship tours during in-ports

  - Give presentations about the expedition to local stakeholders (ie. Fisherman’s Co-Op, University of Guam, POETS lecture series)

  - More TBD.

- Ship

  - Continue to refine SOPs for the new VSAT;

  - Provide a high quality stable internet connection with the new VSAT;

  - Continue training new deck department personnel in ROV launch and recovery.

  - Support VIP ship tours, as available

  - Train new Survey Technician and familiarize him/her with Okeanos Operations and his/her responsibilities

E.  Participating Institutions

National Oceanic and Atmospheric Administration (NOAA), Office of Ocean Exploration and Research (OER)–1315 East-West Hwy, Silver Spring, MD 20910

Global Foundation for Ocean Exploration, 75 Greenmanville Ave., Mystic, CT 06355

NOAA, National Oceanographic Data Center, National Coastal Data Development Center, Stennis Space Center MS, 39529

University Corporation for Atmospheric Research Joint Office for Science Support (JOSS), PO Box 3000 Boulder, CO 80307

University of Hawai’i at Manoa- 2500 Campus Rd, Honolulu, HI 96822

University of New Hampshire (UNH) Center for Coastal and Ocean Mapping (CCOM) Jere A. Chase Ocean Engineering Lab, 24 Colovos Rd, Durham, NH 03824 USA

NOAA National Marine Fisheries Service, Pacific Islands Regional Office, 1845 Wasp Blvd, Honolulu, HI 96818

NOAA National Marine Fisheries Service, Marine National Monuments Program, 1845 Wasp Blvd, Honolulu, HI 96818

NOAA National Marine Fisheries Service, Pacific Islands Fisheries Science Center, 1845 Wasp Blvd, Honolulu, HI 96818

University of Guam, University Dr., Mangilao, Guam 96923

UnderWater World Guam, 1245 Pale San Vitores Rd, Tamuning, Guam 96911

Northern Marianas College, P.O. Box 501250, Saipan, MP 96950

F.  Personnel (Mission Party)

Table 2: Leg I – Full list of sea going mission party members and their affiliations

| Name (First, Last) | Title | Date Aboard | Date Disembark | Gender | Affiliation | Nationality |
| --- | --- | --- | --- | --- | --- | --- |
| Kasey Cantwell | Expedition Coordinator | 6/13/16 | 7/13/16 | F | NOAA OER | USA |
| Derek Sowers | Mapping Team Lead | 6/15/16 | 7/11/16 | M | NOAA OER | USA |
| Shirley Pomponi | Scientist 1 | TBD | TBD | F | FAU | USA |
| Patty Fryer | Scientist 2 | TBD | TBD | F | UCAR/UH | USA |
| Jason Meyer | Mapping Watch Lead | TBD | TBD | M | UCAR | USA |
| Joshua Carlson | Data Management | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Karl McLetchie | Engineering Group Lead 1 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Bobby Mohr | Engineering Group 2 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Fernando Aragon | Engineering Group 3 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Levi Unema | Engineering Group 4 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Jeff Williams | Engineering Group 5 | 6/16/16 | 7/13/16 | M | GFOE | USA |
| Andy Lister | Engineering Group 6 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Roland Brian | Engineering Group 7 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Dan Rogers | Engineering Group 8 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| David Casagrande | Engineering Group 9 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Sean Kennison | Engineering Group 10 | 6/13/16 | 7/13/16 | M | GFOE | USA |
| Richard Stoner | Engineering Group 11 | 6/13/16 | 7/13/16 | M | NATO CMRE | UK |
| Tara Smithee | Engineering Group 12 | 6/13/16 | 7/13/16 | F | GFOE | USA |
| Annie White | Engineering Group 13 | 6/13/16 | 7/13/16 | F | GFOE | USA |
| Jim Newman | Engineering Group 14 | 6/13/16 | 7/13/16 | M | GFOE | USA |

Table 3: Leg I—Shore-based Science Team

The unique telepresence capabilities of NOAA Ship Okeanos Explorer allow for the at sea team to leverage on an almost limitless intellectual capital of onshore experts. Below is a table of the science team that will be based onshore during EX16-05 Leg 3, including their affiliations, expertise, and locations. This is only a fraction of the extended network of scientists, resource managers, and members of the general public that interact with our science team and follow along with the expedition via the live video feeds.

| Last Name | First Name | Organization | Expertise/ Interest | Participation Level | Location |
| --- | --- | --- | --- | --- | --- |
| Paulay | Gustav | University of Florida | biodiversity | Doctor-on-call | Friday Harbor Labs, U Washington |
| Phil | Alderslade | CSIRO O&A | octocorals | Occasional | CSIRO Hobart Tasmania Australia |
| Delacruz | Carl | WPRFMC | Fisheries | Core | Department of Aquatics and Wildlife Refuge Office Guam |
| McCue | Michael | UnderWater World Guam | Live Linkups/Host Coral Biologists | Occasional | UnderWater World Guam |
| Baechler | Britta | CNMI Division of Fish & Wildlife | MPAs, fisheries, corals | Occasional | Saipan |
| Tibbatts | Brent | Guam DAWR | fisheries, fish taxonomy | Core | Guam DAWR |
| Greene | Robbie | Pacific Coastal Research & Planning | bathymetry & seafloor mapping, geomorphology | Occasional | CNMI Dept. of Lands & Natural Resources, Saipan, Northern Mariana Islands |
| Fraser | John | APASEEM | GIS, Chemistry | Core | Saipan, CNMI |
| Tibbatts | Rodney | DAWR | Deep water fish, ichthyology | Occasional | Guam DAWR |
| McKagan | Steve | NOAA |  | Occasional | CNMI NOAA Field Office |
| Borja | James | Fishermen's Co-Op |  | Occasional | Guam |
| Malay | Maria Celia (Machel) | University of Guam Marine Laboratory | benthic biology, crustaceans, invertebrates in general, biogeography | Occasional l | Guam - University of Guam Marine Laboratory |
| Anderson | Melissa | University of Ottawa & GEOMAR Helmholtz Centre for Ocean Research Kiel | Economic Geology | Occasional | Geomar, Kiel, Germany |
| Schils | Tom | University of Guam Marine Laboratory | Benthic Ecology; Phycology; Water Quality Monitoring | Core | University of Guam, Guam, Mariana Islands |
| Gawel | Mike | US DOI NPS | Octocorals, hard corals, invertebrates, fishes | Doctor-on-call | Guam |
| Amesbury | Judith | Micronesian Archaeological Research Services | archaeology | Occasional | MARS office, Guam |
| Simeon | Anna | Bureau of Statistics and Plans | reef biology and ecology | Occasional | Guam, BSP or Underwater world |
| Miller | Allison | National Park Service |  | Occasional | National Park Service office, UOG Marine Lab, home (if possible) |
| Kerr | Alexander | University of Guam | Holothuroidea | Occasional | University of Guam |
| Matsumoto | Asako | Chiba Institute of Technology (Chitech) | octocoral, deep-sea coral | Core | Tokyo, Chiba Institute of Technology (Chitech), Japan |
| ROSE | PAUL | NATIONAL GEOGRAPHIC - PRISTINE SEAS |  | Occasional | UK and Geneva |
| Linley | Thomas | University of Aberdeen | abyssal fishes | Occasional | Oceanlab, University of Aberdeen |
| Carney | Robert | Louisiana State Univ | benthic biology | Occasional | LSU |
| Austin | James | University of Texas/Austin | marine geology | Doctor-on-call | Austin, TX |
| Wicksten | Mary | TexasA&M University | invertebrate zoology | Occasional | Texas A&M University, College Station, TX |
| Hetti | Diluni | University of Texas at Dallas | Everything about hydrothermal vents | Occasional | Dallas TX, University of Texas at Dallas |
| Wicksten | Mary | Texas A&M University | invertebrate zoology | Occasional | Texas A&M University |
| France | Scott | University of Louisiana at Lafayette | Benthic biology, deep-sea coral | Core | University of Louisiana at Lafayette |
| Stern | Bob | U TX Dallas | Marianas | Occasional | UTD and Taos NM |
| Roark | Brendan | Texas A&M University | Deep-sea coral | Core | TAMU |
| France | Scott | University of Louisiana at Lafayette | Deep-sea corals, benthic invertebrates | Core | University of Louisiana at Lafayette |
| Wicksten | Mary | Texas A&M University | invertebrate zoology | Occasional | Texas A&M University |
| Carney | Robert | LSU | benthic Biology | Occasional | Baton Rouge la |
| Stern | Robert | U Texas at Dallas | IBM arc system geology | Occasional | Home |
| Rankey | Gene | University of Kansas | Carbonate geology | Occasional | Lawrence, Kansas, University of Kansas |
| Kelley | Katherine | University of Rhode Island | igneous petrology | Occasional | University of Rhode Island |
| Coykendall | Katharine | USGS | benthic biology | Occasional | USGS Leetown Science Center |
| Reed | John | Harbor Branch Oceanographic Institute | geomorphology, benthic biology | Occasional | HBOI-FAU ECC |
| Morgan | Nicole | Florida State University | benthic biology | Occasional | Florida State Uni, Tallahassee, FL |
| Perfit | Michael | University of Florida | Geology, Petrology, Geochemistry | Occasional | Harbor Branch, Florida Atlantic Univ |
| Vecchione | Michael | NMFS National Systematics Lab | cephalopods and pelagic biology | Core | Smithsonina, VIMS, and home |
| Catsambis | Alexis | Naval History & Heritage Command | Archaeology | Occasional | Washington DC |
| McKinnon | Jennifer | East Carolina University | archaeology | Occasional | East Carolina University |
| Gruber | David | Baruch College, City University of New York/National Geographic/AMNH | coral reefs, deep reef biology, biofluorescence, bioluminescence | Occasional | Baruch College, City University of New York/New York City |
| Herrera | Santiago | U Toronto, WHOI | benthic biology | Occasional | U Toronto |
| Ross | Steve | UNC-W | fishes, deep-sea ecology, deep sea corals | Occasional | office |
| Stephanie | Farrington | Harbor Branch Oceanographic inst. at fau | Biology | Occasional | HBOI ECC |
| Herter | Jeffrey | NY Department of State, Office of Planning & Development | Offshore Planning, Submarine canyons | Occasional | NY Department of State, Office of Planning & Development, Albany, NY |
| Moore | James | Bureau of Ocean Energy Management (BOEM) | Archaeology, shipwrecks, geomorphology | Core | NOAA Headquarters in Silver Spring, MD or BOEM Headquarters in Sterling, VA |
| Baco-Taylor | Amy | Florida State university | Benthic ecology, deep-sea corals and sponges | Core | FSU |
| Jourdan | David | Nauticos | Sonar mapping | Occasional | Nauticos, Cape Porpoise, Maine |
| Carrier | Brandi | Bureau of Ocean Energy Management | archaeology, magnetometry | Core | Bureau of Ocean Energy Management, Sterling, Virginia |
| Jordan | Brian | BOEM | archaeology | Doctor-on-call | Sterling, VA BOEM HQ |
| Glickson | Deborah | FAU-Harbor Branch Oceanographic Institute | marine geology, hydrothermal vents | Core | HBOI |
| Beaulieu | Stace | Woods Hole Oceanographic Institution | benthic biology | Occasional | Woods Hole Oceanographic Institution |
| Demopoulos | Amanda | USGS |  | Occasional | USGS office-Gainesville |
| Ford | Mike | NOAA Fisheries | jellyfish | Occasional | Silver Spring ECC |
| Raineault | Nicole | OET | geomorph, exploration, seafloor mapping | Occasional | OET, GSO-URI |
| Shank | Timothy | WHOI | benthic biology | Core | WHOI command center |
| Coykendall | Katharine | USGS | benthic biology | Occasional | USGS-Leetown Science Center |
| Collins | Allen | NOAA National Systematics Lab | Medusozoan Cnidarians, Hexactinellid sponges | Occasional | Washington DC NOAA |
| Harmer Luke | Tara | Stockton University | deep sea biology | Core | Stockton University, Galloway, NJ |
| Smith | Sallie | Howard B. Owens Science Center |  |  | Howard B Owens Science Center |
| Mah | Christopher | National Museum of Natural History (Smithsonian) | Starfish,echinoderms, deep-sea biology, etc. | Occasional | Washington, D.C. |
| Netburn | Amanda | NOAA OER | water column | Core | NOAA ECC, possibly IRC too |
| Heyl | Taylor | WHOI | Biology | Core | WHOI |
| Sulak | Kenneth | USGS | deep sea fish | Occasional | Gainesville, FL - USGS |
| Aderhold | Kasey | IRIS | Seismology | Occasional | Washington D.C., IRIS |
| Seid | Charlotte | Northeastern University | biodiversity, genomics |  | Ocean Genome Legacy Center, Northeastern University, Nahant, MA USA |
| Gerringer | Mackenzie | University of Hawaii | Deep-sea Fishes, Hadal Trenches | Core | UH ECC |
| Watling | Les | University of Hawaii at Manoa | benthic biology, octocorals | Core | Hawaii, Maine |
| Parke | Michael | PIFSC | Benthic eccology | Core | IRC and UH |
| Johnson | Hoku | NOAA/NMFS/PIFSC |  | Occasional | NOAA - Inouye Regional Center |
| Hirsh | Heidi | NOAA NMFS Monuments Program | geomorphology, benthic, biology, hydrothermal vents, geology, submarine volcanoes, ocean literacy, education and outreach | Core | NOAA Inouye Regional Center and Residence in Honolulu |
| Oram | Risa | NMFS |  | Occasional | Honolulu, PIFSC, NMFS |
| Brooke | Samantha | NOAA | Marine National Monument | Core | IRC |
| Beauregard | Laura | USFWS | Marine National Monument | Occasional | USFWS Honolulu/Guam |
| Glazer | Brian | University of Hawaii | hydrothermal | Occasional | University of Hawaii Manoa |
| Mundy | Bruce | NOAA NMFS PIFSC | ichthyology (fish identification and biogeography) | Occasional | IRC ECC |
| Amon | Diva | University of Hawaii | benthic biology | Core | Okeanos Explorer (leg 1), University of Hawaii (leg 3) |
| Drazen | Jeffrey | University of Hawaii | deep sea fishes | Occasional | UH campus |
| Dieter | Bryan | PIFSC | exploration | Occasional | IRC |
| Wagner | Daniel | NOAA | Deep-sea corals | Occasional | IRC ECC and Office |
| Rowley | Sonia | University of Hawai'i at Manoa | biogeography & taxonomy of Octorallia, benthic biology | Occasional | Hawai'i, University of Hawai'i at Manoa |
| Andrews | Allen | NOAA Fisheries | Fishes and corals | Occasional | IRC |
| Putts | Meagan | Hawaii Pacific University | Benthic biology, deep-water coral | Occasional | Hawaii Pacific University/ University of Hawaii |
| Van Tilburg | Hans | NOAA ONMS | maritime heritage | Occasional | DKIRC |
| Nunnally | Clifton | University of Hawaii at Manoa | benthic ecology and biogeochemistry of marine sediments, Hadal ecology and energetics | Core | ECC of Univesity of Hawaii campus |
| Leitner | Astrid | University of Hawaii Manoa | deep sea fish ecology and biology | Occasional | University of Hawaii Manoa |
| Miller | Joyce | University of Hawaii | Geology | Occasional | Hawaii -- home |
| Trusdell | Frank | USGS | Volcanology | Occasional | Hawaii, HVO, USA |
| Rowley | Sonia | University of Hawaii at Manoa | Octocorals | Occasional | UH |
| Greene | Brian | Association for Marine Exploration | Ichthyology | Core | Kona, Hawaii |
| Pyle | Richard | Bishop Museum | taxonomy, biogeography, fishes | Occasional | Bishop Museum |
| Smith | John | Univ. Hawaii | Geology, geophysics, seafloor mapping | Occasional | Univ. Hawaii Manoa |
| Tong | Hongpeng | University of Hawaii | geology | Occasional | University of Hawaii |
| Romero | Sonia | Universidad de Oviedo, Spain |  | Occasional | UH ECC |
| Goetze | Erica | University of Hawaii at Manoa | biology - water column | Occasional | Hawaii - starting in mid-June. In Europe until then. |
| Quattrini | Andrea | Harvey Mudd College | benthic bio | Occasional | HMC |
| Parrish | Frank | PIFSC |  | Occasional | IRC |
| Levin | Lisa | Scripps Institution of Oceanography | benthic biology | Occasional | Scripps Institution of Oceanography |
| Zykov | Victor | Schmidt Ocean Institute |  | Occasional | SF Bay Area |
| Baechler | Neah | College of Charelston | geomorphology, hydrothermal venting | Occasional | Portland, OR |
| Heywood | Luan | Western Washington University | Igneous petrology/Volcanology | Occasional | Bellingham, WA, USA; Western Washington University |
| Dreyer | Brian | UCSC | petrology | Occasional | UCSC |
| Chadwick | Bill | NOAA/PMEL | Geology, volcanology | Occasional | Hatfield Marine Science Center, Newport, Oregon |
| Embley | Robert | NOAA/PMEL | geology | Core | Newport, OR |
| Auyong | Marie | University of Guam | Community outreach | Occasional | Guam, University of Guam |
| Berntson | Ewann | NOAA Fisheries | deep sea corals | Occasional | NWFSC Manchester Research Station |
| Mittelstaedt | Eric | University of Idaho | geology and geophysics | Occasional | University of Idaho - my office |
| Frable | Ben | Scripps Institution of Oceanography | ichthyology | Occasional | Scripps Institution of Oceanography, La Jolla, CA |
| Mooi | Rich | California Academy of Sciences | echinoid systematics | Doctor-on-call | Calif. Acad. of Sciences, San Francisco |
| Butterfield | David | NOAA PMEL and U. Washington | geochemistry, volcanoes | Occasional | PMEL, Seattle |
| Clancey | William | HBOI/IHMC | Computer Science | Occasional | U.Manoa + IRC |
| Sarason | Christian | OceanGate Foundation | Education Outreach, with a focus on marine technology development | Occasional | OceanGate Foundation |
| Scheirer | Dan | US Geological Survey | geology/geophysics | Occasional | USGS, Menlo Park, California |
| Kellogg | Jonathan | University of Victoria | Vent circulation | Occasional | Vancouver, BC |
| Brounce | Maryjo | California Institute of Technology | Geological oceanography | Core | California Institute of Technology, Pasadena CA |
| Liwag | Jonathan | Northern Marianas College |  | Occasional | Saipan, Northern Marianas College |
| Johnston | Lyza | CNMI Bureau of Environmental and Coastal Quality | coral reef ecology | Occasional | BECQ Saipan |
| Burdick | David | University of Guam Marine Laboratory | benthic biology; scleractinian corals | Occasional | UoG Marine Lab/Underwater World |
| Pierce | Andrea | Underwater World Guam | Aquarium Biologist | Occasional | UnderWater World, Guam |
| Molodtsova | Tina | P.P.Shirshov Institute of Oceanology RAS | deep-sea corals, benthic biology | Core | Moscow, P.P. Shirshov Institute of Oceanology |
| Matsumoto | Asako | Chiba Institute of Technology (Chitech) | deep sea biology, deep water coral | Core | Japan |
| GALLARDO | VICTOR | National Taiwan Ocean University | Benthic communities | Occasional | Taiwan |
| Huber | Julie | Marine Biological Laboratory | microbiology | Core | Woods Hole, Marine Biological laboratory |
| Tibbatts | Brent |  | Fishes |  |  |
| Balwani | Seema | NOAA IRC |  |  |  |

Table 4: Shore-based Operational Support

Below is a list of individuals associated with OER who will be providing operational support during the cruise.

| Last Name | First Name | Organization | Area of interest or expertise. | Location |
| --- | --- | --- | --- | --- |
| Blaney | Debi | NOAA OER | Web Coordinator | Hawaii/ TBD |
| Elliott | Kelley | NOAA OER | Shore-side Ops | Silver Spring/ TBD |
| Kelley | Chris | UH Manoa | CAPSTONE Science Advisor, Shore-side Ops | UH Manoa |
| Martinez | Catalina | NOAA OER | Shore-side Ops | Rhode Island |
| Crum | Emily | NOAA OER | Communications Coordinator | Key West, FL |
| Wagner | Katie | NOAA OER | Media specialist | Silver Spring, MD |
| Russell | Craig | NOAA OER | Program Manager, Operations | Seattle, WA |

G.  Administrative

## Points of Contact:

Ship Operations

| Marine Operations Center, Atlantic (MOA) 439 West York Street Norfolk, VA 23510-1145 Telephone: (757) 441-6776 Fax: (757) 441-6495 | Chief, Operations Division, Atlantic (MOA) LCDR Don Beaucage, NOAA Telephone: (757) 441-6842 E-mail: Chiefops.MOA@noaa.gov |
| --- | --- |

### Mission Operations

| Kasey Cantwell Expedition Coordinator NOAA Office of Ocean Exploration and Research O: 301-734-1050 C: 301-717-7776 E-mail : Kasey.Cantwell@noaa.gov Derek Sowers Mapping Lead NOAA Office of Ocean Exploration and Research O: (603) 862-0369 C: (714) 321-6084 E-mail : Derek.Sowers@noaa.gov Karl McLechie ROV Dive Supervisor The Global Foundation for Ocean Exploration C :(617)201-5637 E-mail : Karl@seaknowledge.com | CDR Mark Wetzler, NOAA Commanding Officer NOAA Ship Okeanos Explorer Phone: (401) 378-8284 Email: CO.Explorer@noaa.gov LTJG Aaron Colohan, NOAA Operations Officer (Acting) NOAA Ship Okeanos Explorer Phone: (808) 659-9197 (Ship’s Iridium) E-mail: Ops.Explorer@noaa.gov |
| --- | --- |

Other Mission Contacts

| John McDonough, Deputy Director NOAA Ocean Exploration & Research Phone: (301) 734-1023 / (240) 676-5206 E-mail: John.McDonough@noaa.gov Dave Lovalvo Engineering Group Lead The Global Foundation for Ocean Exploration Phone : (203)2465-5531 E-mail :david.lovalvo@tgfoe.org | Craig Russell Program Manager NOAA Ocean Exploration & Research Phone: (206) 526-4803 / (206) 518-1068 E-mail: Craig.Russell@noaa.gov Kelley Elliott Expedition Manager NOAA Office of Ocean Exploration and Research O: 301-734-1024 C: 202-689-4587 E-mail : Kelley.Elliott@noaa.gov |
| --- | --- |

Vessel shipping address:

Shipments:

Send an email to the Okeanos Explorer Operations Officer at OPS.Explorer@noaa.gov indicating the size and number of items being shipped.

Items sent to Guam should arrive at the below address prior to COB April 13, 2016.

Naval Base Guam

Port Operations

Building 3169

Sumay Dr.

Santa Rita, Guam

96915

Attn: NOAA Ship Okeanos Explorer

- Diplomatic Clearances

N/A

- Licenses and Permits

A Scientific Research License application to conduct work on the submerged lands extending 3nm surrounding the Northern Marianas Island wasapproved and received from the CNMI Department of Lands and Natural Resources, Division of Fish and Wildlife on 4/15/16.  This license is effective from 4/20/2016 through 07/27/2016. The expedition also has received a CNMI Fish and Game License, which covers sample collections effective from 4/20/16 to 07/27/16, license number 03345-2016.  Both licenses are attached in Appendix F.

The expedition is being planned and conducted by NOAA as an agency of the U.S. Federal government, in partnership with NOAA NMFS Pacific Islands Regional Office Marine National Monument Program. We do not require a permit to work in the MTMNM.

In order to support or conduct Marine Scientific Research within the U.S. EEZ, work funded, authorized and/or conducted by the NOAA must be compliant with the National Environmental Policy Act (NEPA). NOAA Administrative Order (NAO) 216-6 describes NOAA’s specific obligations with regard to NEPA compliance. Among these is the need to review all NOAA-supported projects with respect to their environmental consequences. In compliance with NAO 216-6 and NEPA, a memorandum describing the project’s scientific sensors’ possible effects on the environment has been submitted for the project.  As expected with ocean research with limited time or presence in the marine environment, the project has been determined to not have the potential to result in any lasting changes to the environment. As defined in Sections 5.05 and 6.03.c.3 (a) of NAO 216-6, this is a research project of limited size or magnitude or with only short-term effects on the environment and for which any cumulative effects are negligible, and as such, the project is categorically excluded from the need to prepare a full-scale NEPA environmental assessment. The categorical exclusion met the requirements of NOA 216-6 and NEPA, and authorizes the Marine Scientific Research conducted for the project.

Additionally, informal consultation was initiated under Section 7 of the Endangered Species Act (ESA), requesting NOAA Fisheries’ Protected Resources Division concurrence with our biological evaluation determining that 2016 Marianas Expedition and all other planned Okeanos Explorer operations during the 2016-17 field season, may affect, but are not likely to adversely affect, ESA-listed marine species. The informal consultation was completed on February 3, 2016 when NOAA OER received a signed letter from the Regional Administrator of NMFS Pacific Islands Regional Office, stating that NMFS concurs with OER’s determination that conducting proposed Okeanos Explorer cruises are not likely to adversely affect ESA-listed marine species.

- OPERATIONS

The Expedition Coordinator is responsible for ensuring the scientific staff are trained in planned operations and are knowledgeable of project objectives, priorities and environmental compliance procedures. The Commanding Officer is responsible for ensuring all operations conform to the ship’s accepted practices and procedures.

- Project Itinerary (All times and dates are subject to prevailing conditions and the discretion of the Commanding Officer)

We will conduct primarily 8 hour ROV dives with a few longer dives as staffing allows. CTD casts are planned, subject to staffing availability.

Table 5: EX1605 Leg 1 Detailed Itinerary

This is an approximate itinerary and is subject to change. A draft dive schedule is expected to be generated on June 6th once feedback from the science community has been received regarding additional targets.

| Date | Dive | Activities | Site details |
| --- | --- | --- | --- |
| 6/13 | - | Mission personnel arrive. |  |
| 6/14 | - | Mobilization. | TBD |
| 6/15 | - | Mobilization. Potentially 1 round of ship tours | TBD |
| 6/16 | - | Mobilization. Final mission personnel arrive. Tours for VIPs. | TBD |
| 6/17 | - | Depart Guam and head north. Mapping operations conducted during transit. | ~0900 Departure from Guam |
| 6/18 | Dive 01 | Dive 01 -TBD |  |
| 6/19 | Dive 02 | Dive 02 -TBD |  |
| 6/20 | Dive 03 | Dive 03 -TBD | TBD |
| 6/21 | Dive 04 | Dive 04 -TBD | TBD |
| 6/22 | Dive 05 | Dive 05 -TBD | TBD |
| 6/23 | Dive 06 | Dive 06 -TBD | TBD |
| 6/24 | Dive 07 | Dive 07 -TBD | TBD |
| 6/25 | Dive 08 | Dive 08 -TBD | TBD |
| 6/26 | Dive 09 | Dive 09 -TBD | TBD |
| 6/27 | Dive 10 | Dive 10 -TBD | TBD |
| 6/28 | Dive 11 | Dive 11 -TBD | TBD |
| 6/29 | Dive 12 | Dive 12 -TBD | TBD |
| 6/30 | Dive 13 | Dive 13 -TBD | TBD |
| 7/1 | Dive 14 | Dive 14 -TBD | TBD |
| 7/2 | Dive 15 | Dive 15 -TBD | TBD |
| 7/3 | Dive 16 | Dive 16 -TBD | TBD |
| 7/4 | Dive 17 | Dive 17 -TBD | TBD |
| 7/5 | Dive 18 | Dive 18 -TBD | TBD |
| 7/6 | Dive 19 | Dive 19 -TBD | TBD |
| 7/7 | Dive 20 | Dive 20 -TBD | TBD |
| 7/8 | Dive 21 | Dive 21 -TBD | TBD |
| 7/9 | Dive 22 | Dive 22 -TBD | TBD |
| 7/10 |  | Mapping operations conducted during transit. Pull into port in Guam | ~1200 Arrival into Guam |
| 7/11 |  | Cruise demobilization. Potential ship tours. | Possible additional VIP tours that do not require ship support. |
| 7/12 |  | Mission personnel depart. Potential ship tours. | Possible additional VIP tours that do not require ship support |
| 7/13 |  | Mission personnel depart |  |

Inport Activities Schedule

Please note- this schedule is still tentative until we have confirmation from the ship and the port that this schedule is acceptable. Ship tours are the only activities that require direct support from the ship. Table 6: Inport Activities Schedule

Please note- this schedule is still tentative until we have confirmation from the ship and the port that this schedule is acceptable. Ship tours are the only activities that require direct support from the ship.

| JUNE - Guam port call |  |  |
| --- | --- | --- |
| Tuesday 14 | Wednesday 15 | Thursday 16 |
| Ship tour for base personnel or navy base school group? Talk at Fishermen's Co-Op @ 7 pm - Kasey Cantwell - Patty Fryer? | 4-H Camp Ship Tour? - 11 am - 2 tours at same time POETS Talk with UGuam Marine Lab @ 4pm - Kasey Cantwell - Patty Fryer - Shirley Pomponi | Ship Tours ? - 10 am VIP - 11 am VIP - 1 pm VIP UWW Guam Live Q&A ? - 3pm? |
| JULY - Guam port call |  |  |
| Sunday 10 | Monday 11 | Tuesday 12 |
| (Ship Arrives @ ~ 1200) | Ship tour for base personnel tour in AM? (smaller group only) Talk at Fishermen's Co-Op? - Kasey Cantwell - Shirley Pomponi - Patty Fryer |  |

- Staging and Destaging

  - Minimal mobilization will be required because ROV equipment will be onboard from a previous cruise.

  - Minimal demobilization will be required because nearly all equipment and samples will remain on board.

- Operations to be Conducted

Telepresence Events

  - Dates TBD – Live events are expected during the cruise with schools in Saipan, UnderWater World Guam, and possibly VIP events with the University of Guam and Northern Marianas College. There will be additional live events that come up as the cruise progresses. These events will have little to no effect on the ship’s operations and will be raised during daily operations briefings.

In-Port Events

- Planning is still underway, but limited ship tours for VIPs and partners are anticipated in Guam on June 14-16 and/ or July 11-12. These should not require ship personnel. This is still being planned will be discussed with the ship as plans evolve.

- SCUBA Dive Plan

All dives are to be conducted in accordance with the requirements and regulations of the NOAA Diving Program (http://www.ndc.noaa.gov/dr.html) and require the approval of the ship’s Commanding Officer. No SCUBA dives are currently planned for this cruise.

- Applicable Restrictions

Sonar Operations

EM 302, EK 60, ADCP, and sub-bottom profiler data acquisition is planned for this cruise. All data acquisition will be conducted in accordance with established standard operating procedures under the direction of the mapping team lead. These operating procedures will include protection measures when operating in the vicinity of marine mammals, sea turtles or Endangered Species Act-listed species as described in appendices D and E. The final decision to operate and collect 24-hour sub-bottom profiler data will be at the discretion of the Commanding Officer.

- EQUIPMENT

- Equipment and capabilities provided by the ship

IMPORTANT: VoIP and High-Speed VSAT functionality for telepresence operations shall be fully operational 24 hours before scheduled departure for at-sea operations. Departure delays may occur until systems are fully operational.

- Kongsberg EM302 MultibeamEchosounder (MBES)

- Simrad EK60DeepwaterEchosounders and GPTs (18, 70, 120, 200 kHz)

- Knudsen Chirp 3260 Sub-bottom profiler (SBP)

- Teledyne RDI Workhorse Mariner (300 kHz) ADCP

- Teledyne RDI Ocean Surveyor (38 kHz) ADCP

- Teledyne UnderwayCTD

- LHM Sippican XBT (Deep Blue probes)

- Seabird SBE 911Plus CTD

- Seabird SBE 32 Carousel and 24 2.5 L Niskin Bottles

- Light Scattering Sensor (LSS)

- Oxidation – Reduction Potential (ORP)

- Dissolved Oxygen (DO) sensor

- Altimeter Sensor and battery pack

- CNAV GPS

- POS/MV

- Seabird SBE-45 (Micro TSG)

- Kongsberg Dynamic Positioning-1 System

- NetApps mapping storage system

- CARIS HIPS Software

- IVS Fledermaus Software

- SIS Software

- Hypack Software

- Scientific Computing System (SCS)

- ECDIS

- Met/Wx Sensor Package

- Telepresence System

- VSAT High-Speed link (Comtech 15 Mbps ship to shore; 2.54 Mbps shore to ship)

- Cruise Information Management System (CIMS)

- Three VoIP telephone lines

- NOAA OER 6000 m Deep Discoverer ROV

- NOAA OER Seirios Camera Platform

- Equipment and capabilities provided by the scientists

- Microtops II Ozone Monitor Sunphotometer and handheld GPS required for NASA Marine Aerosols Network supplementary project.

- Equipment associated with new sampling protocol

- Teledyne UnderwayCTD

- HAZARDOUS MATERIALS

- Policy and Compliance

The Expedition Coordinator is responsible for complying with FEC 07 Hazardous Materials and Hazardous Waste Management Requirements for Visiting Scientific Parties (or the OMAO procedure that supersedes it).  The Expedition Coordinator and Science Team Lead will be responsible for transporting all samples and HAZMAT on and off the ship. By Federal regulations and NOAA Marine and Aviation Operations policy, the ship may not sail without a complete inventory of all hazardous materials by name and quantity, MSDS, appropriate spill cleanup materials (neutralizing agents, buffers, or absorbents) in amounts adequate to address spills of a size equal to the amount of chemical brought aboard, and chemical safety and spill response procedures.  Documentation regarding those requirements will be provided by the Chief of Operations, Marine Operations Center, upon request.

Per OMAO procedure, the scientific party will include with their project instructions and provide to the CO of the respective ship 30 days before departure:

    - List of chemicals by name with anticipated quantity

    - List of spill response materials, including neutralizing agents, buffers, and absorbents

    - Chemical safety and spill response procedures, such as excerpts of the program’s Chemical Hygiene Plan or SOPs relevant for shipboard laboratories

    - For bulk quantities of chemicals in excess of 50 gallons total or in containers larger than 10 gallons each, notify ship’s Operations Officer regarding quantity, packaging and chemical to verify safe stowage is available as soon as chemical quantities are known.

Upon embarkation and prior to loading hazardous materials aboard the vessel, the scientific party will provide to the CO or their designee:

- An inventory list showing actual amount of hazardous material brought aboard

- An MSDS for each material

- Confirmation that neutralizing agents and spill equipment were brought aboard sufficient to contain and cleanup all of the hazardous material brought aboard by the program

- Confirmation that chemical safety and spill response procedures were brought aboard

Upon departure from the ship, scientific parties will provide the CO or their designee an inventory showing that all chemicals were removed from the vessel. The CO’s designee will maintain a log to track scientific party hazardous materials. MSDS will be made available to the ship’s complement, in compliance with Hazard Communication Laws.

Scientific parties are expected to manage and respond to spills of scientific hazardous materials. Overboard discharge of hazardous materials is not permitted aboard NOAA ships.

- Inventory

| Item | Use | Approx. locations |
| --- | --- | --- |
| 95% Denatured Ethanol (10 gallons) | Sample preservation | Wetlab, under the chemical hood |
| 10% Buffered Formalin (3 gallons) | Sample preservation | Wetlab, under the chemical hood |
| Chaos Buffer (0.5 gallons) (4 M guanidine thiocyanate, 0.5% N-laurosyl sarcosine, 25 mM Tris pH 8.0, 0.1 M beta-mercaptoethanol) | Sample preservation (genetics) | Wetlab, under the chemical hood |
| Aqua Shield | Underwater Lubricant | ROV Workshop Fire Cabinet, Pit |
| Dow Corning 4 | Electrical insulating compound | ROV Workshop Fire Cabinet, Pit |
| Fluid Film Spray | Silicone Lubricant | ROV Workshop Fire Cabinet |
| Isopropanol Alcohol | Solvent | ROV Workshop Fire cabinet |
| Scotchkote | Electrical insulating compound | ROV Workshop Fire cabinet |
| 3M Silicone Spray | Silicone Lubricant | ROV Workshop Fire cabinet |
| Synthetic AW Hydraulic Oil, ISO-22 | Amsoil (AWG-05) | Hanger, Pit, Vehicles |
| Tap Magic Cutting Fluid | Cutting/Machining Lubricant | ROV Workshop Fire cabinet |
| Tap Magic Heavyweight Cutting Fluid | Cutting/Machining Lubricant | ROV Workshop Fire cabinet |
| Tuff Coat M | Marine Lubricant | ROV Workshop Fire cabinet |
| Dow Corning Molykote 111 | Valve Lubricant and Sealant | ROV Workshop Fire cabinet, Pit |
| WD40 | Lubricant | ROV Workshop Fire cabinet |
| Loktite | Bolt adhesive | ROV Workshop Fire cabinet |
| Mineral Oil | Vitrea | Hanger, Vehicles |
| Por-15 | Paint Kit | ROV Workshop Fire cabinet |
| Univis HVI 13 | Hydraulic Fluid | Hanger, ROV D2 |
| Ultratane | Butane fuel | ROV Workshop fire cabinet |
| Rust-oleum | Protective Enamel | ROV Workshop fire cabinet |
| Flux-Off | Soldering Flux remover | ROV Workshop fire cabinet |
| Propane | Torch Fuel | ROV Workshop fire cabinet |

- Chemical safety and spill response procedures

  - All safety and spill response procedures will be handled according to OMAO guidelines and following the manufacturers MSDS which has been provided to the ship’s ECO.

- Radioactive Materials
NOT APPLICABLE TO THIS CRUISE

- ADDITIONAL PROJECTS

- Supplementary Projects

NASA Maritime Aerosol Network

During the cruise the marine aerosol layer observations will be collected for the NASA Maritime Aerosol Network (MAN). Observations will be made by mission personnel (as time allows) with a sun photometer instrument provided by the NASA MAN program. Resulting data will be delivered to the NASA MAN primary investigator Alexander Smirnov by the expedition coordinator. All collected data will be archived and publically available at: http://aeronet.gsfc.nasa.gov/new_web/maritime_aerosol_network.html

Equipment resides on the ship and is stewarded by the Expedition Coordinator.

See Appendix F for full Survey of Opportunity Form.

- NOAA Fleet Ancillary Projects

No NOAA Fleet Ancillary Projects are planned.

- DISPOSITION OF DATA AND REPORTS

- Data Responsibilities

All data acquired on Okeanos Explorer will be provided to the public archives without proprietary rights. All data management activities shall be executed in accordance with NAO 212-15, Management of Environmental and Geospatial Data and Information

[http://www.corporateservices.noaa.gov/ames/administrative_orders/chapter_212/212-15.html].

##### Ship Responsibilities

The Commanding Officer is responsible for all data collected for missions until those data have been transferred to mission party designees. Data transfers will be documented on NOAA Form 61-29. Reporting and sending copies of project data to NESDIS (ROSCOP form) is the responsibility of OER.

##### NOAA OER Responsibilities

The Expedition Coordinator will work with the Okeanos Explorer Operations Officer to ensure data pipeline protocols are followed for final archive of all data acquired on Okeanos Explorer without proprietary rights. See Appendix B for detailed data management plans.

#### Deliverables

  - At sea

      - Daily plans of the Day (POD)

      - Daily situation reports (SITREPS)

      - Daily summary bathymetry data files

      - Summary forms for each ROV dive

      - Summary files for each sample collection

      - Summary forms for each CTD rosette cast

  - Post cruise

      - Refined SOPs for all pertinent operational activities

      - Assessments of all activities

  - Science

- Multibeam and XBT raw and processed data (see appendix B for the formal cruise data management plan)

- EK 60 raw data

- Knudsen 3260 sub-bottom profiler raw data

- Summary file with all sample data

- Mapping data report

- Cruise Report

#### Archive

- OER and ship will work together to ensure documentation and stewardship of acquired data sets in accordance with NAO 212-15. The Cruise Information Management System is the primary tool used to accomplish this activity.

- Meetings, Vessel Familiarization, and Project Evaluations

Shipboard Meetings

A safety brief and overview of POD will occur on the Bridge each morning at 0800. Daily Operations Briefing meetings will be held at 1330 in the forward lounge to review the current day, and define operations, associated requirements, and staffing needs for the following day. A Plan of the Day (POD) will be posted each evening for the next day in specified locations throughout the ship.  Daily Situation Reports (SITREPS) will be posted as well and shared daily through e-mail.

- Pre-Project Meeting:  The Expedition Coordinator and Commanding Officer will conduct a meeting of pertinent members of the scientific party and ship’s crew to discuss required equipment, planned operations, concerns, and establish mitigation strategies for all concerns. This meeting shall be conducted before the beginning of the project with sufficient time to allow for preparation of the ship and project personnel. The ship’s Operations Officer usually is delegated to assist the Expedition Coordinator in arranging this meeting.

- Vessel Familiarization Meeting:  The Commanding Officer is responsible for ensuring scientific personnel are familiarized with applicable sections of the standing orders and vessel protocols, e.g., meals, watches, etiquette, drills, etc. A vessel familiarization meeting shall be conducted in the first 24 hours of the project’s start and is normally presented by the ship’s Operations Officer.

- Post-Project Meeting: The Commanding Officer is responsible for conducting a meeting no earlier than 24 hrs before or seven days after the completion of a project to discuss the overall success and short comings of the project. Concerns regarding safety, efficiency, and suggestions for future improvements shall be discussed and mitigations for future projects will be documented for future use. This meeting shall be attended by the ship’s officers, applicable crew, the Expedition Coordinator, and members of the scientific party and is normally arranged by the Operations Officer and Expedition Coordinator.

- Project Evaluation Report:

Within seven days of the completion of the project, a Customer Satisfaction Survey is to be completed by the Expedition Coordinator. The form is available at http://www.omao.noaa.gov/fleeteval.html and provides a “Submit” button at the end of the form. Submitted form data is deposited into a spreadsheet used by OMAO management to analyze the information. Though the complete form is not shared with the ships, specific concerns and praises are followed up on while not divulging the identity of the evaluator.

- MISCELLANEOUS

- Meals and Berthing

The ship will provide meals for the scientists listed above.  Meals will be served 3 times daily beginning one hour before scheduled departure, extending throughout the project, and ending two hours after the termination of the project. Since the watch schedule is split between day and night, the night watch may often miss daytime meals and will require adequate food and beverages (for example a variety of sandwich items, cheeses, fruit, milk, juices) during what are not typically meal hours. Special dietary requirements for scientific participants will be made available to the ship’s command at least twenty-one days prior to the survey.

Berthing requirements, including number and gender of the scientific party, will be provided to the ship by the Expedition Coordinator. The Expedition Coordinator and Operations Officer will work together on a detailed berthing plan to accommodate the gender mix of the scientific party taking into consideration the current make-up of the ship’s complement. The Expedition Coordinator is responsible for ensuring the scientific berthing spaces are left in the condition in which they were received; for stripping bedding and linen return; and for the return of any room keys which were issued. The Expedition Coordinator is also responsible for the cleanliness of the laboratory spaces and the storage areas utilized by the scientific party, both during the cruise and at its conclusion prior to departing the ship.

All NOAA scientists will have proper travel orders when assigned to any NOAA ship. The Expedition Coordinator will ensure that all non-NOAA or non-Federal scientists aboard also have proper orders. It is the responsibility of the Expedition Coordinator to ensure that the entire scientific party has a mechanism in place to provide lodging and food and to be reimbursed for these costs in the event that the ship becomes uninhabitable and/or the galley is closed during any part of the scheduled project.

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer. All spaces and equipment on the vessel are subject to inspection or search at any time. All personnel must comply with OMAO's Drug and Alcohol Policy dated May 7, 1999 which forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

- Medical Forms and Emergency Contacts

The NOAA Health Services Questionnaire (NHSQ, NF 57-10-01 (3-14)) must be completed in advance by each participating scientist. The NHSQ can be obtained from the Expedition Coordinator or the NOAA website http://www.corporateservices.noaa.gov/noaaforms/eforms/nf57-10-01.pdf.

All NHSQs submitted after March 1, 2014 must be accompanied by NOAA Form (NF) 57-10-02 - Tuberculosis Screening Document in compliance with OMAO Policy 1008 (Tuberculosis Protection Program).

The completed forms should be sent to the Regional Director of Health Services at the applicable Marine Operations Center.  The NHSQ and Tuberculosis Screening Document should reach the Health Services Office no later than four weeks prior to the start of the project to allow time for the participant to obtain and submit additional information should health services require it, before clearance to sail can be granted. Please contact MOC Health Services with any questions regarding eligibility or completion of either form. Ensure to fully complete each form and indicate the ship or ships the participant will be sailing on. The participant will receive an email notice when medically cleared to sail if a legible email address is provided on the NHSQ.

The participant can mail, fax, or email the forms to the contact information below.  Participants should take precautions to protect their Personally Identifiable Information (PII) and medical information and ensure all correspondence adheres to DOC guidance (http://ocio.os.doc.gov/ITPolicyandPrograms/IT_Privacy/PROD01_008240).

The only secure email process approved by NOAA is Accellion Secure File Transfer which requires the sender to setup an account. Accellion’s Web Users Guide is a valuable aid in using this service, however to reduce cost the DOC contract doesn’t provide for automatically issuing full functioning accounts. To receive access to a “Send Tab,” after your Accellion account has been established 	send an email from the associated email account to accellionAlerts@doc.gov requesting access to 	the “Send Tab” function. They will notify you via email, usually within one business day of your 	approval. The “Send Tab” function will be accessible for 30 days.

Contact information:

Regional Director of Health Services
Marine Operations Center – Atlantic
439 W. York Street
Norfolk, VA 23510
Telephone (757) 441.6320
Fax (757) 441.3760
E-mail: MOA.Health.Services@noaa.gov

Please make sure the medical.explorer@noaa.gov email address is cc’d on all medical correspondence.

Prior to departure, the Expedition Coordinator must provide a listing of emergency contacts to the Operations Officer for all members of the scientific party, with the following information: name, address, relationship to member, and telephone number.

Emergency contact form is included as Appendix A.

- Shipboard Safety

Hard hats are required when working with suspended loads. Work vests are required when working near open railings and during small boat launch and recovery operations. Hard hats and work vests will be provided by the ship when required.

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted. Steel-toed shoes are required to participate in any work dealing with suspended loads, including CTD deployments and recovery. The ship does not provide steel-toed boots. Hard hats are also required when working with suspended loads. Work vests are required when working near open railings and during small boat launch and recovery operations. Hard hats and work vests will be provided by the ship when required.

Operational Risk Management: For every operation to be conducted aboard the ship (NOAA-wide initiative), risk management procedures will be followed. For each operation, risks will be identified and assessed for probability and severity. Risk mitigation strategies/measures will be investigated and implemented where possible. After mitigation, the residual risk will have to be assessed to make Go-No Go decisions for the operations. Particularly with new operations, risk assessment will be ongoing and updated as necessary. This does not only apply to over-the-side operations, but to everyday tasks aboard the vessel that pose risk to personnel and property.

- CTD, ROV (and other pertinent) ORM documents will be followed by all personnel working onboard Okeanos Explorer.

- All personnel onboard are in the position of calling a halt to operations/activities in the event of a safety concern.

- Communications

A daily situation report (SITREP) on operations prepared by the Expedition Coordinator will be relayed to the program office. Sometimes it is necessary for the Expedition Coordinator to communicate with another vessel, aircraft, or shore facility. Through various modes of communication, the ship is able to maintain contact with the Marine Operations Center on an as needed basis. These methods will be made available to the Expedition Coordinator upon request, in order to conduct official business. The ship’s primary means of communication with the Marine Operations Center is via e-mail and the Very Small Aperture Terminal (VSAT) link. VSAT bandwidth at 15Mbps will be paid by OER and provided by OMAO.

Specific information on how to contact NOAA Ship Okeanos Explorer and all other fleet vessels can be found at http://www.moc.noaa.gov/MOC/phone.html#EX

Important Telephone and Facsimile Numbers and E-mail Addresses

#### Ocean Exploration and Research (OER):

OER Program Administration:

Phone: 	(301) 734-1010

Fax: 		(301) 713-4252

E-mail: Firstname.Lastname@noaa.gov

#### University of New Hampshire, Center for Coastal and Ocean Mapping

Phone: 	(603) 862-3438

Fax: 		(603) 862-0839

#### NOAA Ship Okeanos Explorer - Telephone methods listed in order of increasing expense:

Okeanos Explorer Cellular: (401) 713-4114

Okeanos Explorer Iridium:(808) 659-9179

OER Mission Iridium (dry lab): (808) 851-3827

EX INMARSAT B

Line 1: 		011-870-764-852-328

Line 2:			011-870-764-852-329

Voice Over IP (VoIP) Phone:

(541) 867-8932

(541) 867-8933

(541) 867-8934

E-Mail: Ops.Explorer@noaa.gov - (mention the person’s name in SUBJECT field)

expeditioncoordinator.explorer@noaa.gov For dissemination of all hands emails by Expedition Coordinator while onboard. See ET for password.

- IT Security

- Any computer that will be hooked into the ship's network must comply with the OMAO Fleet IT Security Policy 1.1 (November 4, 2005) prior to establishing a direct connection to the NOAA WAN. Requirements include, but are not limited to: Installation of the latest virus definition (.DAT) file on all systems and performance of a virus scan on each system.

- Installation of the latest critical operating system security patches.

- No external public Internet Service Provider (ISP) connections.

Completion of these requirements prior to boarding the ship is required.

Non-NOAA personnel using the ship's computers or connecting their own computers to the ship's network must complete NOAA’s IT Security Awareness Course within three days of embarking.

- Foreign National Guests Access to OMAO Facilities and Platforms

Foreign National Guest, Richard Stoner, will sail on EX-16-05 Leg 3. His FNG sponsor is LCDR Mark Blankenship, with ENS Bryan Pestone serving as his designated shipboard escort. Notification of Richard’s participation in the cruise has been submitted to the NOAA Office of Security and to the Chief Administrative Officer. Final clearance is currently pending and is anticipated during the first week of June. The CO has been notified of his plans to sail.

Appendix A

EMERGENCY CONTACT DATA SHEET

#### NOAA OKEANOS EXPLORER

#### Scientists sailing aboard the Okeanos Explorer should fill out the form found at the following link location: https://docs.google.com/a/noaa.gov/forms/d/1pcoSgPluUVxaY64CM1hJ75l1iIYirTk48G-lv37Am_k/viewform with their emergency contact information

Appendix B: Data Management Plan

Appendix C: Categorical Exclusion

Appendix D: ESA Section 7 Initiation Letter, Biological Evaluation and Letter of Concurrence

January 14, 2016

AnnGarrett

AssistantRegionalAdministrator

ProtectedResourcesDivision

NMFSPacificIslandsRegionalOffice

1845WaspBlvd.,Building176

Honolulu,HI 96818

Re:RequesttoInitiateConsultationunderSection7oftheEndangeredSpeciesActfor the Campaign to Address Pacific Monument Science, Technology and Ocean Needs (CAPSTONE Project)

DearMs.Garrett:

Operating under a partnership with NOAA’s Office of Ocean Exploration and Research and the Office of Marine and Aviation Operations, the Okeanos Explorer team is preparing to continue the CAPSTONE campaign into the Central and Western Pacific during the 2016 and 2017 field seasons. The action area for the 2016 – 2017 season will include the marine environments in and around: the Papahānaumokuākea Marine National Monument (PMNM); Oahu and the big island of Hawai’i; the area south and west of Molokai, Lana’i, and Kaho’olawe, the Geologists Seamounts located about 100 nm south of Honolulu; the Musicians Seamounts located about 150 nm NNE of Nihoa Island; all of the Pacific Remote Island Areas composing the Pacific Remote Islands Marine National Monument (PRIMNM); the Commonwealth of the Northern Marianas Islands (CNMI) and the Marianas Trench Marine National Monument (MTMNM); the vicinity of American Samoa and the National Marine Sanctuary of American Samoa (NMSAS); the Rose Atoll Marine National Monument (RAMNM); and the vessel transit areas between Honolulu, Hawai‘i, Guam, Saipan, Kwajalein, Pago Pago.

The activity would occur during two years and could include up to twenty different research cruises aboard the NOAA Ship Okeanos Explorer scheduled between February 2016 and December 2017. All cruises will focus on collecting critical baseline information in monuments and sanctuaries to meet NOAA science and management needs.The overarching goal of the project is to extend and improve the understanding of the distribution and diversity of deep-water habitats within the marine protected areas in the Pacific. Data and information from the cruises will build on previous work where appropriate, and provide a foundation of publicly-accessible baseline information to improve management and spur further exploration and research. Like previous expeditions in the Gulf of Mexico, western Atlantic, Indonesia, and Hawaii, NOAA will work with the scientific community and public to characterize unknown and poorly-known areas through telepresence-based exploration. Operations will use the ship’s deep water mapping systems, NOAA’s 6000m remotely operated vehicles (ROV), CTD rosette, and a high-bandwidth satellite connection for real-time ship to shore communications. These expeditions will help establish a baseline of information in the region to catalyze further exploration, research and management activities.

We propose to conduct activities to explore and improve understanding of the distribution and diversity of deep water habitats. No activities would occur on land.  The expedition teams (26 crew and up to 20 rotating scientists/technicians on each cruise leg) would be authorized to conduct mapping and ROV surveys using the Okeanos Explorer’smultibeam, split beam, subbottom profiler and acoustic Doppler current profiler (ADCP) sonar systems, utilizing the ship's conductivity-temperature-depth (CTD) sampling rosette for various water measurements and deploying an ROV.

EnclosedisaBiologicalEvaluation(BE)toinitiateconsultationunderSection7(a)(2)oftheEndangeredSpeciesAct(ESA).AsdescribedintheBE, we have determined that theproposed 2016 CAPSTONE cruises mayaffect,but arenotlikelytoadverselyaffect,thefollowingESA-listedmarinespecies:green sea turtles (Cheloniamydas), hawksbill sea turtles (Eretmochelysimbricata), North Pacific distinct population segment of loggerhead sea turtles (Carettacaretta), olive ridley sea turtles (Lepidochelysolivacea), leatherback sea turtles (Dermochelyscoriacea), Main Hawaiian Islands false killer whale distinct population segment (Pseudorcacrassidens), humpback whales (Megapteranovaeangliae), sperm whales (Physetermacrocephalus), fin whales (Balaenopteraphysalus), blue whales (Balaenopteramusculus), sei whales (Balaenoptera borealis), north pacific right whales (Eubalaena japonica), the Indo-West Pacific and Central Pacific distinct population segments of the scalloped hammerhead shark (Sphrynalewini), Hawaiian monk seals (Neomonachusschauinslandi), Hawaiian monk seal critical habitat; and the coral species Acroporaglobiceps, A. jacquelineae, A. retusa, A. speciosa, Euphylliaparadivisa, Isoporacrateriformis, and Seriatoporaaculeata.

Werequestyourconcurrencewithour'notlikelytoadverselyaffect'determination for the species listed above and for Hawaiian monk seal critical habitat.

Pleasecontact Kelley Elliott (Kelley.Elliott@noaa.gov, 301-734-1024)withquestionsregardingthisconsultationrequest.

Respectfully,

Kelley Elliott

-----------

Biological Evaluation

Campaign to Address Pacific Monument Science, Technology and Ocean Needs (CAPSTONE Project)

Background

NOAA Ship Okeanos Explorer, “America’s Ship for Exploration”, is the nation’s first and only federal vessel with a mandate to systematically explore our mostly unknown ocean for the purpose of discovery and the advancement of knowledge. Operating under a partnership with NOAA’s Office of Ocean Exploration and Research and the Office of Marine and Aviation Operations, the CAPSTONE project is a major multi-year foundational science effort focused on deepwater areas of U.S. marine protected areas (MPAs) in the central and western Pacific. The overarching goal of theCAPSTONE project is to extend and improve the understanding of the distribution and diversity of deepwater habitatswithin the MPAs, and collect data and information to support priority monument and sanctuary science and management needs.The effort will also provide critical information relevant to emerging regional issues like deep-sea mining and the potential U.S. Extended Continental Shelf. Data and information from the cruises will provide a foundation of publicly-accessible baseline information to improve management and spur further exploration and research. Like previous expeditions in the Gulf of Mexico, western Atlantic, and Indonesia, NOAA will work with the scientific community and public to characterize unknown and poorly-known areas through telepresence-based exploration. Operations will use the ship’s deep water mapping systems, NOAA’s 6000m remotely operated vehicles (ROV), underway CTD, CTD rosette, and a high-bandwidth satellite connection for real-time ship to shore communications. These expeditions will help establish a baseline of information in the region to catalyze further exploration, research and management activities.

Action Area

The action area covered by this biological evaluation encompasses the marine environmentsin and around: the Papahānaumokuākea Marine National Monument (PMNM); Oahu and the big island of Hawai’i; the area south and west of Molokai, Lana’i, and Kaho’olawe, the Geologists Seamounts located about 100 nm south of Honolulu; the Musicians Seamounts located about 150 nm NNE of Nihoa Island; all of the Pacific Remote Island Areas composing the Pacific Remote Islands Marine National Monument (PRIMNM); the Commonwealth of the Northern Marianas Islands (CNMI) and the Marianas Trench Marine National Monument (MTMNM); the vicinity of American Samoa and the National Marine Sanctuary of American Samoa (NMSAS); the Rose Atoll Marine National Monument (RAMNM); and the vessel transit areas between Honolulu, Hawai‘i, Guam, Saipan, Kwajalein, Pago Pago and these locations where ESA-listed marine species or their habitats may be impacted by an applicant’s activities.

All mapping and ROV operations are expected to be in waters at depths of 250m and greater (one exception is noted in Appendix A, figure 2), including within the boundaries of PMNM, PRIMNM, MTMNM, NMSAS, RAMNM,and the U.S. EEZ. Transit mapping operations are planned between all areas mentioned, including the high seas.

Proposed Action

The applicant proposes to conduct activities to explore and improve understanding of the distribution and diversity of deep water habitats. The activity would occur during two years and could include up to twenty different research cruises aboard the NOAA Ship Okeanos Explorer scheduled between February 2016 – December 2017.  No activities would occur on land.  The expedition teams (26 crew and up to 20 rotating scientists/technicians on each cruise leg) would be authorized to conduct mapping and ROV surveys using the Okeanos Explorer’smultibeam, split beam,subbottom profiler and acoustic Doppler current profiler (ADCP) sonar systems, utilizing the ship's conductivity-temperature-depth (CTD) sampling rosette for various water measurementsand deploying an ROV.

The overarching goal of the project is to extend and improve the understanding of the distribution and diversity of deepwater habitats within Monuments and protected areas. Data and information from the cruises will build on previous work where appropriate, and provide a foundation of baseline data to improve management and spur further exploration and research. NOAA priorities for the work include a combination of science, education, outreach, and open data objectives that will support management decisions at multiple levels.  The effort also serves as an opportunity to highlight the uniqueness and importance of these national symbols of ocean conservation.

The acquisition of high-resolution seafloor mapping data is an essential precursor to making significant biological, geological, archaeological and oceanographic discoveries. The Okeanos Explorer cruises will collect seafloor mapping data, supplementing previous work where possible. These maps form the basis for selecting ROV dive targets. ROV cruises would take the next major step in baseline habitat characterization by using the ROV system to visually investigate unknown and little known deep water habitats within and around monument waters identified as priority by scientists and managers. CTD casts may be conducted two ways: 1) with the underway CTD to gather conductivity/temperature/depth measurements or sound velocity measurements to calibrate sonar data, and 2) using a CTD rosette to collect additional information about the physical and chemical properties of the water column, including at sites of interest identified from mapping and ROV investigation.

The information and data generated by this project will directly contribute to a better understanding of the deep water habitats, ecosystems and geologic history of the Hawaiian Islands, the PRIMNM, the CNMI and MTMNM, the RAMNM, the vicinity of American Samoa and NMSAS, the Geologists Seamounts, and the Musicians seamounts by providing basic information about the rich and unique biological resources and habitats of these regions. It is this understanding that provides continuous support for the monuments and theirprotection of these resources.The collective understanding established from these expeditions will increase understanding of deep-sea biogeographic patterns across the Central and Western Pacific.

MAPPING

NOAA Ship Okeanos Explorer has a suite of scientific sonars, each with a unique exploration application. All of these systems are routinely used by the ocean science community and have provided invaluable scientific data for oceanographers, marine researchers and managers, including numerous National Marine Sanctuaries, the Bureau of Ocean Energy Management and the U.S. Geological Survey. Each sonar's acoustic signal is designed to be narrowly focused to provide precise information about a specific, narrowly defined area of the seafloor or water column beneath the ship.The sonars include a Kongsberg EM302 30 kHz multibeam system; 18 kHz, 38 kHz, 70 kHz, 120 kHz, 200 kHz, and 333 kHzSimrad EK60split-beam fisheries sonars (the 333 kHz will likely not be operational since we don’t currently have the hardware general purpose transceiver to run it, but is included just in case);aKnudsen 3.5 kHz chirp sub-bottom profiler sonar; and 300 kHz and 38 kHz Teledyne Acoustic Doppler Current Profilers (ADCPs). The multibeam maps broad swaths for seafloor bathymetry/backscatter and water column feature detection (e.g. gaseous seeps), the split-beam sonars gather calibrated target strength measurements of biologic and gaseous targets in the water column, the sub-bottom profiler provides data useful for interpreting sub-seafloor geology, and the ADCPs provide information about current velocity and direction at various depths through a water column profile.All of these sonars may not be able to be run concurrently with the multibeam due to inter-sonar acoustic interference – particularly the 38 kHz EK60 which is close to the 30 kHz central operating frequency of the multibeam. To address potential interference these new sonars may be synced to ping at different times than the multibeam, or may be run by themselves without the multibeam pinging.

Mapping activities would occur continuously throughout the day and night except when the ROV is deployed.  If cetacean species are present within 400 m of the ship, the vessel would stop until the animals depart the area but the mapping sonars would continue transmitting to avoid startle responses. Standard practice during allOkeanos Explorercruises and operations include Officers or Watch Standers on the Bridge around-the-clock, monitoring the surrounding ocean for the presence of other ships, unanticipated hazards, and marine animals – especially cetaceans. If a cetacean is observed, the Mapping Watch Stander or Science Lead is notified and if appropriate the team then proceeds with protocols to continue monitoring the animal or shut down mapping or other ship operations until the animal has departed the area for an appropriate period of time. Whenever possible, marine mammals are identified by Bridge Officers or Watch Standers, and these observations are noted in the NOAA fleet marine mammal observation log as part of standard practice. During the 2016-2017 field seasons, these procedures will include monitoring for the presence of sea turtles and, when appropriate, taking protection measures.

Multibeam:

Multibeam sonar mapping will be conducted with a Kongsberg EM 302 (30 kHz) sonar in areas within and in the vicinity of thePMNM, the PRIMNM, the CNMI and MTMNM, the RAMNM, the vicinity of American Samoa and NMSAS, offshore of Hawai’i, Oahu and the Geologists Seamounts, and the Musicians Seamounts where gaps are present in the existing coverage, or the existing data is poor quality. Multibeam mapping will also take place during the transits to and from sites where other operations will be conducted, and are planned to continue to build upon previous mapping surveys as much as feasible. Multibeam sonar data will produce high-resolution bathymetry and acoustic backscatter maps. These maps will provide critical baseline information to scientists and resource managers interested in identifying and expanding our understanding of the geology and important biological habitats and ecological connections in the monuments and sanctuaries.  Additionally, the data collected will help scientists better understand the size and character of seafloor habitats in the area, allowing for improved targeting of future exploration and research, including the selection of sites for further investigation with a ROV.

UnderwayCTD:

Accurate measurements of sound speed as a function of depth down to approximately 700 meters are needed every 3-6 hours during multibeam sonar mapping operations. These sound speed measurements are essential for ray-tracing calculations used by the EM302 multibeam sonar system in order to collect accurate bathymetry and backscatter data. To obtainthese essential data, the Okeanos Explorercan either use an XBT or the new underwayCTD (UCTD) equipped with a sound velocity probe.  The Okeanos Explorer proposes to use the UCTD during the 2016-17 field seasonsas much as possible as rather than conducting XBTs, since UCTD does not leave anything in the ocean after gathering the measurements.

The UCTD (http://www.oceanscience.com/Products/UnderwayCTD/Underway-CTD.aspx) manufactured by Teledyne Oceanscience is a piece of equipment used to gather conductivity/temperature/depth (CTD) measurements or sound velocity measurements while the ship is moving. A brochure from the manufacturer with pictures and specifications is included as appendix B. This instrument is mounted on the stern railing and has a re-usable probe that is dropped through the water column then retrieved by rewinding the line onto a motorized spool. The unit would not touch the seafloor. The unit can be equipped with a CTD probe or a sound velocity probe. When equipped with the sound velocity probe, the UCTD can obtain water column profiles down to over 700 meters while the ship is moving at 8 knots. 8 knots is the ship’s normal ocean mapping survey speed, so the UCTD can sample the water column while continuously mapping. The ship currently obtains sound velocity profiles using expendable probes (XBTs). XBTs are expensive consumable supplies and leave behind plastic and copper waste in the ocean due to the one-time use of each probe. OER has installed the UCTD in order to minimize the use of XBTs while still gathering essential sound velocity profile data needed every 3-6 hours while mapping in order to accurately collect high quality multibeam sonar data.

Expendable Bathythermographs (XBT):

XBTs are deployed to obtain sound velocity profiles. The profiles are required to calibrate the multi-beam system and ensure accurate bathymetric mapping. The XBT type is the Deep Blue probe produced by Lockheed Martin Sippican.  A single Deep Blue XBT is 8.5 in. length x 2 in. width and weighs 2.53 lbs.  It consists of a plastic spool, hair thin copper wire (< 1mm width), zinc weight, thermistor (comprised of two short wires (< 8.5 in. length)) and is contained in a clear plastic housing.  The Deep Blue XBT contains no chemical solutions. During Okeanos24-hour mapping cruises, XBTs or UCTD casts will likely need to be completed once every 4-6 hours to ensure accurate bathymetric data collection (resulting in a maximum of 4-6 total XBT deployments in a 24-hour period).  During Okeanos cruises that conduct daytime ROV dives and evening/nighttime mapping operations, XBTs will likely be deployed once every 4-6 hours to ensure accurate bathymetric data collection (resulting in a maximum of 2-3 total XBT deployments in a 24-hour period). It is anticipated that UCTD casts will be the preferred and more commonly used method to obtain sound velocity profile data, however XBTs will likely be used when time to obtain the cast data is very limited (e.g. weather windows, vessel traffic, or ship-time constraints) or there is a mechanical or data quality problem with the UCTD.

The very fine wire connecting the XBT probe to the ship is extremely easy to break by hand. The minimal tensile strength of the wire should represent a minimal entanglement risk for species of concern. The potential for XBT deployments to impact ESA-listed species was the topic of an informal consultation request from the PMNM to NMFS during PMNM permit review for the Falkor expeditions. The determination was that the Falkor's use of XBTs may affect, but is not likely to adversely affect, Hawaiian monk seals, green sea turtles, hawksbill sea turtles, leatherback sea turtles, olive ridley sea turtles, North Pacific loggerhead sea turtles, MHI Insular false killer whales, humpback whales, sperm whales, fin whales, blue whales, sei whales, and North Pacific right whales. We expect the same determination would be made with respect to the deployment of XBTs by the Okeanos Explorer.

Single Beam and Split Beam Sonars:

Kongsberg EK60 sonars are specifically designed to provide calibrated quantitative acoustic data useful for interpreting marine life in the water column of the ocean. Additionally, they are now also used to generate gaseous seep flux rates and their contribution to ocean and atmospheric chemistry.In many cases the ability to observe and measure the acoustic backscatter response of different types of marine life (fish, squid, plankton, etc.) is dependent upon the frequency of the sonar. Therefore, the more frequencies that are used for these acoustic surveys, the more complete the picture that can be gained about the marine environment. Recent research results demonstrate that the simultaneous use of multiple echo sounder transducer frequencies is useful for improving estimates of fish stocks, aiding in the discrimination of biological scattering layers or different species  (Stanton et al., 2012), and mapping the location, density, and relative size of fish aggregations relative to benthic habitatfeatures (Costa et al., 2014).  OER has received specific feedback from marine scientists in the Pacific region that our EK60 data would be much more useful when collected using multiple frequencies than at just the 18 kHz frequency. Given these benefits, OER intends to gather EK60 data at multiple frequencies as much as possible. The NOAA vessel Oscar Elton Sette has 38 kHz, 70 kHz, 120 kHz, and 200 kHz EK60 sonars onboard that are commonly used during scientific expeditions within PMNM. Additional information about EK60 sonars can be found here: http://www.simrad.com/www/01/nokbg0240.nsf/AllWeb/A25148D8E9F00D0DC12570DE0050A7CB?OpenDocument

The new additional EK60 sonars are all higher frequency than the existing 18 kHz EK60 unit, and thus all have considerably shorter ranges due to the more rapid attenuation of higher-frequency sounds in the ocean. Since the source levels sounders are less than the existing echo sounders, they should not be expected to pose any additional risk to ESA-listed species.

Sub-bottom Profiler:

The primary purpose of the Knudsen Chirp 3260 (3.5 kHz) sonar is to provide echogram images of surficial geological sediment layers underneath the seafloor to a maximum depth of about 80 meters below the seafloor. The subbottomprofiler is normally operated to provide information about the sedimentary features and the bottom topography that is simultaneously being mapped by the multibeam sonar. The data generated by this sonar is fundamental in helping geologists interpret the shallow geology of the seafloor. Collecting this data within the project areas will provide greatly improved insights into the geology of the region, and supplement existing magnetometer and gravity measurements obtained by other vessels.

Acoustic Doppler Current Profilers (ADCPs)

Ship-mounted ADCPs have been used on oceanographic research vessels for over 25 years, and are useful for characterizing current speeds and direction at various depths in the ocean. ADCP measurements are therefore critically useful in characterizing the physical oceanography of an area, identifying small to mesoscale ocean current features, and even contributing to our understanding of the climatology of a region with repeated measurements over time (Firing and Hummon, 2010). In addition to these scientific benefits, the Okeanos Explorer is interested in using the new ADCPs to assess currents near ROV dive locations to inform dive planning and ensure safe ROV deployment and recovery operations. Given these benefits, OER would like to use two newly installed ADCPs as a useful data stream contributing to characterizingmarine protected areas, providing new information on ocean currents to scientists and managers, and helping to plan effective and safe ROV exploration dives.

Hull-mounted ADCP transducers project four beams into the water column to record backscatter from the water column and compare the Doppler shift between the 4 beams to generate profiles of water velocity. The Okeanos Explorer will be equipped with two new ADCPs: a Teledyne RDI Workhorse Mariner (300 kHz) and an Ocean Surveyor (38 kHz). Technical specifications and descriptions of these instruments are provided in appendix Cproduced by the manufacturer. ADCPs are Doppler sonar systems, which transmit acoustic signals and listen to the echoes of those signals returned from materials floating with the currents throughout the water column. By processing this information, ADCPs provide information about current velocity and direction at various depths through a water column profile. Like other sonars, the depth range of ADCPs is directly related to the frequency of the system – the lower the frequency the greater the range capability of the sonar. However, lower frequencies provide less vertical resolution than higher frequencies. The 300 kHz ADCP has a typical range of approximately 110 meters and a maximum range of 165 meters, while the 38 kHz system has a range between 900-1000 meters depending on operating mode and oceanographic conditions. These same two ADCP systems are also installed and utilized on the R/V Kilo Moana operated by the University of Hawaii Marine Center.

The 300 kHz ADCP is unlikely to interfere with other sonars on Okeanos Explorer since its frequency is much higher than the ship’s multibeam, sub-bottom profiler, and EK60 sonars. If testing in early 2016 confirms this to be the case, it will probably be run nearly continuously while the ship is underway in order to gather data on currents that can be utilized by oceanographers to refine climatology and ocean current models.

There is a very high likelihood that the 38 kHz ADCP could interfere with the ship’s multibeam and/or new 38 kHz EK60 sonar. If interference occurs, it may be possible to correct the problem by syncing the pings in such a way so as to minimize data degradation. If syncing efforts do not minimize interference, the multibeam sonar data will be given higher priority and the 38 kHz ADCP may only be run sporadically in key areas of interest around distinct features (e.g. seamounts, canyon headwalls) or just prior to deployment of the ship’s ROVs. Since these issues will need to be figured out in early 2016, we cannot provide further details on how/when we might turn on this sonar. For evaluation purposes it is therefore reasonable to be conservative and assume that it is possible the Okeanos Explorer may wish to run the 38 kHz ADCP at all times while conducting its science missions.

The two new ADCPs are designed to gather data out to a maximum depth of 165 m (300 kHz) and 1000 m (38 kHz), so the associated sound source levels will be much less than the ship’s existing permitted deep water (8000m and greater) echo sounders (EM320 multibeam, EK60 18 kHz, and Knudsen sub-bottom profiler). The new ADCP sonars are all higher frequency than the existing Okeanos sonars, and thus all have considerably shorter ranges due to the more rapid attenuation of higher-frequency sounds in the ocean. Since the source levels and range are less than the existing echo sounders, they should not be expected to pose any additional risk to ESA-listed species.

ROV OPERATIONS:

The purpose of conducting ROV operations is to conduct interdisciplinary site characterization at priority targets in and around monuments, sanctuaries and protected areas. Interdisciplinary site characterization would be achieved by visually surveying priority targets while simultaneously acquiring environmental data with in situ sensors mounted on the ROVs (CTD and DO). ROV targets include seamounts, ridges,drowned reef terraces, guyots (i.e., flat topped tablemounts), submarine canyons, hydrothermal vent sites, mud volcanoes, submerged cultural heritage sites, and other types of topography where deep water coral and sponge communities are likely to occur. The combined dives will enable scientists and managers to have a better understanding of the diversity and distribution of deep water habitats in the monuments, and should contribute to enhanced protection of these resources. The ROVs 6000m depth capability puts areas of the monuments within reach that have never been seen before.

The Okeanos Explorer is equipped with OER’s dedicated, fully integrated, two-body ROV system. The first body of the system is the ROV Deep Discoverer (D2), a 10.4ft long x 6.4ft wide x 8.5ft high vehicle weighing approximately 9150 lbs (in air), and capable of diving to 6000 meters. D2’s primary data set is high definition video collected by two HD cameras. In addition to the HD video cameras, D2 carries a CTD with dissolved oxygen sensors. The second body of the system is the camera platform Seirios, an 11.5ft long x 3.67ft wide x 4.05ft high vehicle that weighs 2925 lbs and provides additional lighting and an “aerial” view of D2 while she investigates the seafloor. Like D2, Seirios carries two HD cameras, a Sea Bird 9/11+ CTD with DO2 sensors. During operation, the two vehicles are connected to each other by a “soft” electro-optical tether 30 meters in length. Seirios is also attached to the ship by an 8,200-meter armored fiber-optic cable that provides power and telemetry to the vehicles. ROV operations are conducted primarily during daylight hours while the vessel would be stopped and holding station using dynamic positioning.

ROV operations will typically take place within several meters of the seafloor, and are conducted in a way to minimize seafloor disturbances. On occasion, the ROV is set down on the seafloor in order to acquire very close imagery of habitats or features of interest. Common procedure includes visually scanning the seafloor to ensure the area the ROV is set on does not include corals or other animals, however some animals may reside beneath the sediment or may be too small to see. The ROV also has a temperature probe that may be shallowly inserted into the seafloor sediment to measure the depth or temperature of features of interest. Finally, though we try to prevent any unnecessary seafloor disturbance, it is likely that at some point the ROV will inadvertently touch some benthic fauna (e.g., sea whip) or that water moving through the ROV thrusters will stir up small amounts of seafloor sediment. Any disturbance would likely be similar to that seen during normal near bottom SCUBA dives.

As many as 200 deployments of the ROV may occur during the 2016-17 CAPSTONE project, resulting in 1600 hours total dive time (~8 hours for each dive). Currently 4 deployments of the ROV are planned offshore of Oahu or Hawai'i, 20 in PMNM, 19 at the Musicians seamounts, 69 in and around the PRIMNM (15 atJohnston, 18atWake, 12 atJarvis, and 18 atHowland Baker and the Phoenix Islands), 46 in and around the CNMI and MTMNM, and 10 in the Vicinity of American Samoa (including NMSAS and RAMNM).

ROV Sampling:

Sampling operations will be conducted during ROV cruises to collect very selective specimen collections with the ROV that have the potential to contribute significant scientific discoveries. Biological specimen collections will focus on, but are not limited to, corals and sponges (and their incidentally collected commensals). Only biological specimens suspected of being new species or new records for the area will be targeted. When possible, only a subsample will be taken of biological specimens (e.g., only a piece or branch of corals and sponges will be collected, not the entire organism). Selective rock specimens that have the potential to contribute significant scientific discoveries as outlined in the expedition goals will also be targeted. These are expected to include rocks from seamounts and manganese-coated rocks. When possible, rock samples will be selected in a way to minimize the amount of attached organisms.

Ultra Short Base Line Acoustic Navigation (USBL):

The Tracklink TL10000MA system is used to track and record the position of the ROVs during the course of a dive. It functions by the transmission of an acoustic pulse from the surface ship, which travels through the water column and triggers a responding acoustic pulse from the ROV. The measurement of the travel time and direction of arrival of the responding acoustic pulse from the ROV enables calculation of the position of the submerged ROV with respect to the surface ship. Integration of this relative position information with the surface ship position as determined by GPS allows the calculation of the position of the ROV on the seafloor. In this way, observations made by the ROV can be geo-referenced to standard latitude, longitude and depth coordinates.  The USBL is used during ROV operations, which are conducted daily and primarily during daylight hours while the ship holds station using dynamic positioning.  Although such frequencies are within the hearing range of marine mammals, the USBL navigation system is commonly used by researchers and has no known adverse impact on marine life.

The Tracklink operates at frequencies from 7.5 kHz to 12.5 kHz. Acoustic emissions by the USBL system occur at the surface from the hull of the ship, and at both of the ROVs as they travel through the water column and at the seafloor. The repetition rate of emissions is typically no faster than once every 2 seconds, increasing by 1.33 seconds for every 1000 meters of depth of the ROVs. The character of these emissions is detailed below:

Surface transceiver, Okeanos Explorer:

Tracklink model TL10000MA

Frequency of operation: 7.5 kHz - 12.5 kHz Spread Spectrum

Beam width: 120º directed at nadir

Peak electrical power: 100 W

Peak acoustic power: 187db relative to 1 micro Pascal at 1 meter.

ROV transponder, Seirios:

Tracklink model TL10010C

Frequency of operation: 7.5 kHz - 12.5 kHz Spread Spectrum

Beam width: 210º directed at zenith

Peak electrical power: 200 W

Peak acoustic power: 190db relative to 1 micro Pascal at 1 meter.

ROV transponder, Deep Discoverer:

Tracklink model TL10015C

Frequency of operation: 7.5 kHz - 12.5 kHz Spread Spectrum

Beam width: 30º directed at zenith

Peak electrical power: 500 W

Peak acoustic power: 200db relative to 1 micro Pascal at 1 meter.

CTD OPERATIONS:

NOAA Ship Okeanos Explorer is outfitted with both an underway CTD (addressed in the Mapping section) and a CTD rosette instrument. The CTD rosette instrument is used to obtain conductivity, temperature, depth and other oceanographic data (dissolved oxygen, light scattering, and oxygen reduction potential). The instrument is attached to an open cylindrical steel frame approximately 1.15 m in diameter and 1.4 m high with a 24-position rosette carousel containing 24 2.5 L niskin bottles for collecting water samples. The system would be lowered to a maximum depth of 6800 m by an embedded scientific winch and wire while the vessel would be stopped and hold station using dynamic positioning. The average time to conduct a CTD casts varies from one to several hours depending on water depth (the CTD is lowered through the water column at 60m/min). CTD casts would be conducted at selected sites including locations where ROV dives are conducted to allow for an improved understanding of the environmental conditions by measuring the physical or chemical properties of the water column overlying or hosting a particular habitat. The CTD would not touch the seafloor.

Analysis of Effects

Our analysis considers potential impacts or stressors to identified marine resources within the PMNM; the marine environment around Oahu, the big island of Hawai’i, and the area south and west of Molokai, Lana’i, and Kaho’olawe; the Geologists and Musicians Seamounts; all of the Pacific Remote Island Areas composing the PRIMNM; the CNMI and the MTMNM; the vicinity of American Samoa and the NMSAS; the RAMNM; and the vessel transit areas between Honolulu, Hawai‘i, Guam, Saipan, Kwajalein and Pago Pago on green sea turtles (Cheloniamydas), hawksbill sea turtles (Eretmochelysimbricata), North Pacific distinct population segment of loggerhead sea turtles (Carettacaretta), olive ridley sea turtles (Lepidochelysolivacea), leatherback sea turtles (Dermochelyscoriacea), Main Hawaiian Islands false killer whale distinct population segment (Pseudorcacrassidens), humpback whales (Megapteranovaeangliae), sperm whales (Physetermacrocephalus), fin whales (Balaenopteraphysalus), blue whales (Balaenopteramusculus), sei whales (Balaenoptera borealis), North Pacific right whales (Eubalaena japonica), the Indo-West Pacific distinct population segments of the scalloped hammerhead shark (Sphrynalewini), Hawaiian monk seals (Neomonachusschauinslandi), Hawaiian monk seal critical habitat;andthe coral speciesAcropora globiceps, A. jacquelineae, A. retusa, A. speciosa, Euphyllia paradivisa, Isopora crateriformis, and Seriatopora aculeata.  We believe that the most likely potential impacts or stressors are:

- Exposure to elevated noise levels;

- Temporary disturbance from human activity;

- Entanglement;

- Collisions with vessels; and

- Exposure to waste and discharge.

1. Exposure to elevated noise levels

As described earlier, the proposed action would include the operation of NOAA Ship Okeanos Explorer’s mapping sonar systems, as well as the underwater positioning systems associated with the ROVs Deep Discoverer and Seirios.

The effects on marine life from exposure to high intensity noise vary with the frequency, intensity, and duration of the sound source, and the physiology and hearing characteristics of the exposed animal. Exposure to very high levels of sound can cause soft tissue injuries that could directly result in fatality.  Exposure to lower levels at frequencies within the animal’s range of hearing may cause injury in the form of permanent hearing damage, also referred to as permanent threshold shift (PTS).  Exposure to even lower levels may cause behavioral effects that include temporary threshold shifts (TTS), temporarily masked communications and/or acoustic environmental cues, alteration of ongoing behaviors, and areal avoidance.

Okeanos Explorer sonars will be turned on for the entirety of each cruise and will only be turned off during ROV dives or CTD rosette casts. We will minimize turning the system on and off as a precautionary measure to avoid possible startling of animals. When the sonars are powered down for ROV and CTD operations, the flexible “soft start” mode will be used to restart the multibeam first. The soft start mode is a delay function, starting the sonar transmissions at a low output level and then gradually increasing to the level required for optimal bathymetry data collection.  The soft start modes can either be set at -10 or -20 decibels with a 0 to 15 minute ramp up time to the desired power.  We can select -10 dB, -20 dB or maximum transmit power.  Maximum transmit power is recommended by Kongsberg for maximizing the mapping swath coverage.  In the deepest operating mode the EM302 is 243 dB re 1 microPa.  When operating in shallow modes the decibels are 238 dB re 1 microPa. Because the EK60, SBP, and ADCP sonars are of lower intensity than the multibeam, and are run simultaneously with the multibeam, these protective measures will help avoid inadvertent exposure of marine mammals, sea turtles, and hammerhead sharks to all three sonars. If the multibeam sonar is not being used, but other sonar systems are being turned on, they will be started in lower power settings and will gradually (over a 15 minute time period) be adjusted to higher power settings as appropriate for the water depths. This approach essentially mimics the approach of the “soft-start” mode of the multibeam.

We therefore do not believe theOkeanos Explorer mapping activities will have any significant adverse effects on ESA-listed species in the monuments, sanctuaries and the waters around the American Samoa and the Main Hawaiian Islands. Similar opinions regarding the safety of multibeam mapping activities have been expressed by the NMFS Southwest Fisheries Science Center in their draft programmatic environmental assessment.  Even so and in order to mitigate impacts to marine mammals, observers on the Okeanos Explorer’s bridge will carefully monitor for the presence of marine protected species, and permitted personnel would follow established best management  practices to minimize disturbance. If cetaceans are present within 400 meters of the ship, the vessel would stop until the animals depart the area. We will try to minimize turning sonar systems on and off to reduce the possibility of startle responses by marine mammals that could be in the vicinity of the ship, particularly at night.  Leaving them on also provides marine mammals advanced warning that the ship is in the vicinity, further reducing the possibility of a collision.  When the systems have been shut down for any reason, such as during an ROV dive or CTD cast, the multibeam soft start mode – a delay function, starting sonar transmissions at a low output level and gradually increasing - would be used to minimize any impact on cetaceans. Only after the multibeam has been brought from soft start to full power would the SBP sonar then be turned back on.

NMFS Shift Thresholds

The current NMFS-defined threshold for the onset of PTS in cetaceans from exposure to in-water sounds is ≥ 180 dB re 1 µPa. The same threshold for pinnipeds is ≥ 190 dB re 1 µPa.  Exposure to impulsive in-water sounds at ≥ 160 dB re 1 µPa is the threshold for the onset of TTS and behavioral disturbance for all marine mammals, whereas the same threshold for exposure to non-impulsive sound (continuous noise) is ≥ 120 dB re 1 µPa.  Because the sonar systems to be used in this action are considered impulsive sources, the 160 dB re 1 µPa threshold for the onset of TTS and behavioral disturbance would apply, and significant exposure above that level at a frequency within the animal’s hearing range would be considered an adverse impact.

Acoustic Modeling

Accurately predicting the 160 dB re 1 µPa isopleth from any sound source is difficult, but particularly so for multibeam sonar.   Using the simplest example, that of an unfocused, omni-directional single point source in unbounded homogenous water, sound will disperse from the source in a spherical pattern.   In this example, the equation RL = SL – (20LogR + αR) estimates spherical spreading loss where RL = received level; SL = source level; R = range in meters, and α is the absorption coefficient in water at 1 m as a function of frequency (Lurton &DeRuiter 2011).  In addition to source level and frequency, the distance for which different decibel levels are experienced away from the source is also dependent on a number of other factors that include density, salinity, and the amount of suspended solids in the water.  Detailed information on these naturally occurring factors in the marine environment is rarely available and consequently they are generally not considered in the equations.

Assuming for the moment that the EM 302 system is a simple omni-directional point source, then the 180 dB and 160 dB re 1 microPa isopleths would fall at approximately 1,000 m and 2,800 m, respectively, based on a α value of 6 dB/km (@30 kHz) as computed from representative CTD casts of local oceanographic conditions in the vicinity of the monuments.

Acoustic Modeling - Generic Multibeam

However, multibeam systems are not simple omni-directional point sources but rather are focused sonar arrays that use “selective angular directivity” and furthermore transmit “very short pulses at limited ping rates” (Lurton &DeRuiter 2011).  These two characteristics of this type of sonar decrease the potential sound exposure level as well as decrease the probability of the animals being subjected to TTS threshold intensity levels.  Figure 1 provides diagrams excerpted from Lurton &DeRuiter (2011) showing the generalized ensonification volume of a generic multibeam sonar system from both horizontal (Fig 1a) and overhead (Fig. 1b) perspectives.   Fig 1b also provides the variables used to estimate the exposure time of a stationary animal as the ship passes on its survey track.  The exposure time can be estimated by ØR/V where Ø is the longitudinal transmitting lobe aperture in radians, R is the range from the source to the animal, and V is the speed of the ship.

The aperture of the EM 302  on the Okeanos is 0.5° but since it would operate in dual swath mode in shallower water it will be conservatively treated as 1° (same as the Falkor), yielding a Ø value of 0.02 radians. The ship will be mapping at 8 knots (4.116 m/s). At 200m distance, the exposure times for a stationary animal caught in the ensonification plane of the EM 302 are therefore calculated to be 1 second. This exposure time increases linearly with R so that at 1000 m distance, the exposure time increases to 5 seconds.

1a)

1b)

Figure 1: Diagrams showing a typical multibeamensonification volume from a) the horizontal and b) the overhead prospective (From Lurton &DeRuiter 2011).

Acoustic Modeling - Okeanos Explorer EM 302 Multibeam

Dr. Xavier Lurton (IFREMER) has recently created a simplified model of the specific behavior of the Okeanos Explorer’s EM302 system in terms of direct radiated level inside the water. Model output graphics showing radiated sound transmission patterns in the horizontal and vertical planes of the water column are provided in Appendix D(Case Study: Okeanos Explorer - EM 302 - Hawaii). This analysis represents our best estimates of radiated sound levels given the current configuration of the sonar. The assumptions behind the model are:

1) The Deep Mode of the EM302 was used (i.e., longest pulse length and highest power -- or worst case scenario).

2) The model uses the current best understanding of the directivity pattern of the sonar that includes both the individual transducer directivity and the transmit sector beam forming.

3) The model does not include any masking effects by the hull or gondola. The draft of the transducer “gondola” on the Okeanos Explorer is 5.65 m below the water line. This configuration causes a baffle effect from the gondola structure and the hull above, and further reduces the likelihood of direct ensonification of an animal on or near the surface, especially a short distance away from the ship.

4) A value of 6 dB/km @ 30 kHz was used as a first-order approximation of the absorption coefficient representative of oceanographic conditions in the vicinity of PMNM, the PRIMNM, the Main Hawaiian Islands and the Geologists Seamounts.

Figure 1c (below) shows horizontal plane (top-down) views of sound pressure levels at three different receiving depths within the water column directly below the transducer: 10m, 50m, and 200m. These figures demonstrate the remarkably narrow zone of ensonification in the along-track direction. Note the difference in the 160 dB/µPa isopleth in the beam plane and elsewhere around the ship. For all but this plane, the isopleth occurs at 400 m or less from the ship. For animals directly within the beam plane, sound pressure levels drop below 160 dB/µPa within 1500 m of the ship near the surface, and within 1800 m at a depth of 200 m. Submerged animals more than 400 m from the ship that are caught in the ensonification volume as the ship passes will be only briefly subjected to the elevated sound levels occurring inside the transmitter beam pattern.  Furthermore, the narrow fan-shaped beam patterns of the Okeanos Explorer system provide ample possibilities for the animals to quickly escape the sound.  The only possible scenario for more extended exposure would be if the animal were to suddenly start moving in the exact direction and speed as the ship while within the narrow ensonification beam, which is unlikely.  This very selective spatial pattern of the sound radiation makes this configuration very different from seismic airgun sources (omnidirectional) or military mid-frequency active sonars that are often directed horizontally through the water column.

Figure 1d (below) shows the across track radiation pattern for the full water column below the EM302 transducer, with a close up of the near surface region. The 160 and 180 dB/µPa isopleths are plotted to show ranges from the sonar relevant to potential PTS and TTS impacts on cetaceans.

Fig. 1c: Top down view image of the EM302 radiated beam pattern at several depths (10m, 50m and 200m created by Dr. Xavier Lurton (IFREMER).  The ship track is straight up, the Y axis is distance in meters while the X axis in distance in meters. The color scale is signal strength in decibels (dB).

Fig. 1d: Model created by Xavier Lurton (IFREMER) of the EM302 radiated transmission patterns with the 140, 160 and 180 dB/µPa isopleths plotted for the full water column (top) and of the near surface region (bottom) of a single ping, looking forward through the water column in the along track direction. The y axis is depth below sea surface in meters, and the x axis is distance in meters. The color scale is signal strength in decibels (dB).

Additional Considerations Specific to EM 302 Multibeam

Transmit pulse forms and rates are two other differences that distinguish multibeam sonar from other types of sonar and acoustic sources and further reduce their potential threat to ESA-listed species.  Sound is not transmitted continuously from these systems but rather in extremely short pulses (i.e., pings).  Ping durations obtained from the EM302 manual (page 36) are very brief -- 0.7 to 5.0 milliseconds.  The ping rate or in other words, how frequently pings are emitted, is depth dependent and is provided for different depths in tables 2 and 3 of the manual and show that at a depth of 400 m, the ping rate is 30 pings/min, decreasing to 3.6/min at 4000 m.  Another way of putting it is that when the ship is mapping in 400 m of water, any submerged animal within the ensonification volume will be subjected to only a 0.7 millisecond ping every 2 seconds. When the ship is mapping in 4,000 m of water, a submerged animal could potentially experience a 5-40 millisecond ping every 17 seconds.  The fore-aft width of the ensonification volume at 200 m distance from the ship is approximately 4 meters.  Based on a mapping speed of 8 knots and using this width as an example, this distance will be traversed by the ship in 1 second.  Therefore, a submerged stationary animal 200m from the ship while it is surveying depths of 400 m should be subjected to at most a single ping of 0.7 milliseconds of duration.  If the encounter occurs where the water depth is 4,000 m, the chances are low that it will even be subjected to a single ping.

Another consideration is the hearing range of the various species covered under the ESA.  As mentioned earlier, the EM 302 system operates at 30 kHz.  Figure 1e provides a general diagram of the hearing ranges of the various groups of marine mammals that was originally presented as Fig 4.2-3 of the Southwest Fisheries Science Center’s Draft Programmatic Environmental Assessment released in April, 2013.  The frequency range of the EM 302 system was superimposed on the bars. The first observation from this figure is that the system is not expected to produce sound audible to the low frequency cetacean group (baleen whales or Mysticetes) whose hearing range is believed to be below 30 kHz.

The second observation is that the system is also transmitting at the upper portion of the pinniped hearing range.  Together, these observations suggest that toothed whales are likely to be the ESA group potentially most affected by the mapping activities.  Within the project area, the sperm whale and the false killer whale are the only species of toothed whales that are ESA listed.  Observers will therefore pay particular attention to spotting and avoiding these two species.

Fig. 1e: Hearing ranges of ESA-listed marine mammals groups in Hawaiian waters.  Black bars show the most sensitive portion of these ranges.  This figure was modified from Figure 4.2-3 of NOAA’s Southwest Fishery Science Center draft Programmatic EA (see text for more details).

On December 23, 2013, NOAA released for public comment it’s new “Draft Guidance for Assessing the Effects of Anthropogenic Sound on Marine Mammals: Acoustic Threshold Levels for Onset of Permanent and Temporary Threshold Shifts”.  The second revision of the document, dated July 23, 2015, is available at http://www.nmfs.noaa.gov/pr/acoustics/draft%20acoustic%20guidance%20July%202015.pdf (last accessed 1/13/16).The document is in review and should be finalized in early 2016.  Included are updated acoustic threshold levels for the onset of both PTS and TTS that “will replace those currently in use by NOAA.”  The updates include PTS and TTS levels for both impulsive and non-impulsive sound sources for 5 marine mammal functional hearing groups that include low, mid, and high-frequency cetaceans, phociid pinnipeds, and otariid pinnipeds.  In addition, the updates include the addition of a second new metric for assessing acoustic activities: PTS and TTS cumulative sound exposure level (SELcum) thresholds. These thresholds are calculated with and without marine mammal auditory weighting functions.  Since SELcum is not as yet being used for ESA recommendations, we only examined what the new sound intensity thresholds will be, now calculated as dB peak values instead of dB rms values.  Tables 6a and 7 in that guidance document provide these threshold values.  TTS peak decibel levels range from 195 dB re 1 microPa for high frequency cetaceans, 224 dB re 1 microPa for low frequency cetaceans, and 229 dB re 1 microPa for both families of pinnipeds.  While dBpeak (maximum value) is calculated differently than dBrms, the rule of thumb is that the latter are generally 3 dB less than the former (Tom Weber, personal communication and see Fig 1f below).  These new TTS thresholds are based on the most current science available and suggest that the Okeanos Explorer multibeam system will not exceed these levels for any of the functional groups if they are further than 100 m from the ship at the surface and 300 m from the ship if diving directly below the transducer.

Fig. 1f: Relationship between RMS and Peak dB measurements (from http://www.http://acousticslab.org).

Acoustic Doppler Current Profilers (ADCPs)

Hull-mounted ADCP transducers project four beams into the water column to record backscatter from the water column and compare the Doppler shift between the 4 beams to generate profiles of water velocity. ADCPs are Doppler sonar systems, which transmit acoustic signals and listen to the echoes of those signals returned from materials floating with the currents throughout the water column. Like other sonars, the depth range of ADCPs is directly related to the frequency of the system – the lower the frequency the greater the range capability of the sonar. However, lower frequencies provide less vertical resolution than higher frequencies. The Okeanos Explorer is outfitted with two new ADCPs – one high frequency (Teledyne RDI Workhorse Mariner 300 kHz) system, and one lower frequency system (Teledyne RDI Ocean Surveyor 38 kHz). The 300 kHz ADCP has a typical range of approximately 110 meters and a maximum range of 165 meters, while the 38 kHz system has a range between 900-1000 meters depending on operating mode and oceanographic conditions. These same two ADCP systems are also installed and utilized on the R/V Kilo Moana operated by the University of Hawaii Marine Center.

The two new ADCPs are designed to gather data out to a maximum depth of 165 m (300 kHz) and 1000 m (38 kHz), so the associated sound source levels will be much less than the ship’s existing permitted deep water (8000m and greater) echo sounders (EM320 multibeam, EK60 18 kHz, and Knudsen sub-bottom profiler). The new ADCP sonars are all higher frequency than the existing Okeanos sonars, and thus all have considerably shorter ranges due to the more rapid attenuation of higher-frequency sounds in the ocean.

Both ADCP instruments on the Okeanos Explorer are manufactured by Teledyne RD Instruments. Teledyne has provided OER with a proprietary technical memorandum dated April 28, 2015 that provides sound pressure levels associated with their ADCP instruments. The following relevant information has been quoted from this memo:

38 kHz ADCP:

“The acoustic pressure along each beam is estimated at 227 dB re micro-Pascal @ 1 meter, at a center frequency of 38.4kHz with a +/-3dB bandwidth of 37.2-39.6kHz, with a typical pulse duration of 37.0milliseconds, and a typical pulse repetition rate of 3.0 seconds. The acoustic pressure along each beam is estimated at 180.0dB re micro-Pascal @ 182 meters.The acoustic pressure 20 degrees off of the main lobe of each beam is estimated at 180.0dB re micro-Pascal @ 22 meters.”

300 kHz ADCP:

“The acoustic pressure along each beam is estimated at 215 dB re micro-Pascal @ 1 meter, at a center frequency of 307.2kHz with a +/-3dB bandwidth of 268.8-345.6kHz, with a typical pulse duration of 5.7milliseconds, and a typical pulse repetition rate of 0.75 seconds. The acoustic pressure along each beam is estimated at 180.0dB re micro-Pascal @ 40 meters.The acoustic pressure 20 degrees off of the main lobe of each beam is estimated at 180.0dB re micro-Pascal @1.8 meters.”

To put these values in perspective, the EM302 multibeam system has a source level of 243 dB re 1µPa, and the 180 dB/µPa isopleth is located at a range of approximately 1000 meters away from directly below the transducer array. This means the sound pressure from the 38 kHz ADCP is 180 dB/µPa at only 182 meters, compared to 1000 meters for the multibeam. The acoustic beams from the ADCPs are also very focused, with sound energy levels that decrease rapidly away from the main lobe of the transducer. Given the more limited ranges, narrow beams, and sound pressure values reported for the ADCPs, they are expected to have minimal impacts on species of concern. Teledyne states that it has never received a report any marine mammals being affected by its ADCPs.

Background Information: NSF 2011 Programmatic EIS

The National Science Foundation’s 2011 document “Programmatic Environmental Impact Statement/Overseas Environmental Impact Statement for Marine Seismic Research Funded by the National Science Foundation or Conducted by the U.S. Geological Survey” provides a detailed analysis of potential impacts of seismic, multibeam, and sub-bottom sonars on sea turtles and marine mammals and provides useful information. The document evaluates deep water multibeam systems ranging from 12-95 kHz.  The EM302 operates at 30 kHz so falls within the frequency, source levels, pulse lengths and beam widths evaluated by this report. The SBP on the Okeanosis of the same type evaluated in the report. With respect to multibeamechosounders (MBES) and sub-bottom profilers (SBP), the following direct excerpts are conclusions of this document regarding the potential impact on sea turtles, mysticetes, odontocetes, and pinnepeds:

Sea Turtles

“Operation of the MBES, SBP, or pingers is not expected to affect sea turtles, because the associated frequency ranges are above the known hearing range of sea turtles. The SBP operates at 3.5 kHz with a maximum source output of 222 dB re 1 μPa-m. Thus, the frequency range of the SBP is outside the known detection range of sea turtles based on available data. As a result, sea turtles are not expected to be capable of hearing the higher frequency sounds produced by SBPs. Furthermore, the intermittent and narrow downward-directed nature of the MBES and SBP as emitted from the transiting seismic vessel would result in no more than one or two brief ping exposures.”

Mysticetes

“During the proposed marine seismic surveys, the pings from the MBES, SBP, and pingers would be very short (<1-64 ms) (Table 2-5).

Table 2-5. Acoustic Parameters of MBESs, SBPs, ADCPs, Pingers, and Acoustic Releases

Used by NSF-Funded or USGS Research Vessels Conducting Marine Seismic Research.

| Acoustic Source |  | Frequency (kHz) | Source Level (dB re 1 µPa-m) | Pulse Length (ms) | Beam Width* |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Fore-aft | Athwart. |
| MBES | Seabeam 2000 | 12 | 234 | 7-20 |  |  |
|  | Seabeam 2100/12 | 12 | 237 | <1 – 12 | 2o x 2o |  |
|  | Kongsberg EM122 | 12 | 242 | 2-15 | 1o x 2o | 150 o |
|  | Simrad EM 120/122 | 12 | 242 | 2, 5,15 | 1ox1o, 1ox2o | 150 o |
|  | Simrad EM 300 | 30 | 237 (1o), 231 (2o) | 0.7, 2,15 | 1ox1o, 1ox2o |  |
|  | Simrad EM 1002 | 95 | 225 (3o) | 0.2, 0.7, 2 | 2o x 2o |  |
|  | Krupp-AtkasHydroSweep DS | 15.5 | 237 |  | 2.3o |  |
| SBPs |  | 3.5 | 222 | 64 | 27 o |  |
| ADCPs |  | 38-1,200 | 224 |  | 30 o |  |
| Pingers |  | 55-110 | 183 |  |  |  |
| Pingers |  | 12 | 192 | 0.5, 2, 10 |  |  |
| Acoustic Releases |  | 9-15 | 187 | 8 |  |  |

Notes: *The beams of all acoustic sources would be directed downward from the research vessel. Athwart = athwartship.Sources: USCG 2001; L-DEO and NSF 2003e; SIO and NSF 2003; University of Washington 2003; SIO and NSF 2004; SIO 2005a, b; UAF and NSF 2005; University of Hawaii 2005; WHOI.

Thus, a given mammal would not receive many of the downward-directed MBES or SBP pings as the vessel passes by. In the case of the MBESs that operate at 30 kHz or higher, their operating frequencies are too high to have any effects on mysticete behavior. Source levels of the SBPs, another type of echosounder, are lower (maximum source level 222 dB re 1 microPa [rms]) than those of the MBES discussed above (Table 2-5). Thus, there is even less likelihood of TTS occurring through exposure to SBP sounds, even in an animal that is briefly near the source. The SBP is usually operated simultaneously with other higher-power acoustic sources. Many marine mammals, particularly mysticetes, move away in response to the approaching higher-power sources or the vessel itself before the mammals are close enough for there to be any possibility of effects from the SBP’s less-intense sounds. The possibility of PTS through exposure to MBES or SBP sounds is considered negligible and PTS is not expected to occur. Burkhardt et al. (2008) concluded that immediate direct injury was possible only if a cetacean dived under the vessel into the immediate vicinity of the transducer. Furthermore, PTS (or any injury or pathological effect) has never been demonstrated for any marine mammal exposed to echosounders such as the proposed MBESs and SBPs.”

Odontocetes

“In summary, sounds from all the MBESs would be readily audible to most and possibly all odontocetes when animals are within the narrow angular extent of the intermittent sound beam. As with baleen whales, odontocete communications will not be masked appreciably by MBES, SBP, or pinger signals given their low duty cycles, the brief period (i.e., seconds) when an individual mammal would potentially be within the downward-directed MBES or SBP beam from a transiting vessel, and the relatively low source level of a pinger. Operation of MBESs, SBPs, and pingers is not likely to impact odontocetes. The project MBESs, SBPs, and pingers are not expected to induce TTS. The possibility of PTS through exposure to MBES or SBP sounds is considered negligible.”

Pinnipeds

“The SBPs associated with the proposed marine seismic activities operate in the MF range of approximately 3.5 kHz with a maximum source output of 222 dB re 1 μPa-m (rms). The frequency range of the SBPs is within the frequency band audible to pinnipeds. Masking effects due to MBES, SBP, or pinger signals are expected to be minimal or non-existent. Thus, brief exposure of pinnipeds to small numbers of signals from the MBES or SBP would not result in a ―take by harassment as defined by NMFS and the ESA. The project MBESs, SBPs, and pingers are not expected to induce TTS. Although the MBESs, SBPs, and pingers can presumably be heard by pinnipeds, their operation is not likely to affect pinnipeds. The intermittent and narrow downward-directed nature of the MBESs and SPBs would result in no more than one or two brief ping exposures of any individual pinniped given the movement and speed of the vessel and animal; such brief exposure to this sound is not expected to cause injury or PTS based on results of limited studies of some pinniped species.”

As described above, no marine mammals or turtles would be exposed to sound intensity at or above the levels required for the onset of TTS or PTS, but those species exposed may experience behavioral responses as the result of exposure to the project’s sonar noise.  Based on the best information available, including the motility of free-ranging marine mammals and turtles in the water column, the propensity for these species (especially marine mammals) to avoid obtrusive sounds, and the proposed mitigation measures, mild alert and startle responses, avoidance of the survey vessel are the most probable responses to exposure.  No measurable impacts are expected to occur on the ability of marine mammals and turtles exposed to forage, shelter, navigate, reproduce, and avoid predators and other threats such as vessels. Therefore, the expected behavioral responses expected to result from exposure to the project’s sonar noise would have insignificant effects on ESA-listed marine mammals or turtles that may be in the area.

Acoustic Information Related to Elasmobranchs

A sound source produces both pressure waves and actual motion of the medium particles. In fish, particle motion is detected using the inner ear, while pressure signals are initially detected by the gas-filled swim bladder or other bubble of air in the body.These air filled spaces vibrate and serve as a medium to “reradiate” (or resend) the signal to the inner ear as a near field particle motion (Popper, 2008) in those species where a connection exists between the swim bladder and the inner ear.

While the air bladder in fish may play a role in sound detection, its primary purpose is for buoyancy. Elasmobranchs (sharks and rays) on the other hand do not have air bladders.  Instead elasmobranchs have developed overly large livers which provide buoyancy. Because of this lack of an air bladder elasmobranchs are unable to detect pressure waves, instead sharks detect the kinetic stimulus rather than the acoustic pressure wave. Unlike acoustic pressure, the kinetic stimulus is inherently directional, but its magnitude rapidly decreases as it propagates outward from the sound source in the near field (Corwin,1981).

Although research has shown that the upper range of behavioral sensitivity to this kinetic stimulus is 600 to 800 Hz in both scalloped hammerheads, Sphrynalewini (Olla, 1962), and the lemon shark, Negaprionbrevirostris (Nelson, 1967); sharks are more low frequency sensitive, with the most effective spectral range occurring from 40 Hz to 300 Hz (Myrberg, 1978). Above these frequencies both the behavioral sensitivity and the sensitivity of the ear fall off rapidly (Corwin, 1981).

As previously described, the NOAA Ship Okeanos Explorer’sscientific sonars operate at 30 kHz (the multibeam system), 18, 38, 70, 120, 200, and 333kHz (split-beam fisheries sonars), 3.5 kHz (the chirp sub-bottom profiler sonar), and 38 kHz and 300 kHz (ADCPs).All of these frequency ranges are well above the hearing sensitivity ranges for elasmobranchs based on the research that has been done to date.

Based on thebest available scientific information which indicates that the multibeam, split-beam and chirp sub-bottom profiler operate and frequencies above the hearing ability for all elasmobranchs (including scalloped hammerheads), and the propensity for the speciesto avoid human activities; no measurable impacts are expected to occur on the ability of the species to forage, navigate, reproduce, and avoid predators and other threats such as vessels.  Therefore, the expected behavioral responses expected to result from exposure to the project’s sonar noise would have insignificant effects on the ESA-listed Indo-Pacific distinct population segment of the scalloped hammerhead shark.

2. Temporary disturbance from human activity

Nearly all the activities associated with ROV dives and vessel operations in the PMNM; the marine environment around Oahu and the big island of Hawai’i; the Geologists and Musicians Seamounts; all of the Pacific Remote Island Areas composing the PRIMNM; the CNMI and the MTMNM; the vicinity of American Samoa and the NMSAS; the RAMNM; and the vessel transit areas between Honolulu, Hawai‘i, Guam, Saipan, Kwajalein and Pago Pagoinvolve work in the marine environment where ESA-listed species are known to occur.  Marine species may experience a startle reaction and resulting stress should they encounter human activities in the water.  The reaction could range from one extreme where an animal calmly approaches and investigates the person or gear, to a panicked response in which the animal flees, which could result in injury or reduce vitality.

The following guidelines for in-water work in the presence of marine protected species and other marine wildlife have been provided by NOAA’s National Marine Fisheries Service and Office of National Marine Sanctuaries:

- A distance of at least 100 yards from humpback whales will be maintained and at least 50 yards from other marine mammals and sea turtles (e.g., dolphins, turtles and Hawaiian monk seals).

  - All in-water work shall be postponed when these ESA-listed marine species are within these distances of the proposed work, and shall only begin after the animals have voluntarily departed the area.

  - If ESA-listed marine species other than humpback whales are noticed within 50 yards after work has already begun, that work may continue only if, in the best judgment of the chief scientist, that there is no way for the activity to adversely affect the animal(s).  No work shall occur unless at least 100 yards from humpback whales;

- No attempt will be made to touch, ride, feed, or otherwise interact with any marine protected species:

Sea turtles, marine mammals and sharks usually avoid human activity.  The most likely effect on this interaction will be a moderate to high energy avoidance behavior resulting in the animal temporarily leaving the immediate area unharmed.  Considering this avoidance behavior, in combination with the nature of the activities, and implementation of the above mentioned guidelines, we have determined that disturbances related to vessel operations and ROV dives will be infrequent, would be temporary in nature and never reach the scale where it would affect the individual’s health, and thus are expected to result in insignificant effects on ESA-listed marine species discussed in this biological evaluation.

3. Entanglement

The planned cruise would include the deployment of a CTD or UCTD, which would be deployed over the side of the vessel with a cable; and a ROV, whichwould be tethered to the vessel; creating the potential for entanglement of the marine species considered in this consultation should any of those animals encounter the cable or tether.  However, in addition to compliance with the guidelines listed above, which would require maintaining watch for and avoiding protected marine species, we propose to postpone deployment of these devices when sea turtles, marine mammals or scalloped hammerhead sharks are within 50 yards of the vessel, and all individuals participating in the activity would closely monitor the instrument cables at all times while they are deployed.  Based on the expected compliance with the required protective measures, and the expectation that protected marine species would be widely scattered throughout the proposed areas of operation, we consider it extremely unlikely that any of those animals would come into contact with any of the cables, and have determined that the risk of entanglement would be discountable.

4. Collisions with vessels

Sea turtles and marine mammals must surface to breathe, and they are known to rest or bask at the surface.  Therefore, when at or near the surface, these animals are at risk of being struck by the vessel or its propellers during small boat operations and vessel transits to and from the monuments.  Potential injuries and their severity will depend on the speed of the vessel, the part of the vessel that strikes the animal, and the body part impacted.  Injuries may include bruising, broken bones or carapaces, and lacerations that can often result in death.

Existing information about sea turtle sensory biology suggests that sea turtles rely more heavily on visual cues, rather than auditory, to initiate threat avoidance.  Research also suggests that sea turtles cannot be expected to consistently notice and avoid vessels that are traveling faster than 2 knots (kts) (Hazel et al., 2007).  Vanderlaan and Taggart (2007) report that the severity of injury to large whales is directly related to vessel speed.  They found that the probability of lethal injury increased from 21%, for vessels traveling at 8.6 kts, to over 79% for vessels moving at 15 kts or more.  Additionally, since collisions with whales have been reported for both slow and fast moving craft, it appears that, in at least some situations, whales may either be unaware of a vessel’s presence or unable to resolve the vessel’s proximity and/or vector of approach based on available acoustic cues.  Consequently, vessel operators must be responsible to actively watch for and avoid sea turtles and marine mammals, and to adjust their speed based on expected animal density and on lighting and turbidity conditions to allow adequate reaction time to avoid marine animals.

The following guidelines for vessel operation in the presence of marine protected species and other marine wildlife have been provided by NOAA’s National Marine Fisheries Service and Office of National Marine Sanctuaries:

- A distance of at least 100 yards from humpback whales will be maintained and at least 50 yards from other marine mammals and sea turtles (e.g., dolphins, turtles and Hawaiian monk seals).

- Vessel speed will be reduced to 10 knots or less when operated in the vicinity of marine mammals or sea turtles; Operators shall be particularly vigilant to watch for turtles at or near the surface in areas of known or suspected turtle activity, and if practicable, reduce vessel speed to 5 knots or less.

- Marine mammals and sea turtles shall not be encircled or trapped between boats or shore;

- If approached by a marine mammal or turtle while on a boat, the vessel’s engine shall be placed in neutral and the animal allowed to pass. If approaching a marine protected species, vessel movement should be from the rear of the animal.

- No attempt to pursue marine mammals or sea turtles shall be made;

- A vessel shall be operated in a predictable manner in the presence of marine wildlife, and when leaving an area where marine life is observed, will be slowly maneuvered; and

- No attempt to herd, chase, or separate groups of marine mammals or females from their young shall be made.

- All vessels operating in areas where ESA-listed species are present will continue to follow MARPOL discharge protocols, but will postpone any authorized discharge if any protected species are within 100 yards of the vessel.

The scalloped hammerhead shark is a circum-global species that lives in coastal warm temperateand tropical seas. It occurs over continental and insular shelves, as well as adjacent deep waters,but is seldom found in waters cooler than 22° C (Compagno 1984, Schulze-Haugen and Kohler2003). It ranges from the intertidal and surface to depths of up to 450-512 m (Sanches 1991, Klimley 1993), with occasional dives to even deeper waters (Jorgensen et al. 2009). Tagging studies indicate that the species rarely makes long-distance oceanic migrations, but instead disperses along continuous coastlines, continental margins, and submarine features, such as seamounts (Miller et al., 2013).

Although the species is present in much of the Pacific, ranging from Japan and China to New Caledonia in the west, to the Gulf of California to Ecuador in the east; the species range in the central Pacific Ocean is primarily comprised of the Hawaiian Archipelago, which includes the main islands and the Northwestern Hawaiian Islands (Miller et al, 2013). Johnston Atoll is also included in this range due to its proximity to the Hawaiian Archipelago (Miller et al., 2013). Individuals of the species may be found alone, in pairs, or in schools. Adult aggregations may be found offshore over seamounts and near islands, but are most common near the Galapagos, Malpelo, Cocos and Revillagigedo Islands, and within the Gulf of California (Compagno 1984, CITES 2010, Hearn et al. 2010, Bessudo et al. 2011).

Based on the low number of trips, expected adherence to established guidelines, the expectation that protected marine species would be widely scattered throughout the proposed areas of operation, and the limited populations of the protected species in these areas; we have determined that the risk of a vessel collision with a protected marine species would be discountable.

5. Vessel waste and discharge

While operating within the PMNM, all vessels are required to comply with the following regulations (71 FR 51134, 50 CFR Part 404) with regards to permitted types of discharge:

- Discharging or depositing any material or other matter into the Special Preservation Areas (SPAs) or the Midway Atoll Special Management Area  (MASMA) except vessel engine cooling water, weather deck runoff, and vessel engine exhaust;

- Discharging or depositing any material or other matter into the Monument, or discharging or depositing any material or other matter outside the Monument that subsequently enters the Monument and injures any resources of the Monument, except fish part used in and during authorized fishing operations, or discharges incidental to vessel use such as deck wash, approved marine sanitation device effluent, cooling water, or engine exhaust.

While an accidental release of waste or discharge may occur which might put protected species at risk to exposure, based on the low number of vessels that operate within the waters of the monuments, expected adherence to above mentioned  discharge regulations during all project operations, the expectation that protected marine species are widely scattered throughout the project area and the limited populations of ESA-listed species in these areas, we have determined that the risk of protected species being exposed to vessel waste and discharge would be insignificant.

6. Determination for ESA-Listed Corals

The action area for the 2016 – 2017 field season of the Okeanos Explorerhas an operational minimum depth for both mapping and ROV operations of 250 m, with the majority of the activity occurring in waters greater than 500 m.  The only times the vessel will be in water shallower than those depths is entering and leavingport. The planned ports of call for the upcoming field season will include Honolulu, Guam, Saipan, Kwajalein, and Pago Pago.

The expanded operation area for the 2016 -2017 fieldseason of the Okeanos Explorer includes the distribution ranges of seven species of corals that were listed under the ESA in September of 2014, the species are: Acropora globiceps, A. jacquelineae, A. retusa, A. speciosa, Euphyllia paradivisa, Isopora crateriformis, and Seriatopora aculeata.

Most species of corals are found in relatively shallow water where light intensity is strong enough for the symbiotic algae, which provide much of the nutrients that corals survive on, are able to effectively use the light.The distribution and habitat for each of these seven listed species found in the operational area is below:

Acropora globiceps - Reported within federal waters in the Pacific Remote Islands Marine National Monument (Palmyra and Kingman), National Park of American Samoa, Ofu Island unit, and the Rose Atoll Marine National Monument. Habitat has been reported as located in intertidal, upper reef slopes and reef flats in water depths ranging from 0 to 8 m.

A. jacquelineae - Species has not been recorded in federally protected waters, but unconfirmed reports have indicated the species may occur in American Samoa. Habitat has reported as located on subtidal walls, ledges on walls, and shallow reef slopes protected from wave action in depths ranging from 10 to 35 m.

A. retusa - Reported within federal waters in the Pacific Remote Islands Marine National Monument (Johnston, Howland and Kingman), National Park of American Samoa, Ofu Island unit, and the Rose Atoll Marine National Monument. Habitat has been reported as located on upper reef slopes and tidal pools in depths ranging from 1 to 5 m.

A.speciosa  - Reported within federal waters in the Pacific Remote Islands Marine National Monument (Kingman Atoll).  Habitat has been reported as located in protected environments with clear water and steep slopes or deep, shaded waters in depths ranging from 12 to 40 m.  Unconfirmed reports by Bare et al (2010) indicates the species presence in mesophotic assemblages in American Samoa.

Euphyllia paradivisa - The species has not been recorded in federally protected waters, but unconfirmed reports have indicated the species may occur in American Samoa. Habitat has been reported as located on shallow or mid-slope reef environments protected from wave action in depths ranging from 5 to 20 m.

Isopora crateriformis - Reported within federally protected waters in the National Park of American Samoa, Tutuila and Ofu Islands units, and Fagetele Bay National Marine Sanctuary, Tutuila. Habitat has reported as located in shallow, high-wave energy environments in waters depths ranging from low tide to at least 12 m. Unconfirmed reports by Bare et. al. (2010) indicates the species presence in mesophotic assemblages in American Samoa.

Seriatopora aculeata - The species has not been recorded from federally protected waters.  Habitat has been reported as located in shallow reef environments in water depths ranging from 3 to 40 m.

There is potential for some listed corals to be found either adjacent to or within the harbors where the Okeanos Explorer will be making port of calls during the 2016 – 2017 field season.  Based on the strict adherence to Boating Guidelines in place by NMFS and ONMS, the excellent safety record of NOAA vessels around the world, the strict adherence to the MARPOL protocols, and the low densities and widely scattered nature of the listed corals in the operational area, we have determined the risk to listed corals from a collisions with vessels, from temporary disturbance of human activity and the impact from waste and discharge would be discountable.

Based on the known distribution limits and the preferred habitat types in comparison to the proposed minimum operational limit for the Okeanos Explorer, we have concluded that listed corals will not be found in the operation area for the 2016 – 2017 field season, and are not at risk from day-to-day operation of the vessel and are not at risk from the exposure to elevated noise levels or from entanglement.

7. Effects to designated & proposed Hawaiian monk seal critical habitat

Critical habitat for the Hawaiian monk seal was designated under the ESA (53 FR 18990) on April 30, 1986 and revised on May 26, 1988 (53 FR 18988).   In the PMNM, critical habitat for monk seals includes all beach areas, lagoon waters, and ocean waters out to a depth of 20 fathoms around Kure Atoll, Midway Islands (except Sand Island), Pearl and Hermes Reef, Lisianski Island, Laysan Island, Maro Reef, Gardner Pinnacles, French Frigate Shoals, Necker Island, and Nihoa Island.On June 2, 2011, NMFS proposed revising critical habitat for monk seals (76 FR 32026) by extending the current designation out to the 500 meter depth contour and including Sand Island at Midway Island. Using the best available scientific information, the proposed revision to critical habitat identifies six essential features for the conservation of monk seals that may require special management consideration or protection:

- Areas With Characteristics Preferred by Monk Seals for Pupping and Nursing;

- Shallow, Sheltered Aquatic Areas Adjacent to Coastal Locations Preferred by Monk Seals for Pupping and Nursing;

- Marine Areas From 0 – 500 m in Depth Preferred by Juvenile and Adult Monk Seals for Foraging;

- Area With Low Levels of Anthropogenic Disturbance;

- Marine Area With Adequate Prey Quantity and Quality; and

- Significant Areas Used by Monk Seals for Hauling Out, Resting, or Molting.

The proposed actions include activities that would occur within three essential features (numbers 3,4 and 5 above) of existing and proposed critical habitat, but the level of human activity that may occur annually in these areas is minimal and any disturbances caused by human presence would be temporary.  Also, all permitted personnel are required to adhere to established Monument BMPs that mirror the NOAA guidelines previously described that effectively prevents or minimizes interactions with monk seals and with critical habitat essential features.  There is no Hawaiian monk seal critical habitat designated for the PRIMNM, MTMNM, RAMNM, the CNMI, American Samoa or the NMSAS.

Based on adherence to proposed guidelines, no known record of previous impacts to monk seal critical habitat, and the temporary introduction of human presence to conduct activities that would have minimal impact to the environment, we expect the likelihood of destruction or adverse modification to the current Hawaiian monk seal critical habitat and those habitats that are proposed to be insignificant

Effects Determination

We have evaluated the effects of the proposed actions on the following ESA-listed marine species: green sea turtle, hawksbill sea turtles, leatherback sea turtles, North Pacific loggerhead sea turtle distinct population segment (DPS), olive ridley sea turtles, Main Hawaiian Islands false killer whale DPS, blue whales, fin whales, humpback whales, North Pacific right whales, sei whales, sperm whales, the Indo-West Pacific distinct population segments of the scalloped hammerhead shark, Hawaiian monk seals;and the coral speciesAcropora globiceps, A. jacquelineae, A. retusa, , A. speciosa, Euphyllia paradivisa, Isopora crateriformis, and Seriatopora aculeata.  Based on our analysis of the potential effects of the proposed action on ESA-listed marine species presented above the proposed action would have insignificant effects on the ESA-listed species under consideration, or the likelihood of exposure would be discountable.  Therefore, we have determined that the proposed activities are not likely to adversely affect those species.  We have also determined that the proposed activities would have insignificant effects on the essential features of designated and proposed critical habitat for Hawaiian monk seals, and therefore is not likely to adversely affect critical habitat.  Therefore, we request informal consultation per Section 7(a)(2) of the ESA, and your concurrence with our determination that the proposed action may affect, but is not likely to adversely affect, green sea turtles, hawksbill sea turtles, leatherback sea turtles, North Pacific loggerhead sea turtle DPS, olive ridley sea turtles, Main Hawaiian Islands false killer whale DPS, blue whales, fin whales, humpback whales, North Pacific right whales, sei whales, sperm whales, the Indo-West Pacific distinct population segments of the scalloped hammerhead shark, Hawaiian monk seals or existing or proposed Hawaiian monk seal critical habitat;and the coral speciesAcropora globiceps, A. jacquelineae, A. retusa, , A. speciosa, Euphyllia paradivisa, Isopora crateriformis, and Seriatopora aculeata.

References

Bare, A., K. Grimshaw, J. Rooney, M. Sabater, D. Fenner and B. Carroll. 2010. Mesophotic communities of the insular shelf at Tutuila, American Samoa. Coral Reef 29:369-377.

Bessudo, S., Soler, G.A., Klimley, A.P., Ketchum, J.T., Hearn. A. and R. Arauz. 2011.

Residency of the scalloped hammerhead shark (Sphyrna lewini) at Malpelo Island and

evidence of migration to other islands in the Eastern Tropical Pacific. Environmental

Biology of Fishes 91: 165–176.

Burkhardt, E., O. Boebel, H. Bornemann, and C. Ruholl. 2008. Risk assessment of scientific sonars. Bioacoustics 17:235-237.

Compagno, L. J. V. 1984. Sharks of the World. An annotated and illustrated catalogue of shark

species known to date. Part II (Carcharhiniformes). FAO Fisheries Synopsis No. 125, Vol.

4, Part II. FAO, Rome.

Convention on International Trade in Endangered Species of Wild Fauna and Flora (CITES).

2010. Consideration of proposals for amendment of appendices I and II (CoP15 Prop. 15).

15th meeting of the Conference of the Parties, Doha (Qatar), 13-25 March 2010. Accessed

October 11, 2011. http://www.cites.org/eng/cop/15/prop/E-15-Prop-15.pdf

Corwin, J. 1981.  Audition in Elasmobranchs in Hearing and Sound Communication in Fishes Proceedings in Life Sciences. p. 81-105. DOI 10.1007/978-1-4615-7186-5_5 Print ISBN 978-1-4615-7188-9.

Costa B, Taylor JC, Kracker L, Battista T, Pittman S (2014) Mapping Reef Fish and the Seascape: Using Acoustics and Spatial Modeling to Guide Coastal Management. PLoS ONE 9(1): e85555. doi:10.1371/journal.pone.0085555

Draft Programmatic Environmental Assessment for Fisheries Research Conducted and Funded by the Southwest Fisheries Science Center, April 2013. Available at http://www.nmfs.noaa.gov/pr/pdfs/permits/swfsc_ea_draft2013.pdf (last accessed 6/9/15)

Fay, R.R. 1988. Hearing in Vertebrates: A Psychophysics Databook. Winnetka, Illinois: Hill-Fay

Associates

Final Programmatic Environmental Impact Statement / Overseas Environmental Impact Statement for Marine Seismic Research Funded by the National Science Foundation or Conducted by the U.S. Geological Survey, June 2011. Available at https://www.nsf.gov/geo/oce/envcomp/usgs-nsf-marine-seismic-research/nsf-usgs-final-eis-oeis_3june2011.pdf (last accessed 6/9/15)

Firing, E., and J.M. Hummon. 2010. Shipboard ADCP Measurements. The GO-SHIP Repeat Hydrography Manual: A Collection of Expert Reports and Guidelines. IOCCP Report No.14, ICPO Publication Series No. 134, Version 1, 2010.

Hazel, J., I.R. Lawler, H. Marsh, and S. Robson. 2007. Vessel speed increases collision risk for the green turtle Cheloniamydas. Endangered Species Research 3: 105 – 113.

Hearn, A., Ketchum, J., Klimley, A.P., Espinoza, E. and C. Peñaherrera. 2010. Hotspots within

hotspots? Hammerhead shark movements around Wolf Island, Galapagos Marine Reserve.

Marine Biology 157: 1899-1915.

Jorgensen, S.J., Klimley, A.P. and A.F. Muhlia-Melo. 2009. Scalloped hammerhead shark

Sphyrna lewini, utilizes deep-water, hypoxic zone in the Gulf of California. Journal of Fish

Biology 74: 1682–1687.

Klimley, A.P. 1985. Schooling in Sphyrna lewini, a species with low risk of predation: a nonegalitarian state. ZeitschriftfürTierpsychologie 70: 297–319.

Klimley, A.P. 1993. Highly directional swimming by scalloped hammerhead sharks, Sphyrna

lewini, and subsurface irradiance, temperature, bathymetry, and geomagnetic field. Marine

Biology 117: 1–22.

Ladich, F., and A.N. Popper. 2004. “Parallel Evolution in Fish Hearing Organs.” In Evolution of

the Vertebrate Auditory System, Springer Handbook of Auditory Research, eds. G.A.

Manley, A.N. Popper, and R.R. Fay, 95-127. New York: Springer-Verlag.

Miller, M., J. Carlson, P. Cooper, D. Kobayashi, M. Nammack, and j. Wilson. 2013. Status review report: scalloped hammerhead shark (Sphyrna lewini). Report to National Marine Fisheries Service, Office of Protected Resources. March 2013. 131 pp.

Myrberg, Jr. A. 1978. Underwater sound – its effect on the behavior of sharks. In: Sensory Biology of Sharks, Skates and Rays. E. Hodgson, R. Mathewson (eds.) Arlington, Virginia: Office of Naval Research, pp. 391 – 417.

National Oceanic and Atmospheric Administration Draft Guidance for Assessing the Effects of Anthropogenic Sound on Marine Mammals, Acoustic Threshold Levels for Onset of Permanent and Temporary Threshold Shifts, December 23, 2013. Available at http://www.nmfs.noaa.gov/pr/acoustics/draft_acoustic_guidance_2013.pdf (last accessed 6/9/15)

Nedwell, J. R.,, B. Edwards, A.W.H. Turnpenny, and J. Gordon 2004. “Fish and marine mammal

audiograms: A summary of available information.” Report 534 R 0214 prepared by

Subacoustech Ltd., Hamphire, UK.

http://www.subacoustech.com/information/downloads/reports/534R0214.pdf

Nelson. D. 1967. Hearing thresholds, frequency discrimination and acoustic orientation in the lemon shark, Negaprionbrevirostris. Bull. Mar. Sci. 17, pp. 741-768.

Olla, B. 1962. The perception of sound in small hammerhead sharks, Sphyrna lewini. Univ. of Hawaii, M.S. Thesis.

Popper, A.N. 2003. “Effects of anthropogenic sounds on fishes.” Fisheries 28(10):24-31.

Popper, A. 2008. Effects of Mid- and High-Frequency Sonars on Fish. Contract N66604-07M-6056, Naval Undersea Warfare Center Division Newport, Rhode Island

Sanches, J.G. 1991. Catálogo dos principaispeixesmarinhos da República de Guiné-Bissau.

Publicaçõesavulsas do I.N.I.P. No. 16. 429 p. as cited in Froese, R. and D. Pauly, Editors.

2000. FishBase 2000: concepts, design and data sources. ICLARM, Los Baños, Laguna,

Philippines. 344 p.

Schulze-Haugen, M. and N.E. Kohler (eds.). 2003. Guide to Sharks, Tunas, & Billfishes of the

U.S. Atlantic and Gulf of Mexico. RI Sea Grant/National Marine Fisheries Service.

Stanton, T. K., Chu, D., Jech, J. M., and Irish, J. D. 2010. New broadband methods for resonance classification and high-resolution imagery of fishwith swimbladders using a modified commercial broadband echosounder. – ICES Journal of Marine Science, 67: 365–378.

Vanderlann, A.S.M. and C.T. Taggart. 2007. Vessel collisions with whales: the probability of lethal injury based on vessel speed.  Marine Mammal Science. 23: 144-156.

Appendix E: NASA Maritime Aerosols Network Survey of Opportunity

Survey or Project Name

Maritime Aerosol Network

Points of Contact (POC)

| Lead POC or Principle Investigator (PI & Affiliation) | Supporting Team Members ashore |
| --- | --- |
| POC: Dr. Alexander Smirnov | Supporting Team Members aboard (if required) |

Activities Description(s)(Include goals, objectives and tasks)

The Maritime Aerosol Network (MAN) component of AERONET provides ship-borne aerosol optical depth measurements from the Microtops II sun photometers. These data provide an alternative to observations from islands as well as establish validation points for satellite and aerosol transport models. Since 2004, these instruments have been deployed periodically on ships of opportunity and research vessels to monitor aerosol properties over the World Oceans.

Appendix F: Permits to conduct operations in CNMI managed waters