CRUISE LOG

EX0909 – Necker Ridge

August 21 – Sept 3, 2009

INSTRUCTIONS:

PLEASE COMPLETE FOLLOWING THREE SECTIONS DURING EACH OF YOUR WATCHES:

CRUISE LOG

XBT LOCATION IF DONE

NAME OF THE LINES THAT WERE COMPLETED

Cruise Log (ALL TIMES LOCAL)

Aug 21st …Underway at 0945 Sailing was delayed due to trouble shooting of the propulsion system.

Aug 22nd… training day.

1030-Turned on multibeam, Ran BIST, power still failing but noise test good, steady at 47dbs

1230- Watch stander training XBT-01

1830 XBT-02

2300 Line 3 test with 1x1 degree system

Aug 23rd…watch training

0800 Stuart Lobecker on watch, Line 6 0.5x1 degree system in b/w mode

0905 Line 7 1x1degree system HIDEN E6DIST mode

1005 Line 8 10.5 degree system HIDEN E6DIST moded

1130 XBT cast-03

1600 Colello & LeBarge on watch

1804 XBT-04

22:13… end line 10 accidentally advanced to line 12 (Line 11 is very short)

23:30…ship lost steering- stopped logging multibeam data.

Aug 24th

0000 Hunt and Sheehan on watch No steering and not logging data No XBT casts

0500 Stopped monitoring

0800 Stuart & Lobecker on watch

09:00…underway

0930 restart multibeam system and start logging

1030 multibeam data degrading due to head on seas, increase filter strength, normal incidence sector-angle from nadir 12 to 5 deg, min/max depth changed to 4300/5000m

1600 Colello & LeBarge on watch

1800 XBT-05

2127 switched to 1x0.5 degree system

Aug 25th

0000 Hunt and Sheehan on watch

0030 XBT-06

0620 XBT-07

0800 Stuart and Lobecker on watch

0815 stopped logging to conduct CTD cast

0840 deploy CTD

1115 XBT-08 for patc test & comparison to CTD

1145 Start logging for patch test

1200 Start Patch test

1600  LeBarge & Colello on watch

1900 XBT-09 but not matching up with TSG, will conduct a new one at the beginning of Line 7

2130 XBT-10 cast successful and matching with TSG

2300 losing position (GPS losing contact with computer)…left holidays periodically

Aug 26th

0000 Hunt and Sheehan on watch

0206 XBT-11 successful

0631 XBT 12 successful

0800 Stuart & Lobecker on watch

0930 CNAV position in POS continues to go in and out for 15min intervals. Reset CNAV. Position came back in CNAV but not POSVIEW. ET’s notified and reset entire system to troubleshoot.

1225 CNAV shut itself down. ET’s looking into it

1310 XBT-13

1600 Colello & LeBarge on watch

1816 XBT-14

Aug 27th

0000 Hunt and Sheehan on watch

0023 XBT-15

0612 XBT-16, software had trouble recognizing gun. Flipped switch and worked fine.

0800 Stuart & Lobecker on watch

1300 XBT-17 File 17 from previous cruise accidentally processed, new XBT to be done

1320 XBT-18

1600 LeBarge & Colello on watch

1807 XBT-19

Aug 28th

0000 Hunt and Sheehan on watch

0009 XBT-20

0410 ship slowed down to get better data

0620 XBT-21

0800 Stuart & Lobecker on watch

1230 XBT-22

1600 Colello & LeBarge on watch

1800 XBT-23

2100 Rebooted multibeam system.

2155 Started logging survey lines after reboot

Aug 29th

0000 Hunt and Sheehan on watch

0016 XBT-24

0619 XBT-25

0800 Stuart & Lobecker on watch

1240 XBT-26

1600 Colello & LeBarge on watch

1800 XBT-27

1845 Line 22 moved to Port 1000m to reduce holidays

Aug 30th

0000 Hunt and Sheehan on watch

0010 XBT-28

0612 XBT-29

0800 Stuart & Lobecker on watch

1230 XBT-30

1600 Colello & LeBarge on watch

1800 XBT-31

1945 reduced speed to 6.5 knots

2145 Moved 1000m to starboard

Aug 31st

0000 Hunt and Sheehan on watch

0019 XBT-32

0610 XBT-33

0800 Stuart & Lobecker on watch

1150 finished the survey. Started a new survey with new offsets for troubleshooting purposes. Data should not be used in survey. Beginning of the “Yaw and Roll” test.

0218 XBT-34

1900 Colello & LeBarge on watch

1915 XBT-35 applied to beginning of transit back to port

2130 not enough starboard coverage, moved 100m toward starboard

2145 started a new line once steadied up on shifted course

2230 SIS crashed (data not appearing on screen, only real time data visible) SIS was reopened, new line 22 started

Sep 1st

0000 Hunt and Sheehan on watch

0020 XBT-36

0607 XBT-37

0800 Stuart & Loebecker on watch

1230 XBT-38

1600 Colello & LeBarge on watch

1830 XBT-39

Sep 2nd

0000 Hunt and Sheehan on watch

0014 XBT-40

0030 changed min/max depth from 4000/5000 to 3000/5000 to get coverage of seamount, ping mode to Auto

0045 changed min/max depth to 2000/5000

0100 changed min/max depth to 1000/5000

0135 changed min/max depth to 4000/5000, ping mode to auto

0400 Sound Velocity red, new XBT-41 changed ping mode from auto to very deep, min/max depth to 3000/6000

0415 applied new SVP, changed min/max depth to 4000/5000, ping mode very deep

0419 changed min/max depth 4000/6000, ping mode extra deep

0423 lost bottom, forced depth at 4432m, changed ping mode to very deep

0448 lost bottom, force depth at 4609m, ping mode very deep

0458 lost bottom, force depth at 4611m, ping mode very deep, min/max 4000/5000

0505 Seawater system sucking air-securing, TSG pump until in lee of islands/calmer seas, changed sound speed to profle

0520 lost bottom, force depth 4339m

0600 NO XBT done (XBT at 0400)

0730 max depth changed from 5000m to 5500m

0750 Along direction changed to 1

0800 Stuart & Loebecker on watch

0802 Along direction changed to -1, heading into seas with a lot of bubble sweep issues. Engineers moving ballast around to help with bubble sweep by bringing nose down

1230 XBT-42

1600 Colello & LeBarge on watch

XBT / CTD locations

| Date (GMT) | Time (GMT) | XBT/CTD Filename | Latitude | Longitude | Remarks |
| --- | --- | --- | --- | --- | --- |
| 082209 | 23:20:55 | XBT_082209_01.asvp | 21.248333 | 158.498333 | Transit |
| 082309 | 04:45:11 | XBT_082209_02.asvp | 21.248840 | 159.540202 | Transit |
| 082309 | 21:33:03 | XBT_082309_03.asvp | 21.659553 | 162.612630 | Transit |
| 082409 | 04:10:18 | XBT_082309_04.asvp | 21.912350 | 163.843718 | Transit |
| 082509 | 04:13:56 | XBT_082409_05.asvp | 21.886167 | 163.888666 | Transit |
| 082509 | 10:29:00 | XBT_082509_06.asvp | 22.111805 | 165.069368 | Transit |
| 082509 | 16:17:12 | XBT_082509_07.asvp | 22.275208 | 166.000455 | Transit |
| 082509 | 18:36:12 | CTD_082509_01.hex | 22.342000 | 166.316833 | CTD/XBT comparison |
| 082509 | 21:19:32 | XBT_082509_08.asvp | 22.360718 | 166.326171 | CTD/XBT comparison |
| 082609 | 05:04:38 | XBT_082509_09.asvp | 22.636295 | 166.543718 | Patch Test |
| 082609 | 07:20:32 | XBT_082509_10.asvp | 22.704971 | 166.315266 | Transit |
| 082609 | 12:06:42 | XBT_082609_11.asvp | 22.333271 | 166.788671 | Necker Ridge |
| 082609 | 16:31:21 | XBT_082609_12.asvp | 21.950833 | 167.342966 | Necker Ridge |
| 082609 | 23:20:39 | XBT_082609_13.asvp | 21.380033 | 168.16700 | Necker Ridge |
| 082709 | 04:16:20 | XBT_082609_14.asvp | 21.084216 | 168.594766 | Necker Ridge |
| 082709 | 10:23:20 | XBT_082709_15.asvp | 20.570935 | 169.328938 | Necker Ridge |
| 082709 | 16:12:06 | XBT_082709_16.asvp | 21.046700 | 168.16700 | Necker Ridge |
| 082709 | 22:48:06 | XBT_082709_17.asvp | 19.994373 | 170.248275 | Necker Ridge |
| 082709 | 23:16:22 | XBT_082709_18.asvp | 20.034081 | 170.191635 | Necker Ridge |
| 082809 | 04:07:46 | XBT_082709_19.asvp | 20.442383 | 169.608105 | Necker Ridge |
| 082809 | 10:09:16 | XBT_082809_20.asvp | 20.971973 | 168.848926 | Necker Ridge |
| 082809 | 16:20:14 | XBT_082809_21.asvp | 21.515086 | 168.06694 | Necker Ridge |
| 082809 | 22:40:41 | XBT_082809_22.asvp | 22.040198 | 167.309081 | Necker Ridge |
| 082909 | 04:11:20 | XBT_082909_23.asvp | 22.490820 | 166.656151 | Necker Ridge |
| 082909 | 10:16:39 | XBT_082909_24.asvp | 22.549283 | 166.669081 | Necker Ridge |
| 082909 | 16:19:10 | XBT_082909_25 | 22.146416 | 167.440811 | Necker Ridge |
| 082909 | 22:49:39 | XBT_082909_26 | 21.447685 | 168.250358 | Necker Ridge |
| 083009 | 04:07:35 | XBT_083009_27 | 21.660888 | 167.658268 | Necker Ridge |
| 083009 | 10:10:11 | XBT_083009_28 | 22.196265 | 166.901595 | Necker Ridge |
| 083009 | 16:02:26 | XBT_083009_29 | 22.610216 | 166.212500 | Necker Ridge |
| 083009 | 22:47:59 | XBT_083009_30 | 21.931978 | 167.186295 | Necker Ridge |
| 083109 | 04:06:41 | XBT_083109_31 | 21.410633 | 167.931510 | Necker Ridge |
| 083109 | 10:19:02 | XBT_083109_32 | 21.722558 | 167.486148 | Necker Ridge |
| 083109 | 16:10:22 | XBT_083109_33 | 21.629080 | 167.619828 | Necker Ridge |
| 090109 | 00:18:12 | XBT_090109_34 | 21.470333 | 167.846500 | Necker Ridge Roll & Yaw Patch Test |
| 090109 | 05:11:13 | XBT_090109_35 | 22.594128 | 166.410871 | Necker Ridge Transit |
| 090109 | 10:26:28 | XBT_090109_36 | 22.267835 | 165.717676 | Necker Ridge Transit |
| 090109 | 16:07:16 | XBT_090109_37 | 22.105533 | 164.862435 | Necker Ridge Transit |
| 090109 | 22:33:18 | XBT_090109_38 | 21.871586 | 164.055696 | Necker Ridge Transit |
| 090209 | 04:33:57 | XBT_090109_39 | 21.739896 | 163.222151 | Necker Ridge Transit |
| 090209 | 10:14:48 | XBT_090209_40 | 21.579223 | 162.407536 | Necker Ridge Transit |
| 090209 | 14:05:12 | XBT_090209_41 | 21.462083 | 161.846550 | Necker Ridge Transit |
| 090209 | 22:41:03 | XBT_090209_42 | 21.215812 | 160.670573 | Necker Ridge Transit |
| 090309 | 04:18:58 | XBT_090309_43 | 21 12.85229N | 159 50.68555W | Necker Ridge Transit |

Table of data files collected during the cruise

| Cruise Day No. | Date | File Name | Location | Remarks |
| --- | --- | --- | --- | --- |
| 234 | 082209 | 0000_20090822_210611_EX | Transit Line | Transit |
| 235 | 082309 | 0001_20090823_003942_EX | Transit Line | Transit |
| 235 | 082309 | 0002_20090823_063936_EX | Transit Line | Transit |
| 235 | 082309 | 0003_20090823_085737_EX | Transit Line | Transit |
| 235 | 082309 | 0004_20090823_104217_EX | Transit Line | Transit |
| 235 | 082309 | 0005_20090823_164216_EX | Transit Line | Transit |
| 235 | 082309 | 0006_20090823_181257_EX | Transit Line | Transit |
| 235 | 082309 | 0007_20090823_190553_EX | Transit Line | Transit |
| 235 | 082309 | 0008_20090823_200418_EX | Transit Line | Transit |
| 235 | 082309 | 0009_20090823_201255_EX | Transit Line | Transit |
| 235 | 082309 | 0010_20090823_021300_EX | Transit Line | Transit |
| 235 | 082309 | 0011_20090823_081259_EX | Transit Line | Transit (Started line 12 too early) |
| 235 | 082309 | 0012_20090823_081414_EX | Transit Line | Transit |
| 236 | 082409 | 0013_20090824_193922_EX | Transit Line | Transit |
| 237 | 082509 | 0014_20090825_011530_EX | Transit Line | Transit |
| 237 | 082509 | 0015_20090825_015203_EX | Transit Line | Transit |
| 237 | 082509 | 0016_20090825_023358_EX | Transit Line | Transit |
| 237 | 082509 | 0017_20090825_063050_EX | Transit Line | Transit |
| 237 | 082509 | 0018_20090825_080244_EX | Transit Line | Transit |
| 237 | 082509 | 0019_20090825_140244_EX | Transit Line | Transit |
| 237 | 082509 | 0020_20090825_214437_EX | Transit Line | Transit |
| 238 | 082609 | 0000_20090826_060627_EX | Transit Line | Transit from Patch Test |
| 238 | 082609 | 0001_20090826_074756_EX | Survey Line | Necker Ridge |
| 238 | 082609 | 0002_20090826_134758_EX | Survey Line | Necker Ridge |
| 238 | 082609 | 0003_20090826_194800_EX | Survey Line | Necker Ridge |
| 239 | 082709 | 0004_20090827_014801_EX | Survey Line | Necker Ridge, Should have broken line at GMT midnight(8/27) |
| 239 | 082709 | 0005_20090827_022422_EX | Survey Line | Necker Ridge Turn Line into wind |
| 239 | 082709 | 0006_20090827_040207_EX | Survey Line | Necker Ridge Line Start |
| 239 | 082709 | 0007_20090827_100209_EX | Survey Line | Necker Ridge Line |
| 239 | 082709 | 0008_20090827_160209_EX | Survey Line | Started Logging True heave at end of Line 8 |
| 239 | 082709 | 0009_20090827_194711_EX | Survey Line | Turn |
| 239 | 082709 | 0010_20090827_201019_EX | Survey Line | Switched Files for true heave logging True Heave file for Line 10: 0827NeckerRidge_THeave.000 |
| 240 | 082809 | 0011_20090828_000005_EX | Survey Line | Necker Ridge Line |
| 240 | 082809 | 0012_20090828_060009_EX | Survey Line | Necker Ridge Line |
| 240 | 082809 | 0013_20090828_120001_EX | Survey Line | Necker Ridge Line |
| 240 | 082809 | 0014_20090828_180003_EX | Survey Line | Necker Ridge Line |
| 240 | 082809 | 0015_20090828_235954_EX | Survey Line | Necker Ridge Line |
| 241 | 082909 | 0016_20090829_060000_EX | Survey Line | Necker Ridge Line |
| 241 | 082909 | 0017_20090829_071403_EX | Turn Line | Turn Line to get onto next line after MB/POS reboot |
| 241 | 082909 | 0018_20090829_075708_EX | Survey Line | Necker Ridge Line |
| 241 | 082909 | 0019_20090829_135707_EX | Survey Line | Necker Ridge Line |
| 241 | 082909 | 0020_20090829_195712_EX | Survey Line | Necker Ridge Line |
| 241 | 082909 | 0021_20090829_225506_EX | Turn Line | Turn Line |
| 242 | 083009 | 0022_20090830_001857_EX | Survey Line | Necker Ridge Line |
| 242 | 083009 | 0023_20090830_045121_EX | Survey Line | Necker Ridge |
| 242 | 083009 | 0024_20090830_105121_EX | Survey Line | Necker Ridge |
| 242 | 083009 | 0025_20090830_152556_EX | Turn Line | Turn Line |
| 242 | 083009 | 0026_20090830_155314_EX | Survey Line | Necker Ridge |
| 242 | 083009 | 0027_20090830_215315_EX | Survey Line | Necker Ridge |
| 243 | 083109 | 0028_20090831_000200_EX | Survey Line | Necker Ridge |
| 243 | 083109 | 0029_20090831_053021_EX | Turn Line | Necker Ridge Turn Line |
| 243 | 083109 | 0030_20090831_071142_EX | Survey Line | Necker Ridge Survey Line was leaving holidays so had to shift |
| 243 | 083109 | 0031_20090831_074507_EX | Turn Line | Turn Line 1000m to starboard to avoid holidays |
| 243 | 083109 | 0032_20090831_075255_EX | Survey Line | Necker Ridge |
| 243 | 083109 | 0033_20090831_135248_EX | Survey Line | Necker Ridge |
| 243 | 083109 | 0034_20090831_195248_EX | Survey Line | Necker Ridge |
| 243 | 083109 | 0035_20090831_212522_EX | Survey Line | Necker Ridge |
| 244 | 090109 | 0021_20090901_053501_EX | Transit Line | Transit Line |
| 244 | 090109 | 0022_20090901_074524_EX | Transit Line | Transit Line |
| 244 | 090109 | 0022_20090901_083014_EX | Transit Line | Transit Line |
| 244 | 090109 | 0023_20090901_143015_EX | Transit Line | Transit Line |
| 244 | 090109 | 0024_20090901_170652_EX | Transit Line | Turn to southern transit line |
| 244 | 090109 | 0025_20090901_174506_EX | Transit Line | Transit Line |
| 244 | 090109 | 0026_20090901_234500_EX | Transit Line | Transit Line |
| 245 | 090209 | 0027_20090902_054501_EX | Transit Line | Transit Lineuser13 |

PATCH TEST LINES

| Date | Line | Start (GMT) | Stop (GMT) | Sound Velocity | SOG (Knots) | Hdg | Seas | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 082509 | 0000_20090825_214655_EX | 2150 | 2339 | XBT_08 | 8 | 324 | 4-6 | Ran upslope/downslope (S-N) |
| 082509 | 0001_20090825_233851_EX | 2339 | 2347 | “ | - | Turn | 4-6 | Turn data |
| 082509 | 0002_20090825_234647_EX | 2347 | 0140 | “ | 8 | 143 | 4-6 | Ran up/downslope (N-S) |
| 082509 | 0003_20090826_014019_EX | 0140 | 0150 | “ | 8 |  | 4-5 | Turn data |
| 082509 | 0004_20090826_015042_EX | 0150 | 0222 | “ | 8 | 324 | 4-5 | (S-N) flat |
| 082509 | 0005_20090826_022217_EX | 0222 | 0418 | “ | 4 | 337 | 4-6 | (S-N) |
| 082509 | 0006_20090826_041542_EX | 0418 | 0530 | “ | 8 | 330 | 4-5 | (S-N) |
| 082509 | 0007_20090826_053044_EX | 0530 | 0543 | XBT_09 | 8 | 330 | 4-5 | (S-N) |
| 082509 | 0008_20090826_054304_EX | 0543 | 0602 | “ | 8 | 330 | 4-5 | (S-N) |