============================================================================
NOAA OCEAN EXPLORATION AND RESEARCH SITUATION REPORT FOR 10/15/2009
============================================================================

| CRUISE: EX0909 Leg 3 Mapping Field Trial Hawaiian Islands | PERSONNEL ON BOARD: NOAA OER: - Mashkoor Malik (ERT Inc.) - Kelley Elliott (OER) - LTjg Megan Nadeau (OER) - Webb Pinner (OER) Others: - Adam Lemire (Intern) - Melissa Johnson (Intern) |
| --- | --- |
| DATE/TIME FILED: 10/16/09 1200 HST FILED BY: LTjg Megan Nadeau |  |
| VESSEL: NOAA Ship Okeanos Explorer (EX) |  |
| GEOGRAPHIC AREA: Kailua Bay and transiting to Papahanaumokuakea Marine National Monument |  |

============================================================================

SUMMARY:

The solenoid part was retrieved by small boat from the Kona port office and replaced in the port steering pump.  Both port and starboard steering pumps are now in sound working condition.

The ship heaved anchor from Kailua Bay at 1530 and began transiting to the Papahanaumonkuakea Marine National Monument (PMNM). During the transit the EX ran some multibeam lines over the charted wreck USS Bluegill, to acquire more data over the site. It is not yet determined if the EM302 has enough resolution to pick up a wreck 90 meters long and 8 meters wide. We still need to process the data in depth. More information about the USS Bluegill can be found at:   http://en.wikipedia.org/wiki/USS_Bluegill_(SS-242)

The ship continues to transit to PMNM.

MAPPING:

Transmit board # 16 remains failed. Kongsberg Inc has shipped the replacement board and we should receive, install and test it during the next inport (Oct. 21-Oct.26).

SHIP SENSORS:

SCS issues are partially solved; System Development Group located in Silver Spring, MD has been working remotely with ship ETs to resolve SCS issues.  Problem was discovered with the version of SCS installed on the EX. The ship is now logging to the database. Problems are dual and may be solved by adding additional hard drives and RAM memory to the database server, these are being sent to the ship. System Development Group is contacting Microsoft about the SQL Server problem.

TELEPRESENCE:

Pinner continues to document procedures and provide the ship with SOPs for all the work he is accomplishing.

Pinner tried to update the video recording component on the telepresence system, this did not go well. The update was to streamline the video work flow. He has contacted EBS and is awaiting assistance on this issue.

============================================================================

ACTIVITIES:

No CTDs conducted. XBTs were conducted at 1800, 0000 and 0600.

COMMENTS:

UPS online.

============================================================================

PLAN OF THE DAY FOR 10/16/09:

EVENTS OF THE DAY:

| 0000 | Underway as before Transiting to working grounds |
| --- | --- |
| 0800 | Safety Brief (Bridge) |
| 1530 | Ops Brief (forward lounge) |

0000, 0600, 1200 and 1800 conduct XBT cast

Continue multibeam survey during transit to working grounds

USS Bluegill wreck investigation during the transit

On Deck for Saturday:

Start multibeam survey and daily CTD casts

============================================================================
=========================END OF SITUATION REPORT=========================== 
==========================================================================