==============================================================================
NOAA OCEAN EXPLORATION AND RESEARCH SITUATION REPORT FOR June 30 – July 01, 2010

==============================================================================

| CRUISE: EX10-04 Leg II Bitung to Bitung | PERSONNEL ON BOARD: NOAA OER: - Mashkoor Malik (ERT Inc) - Dave Lovalvo (Eastern Oceanics) - Webb Pinner (2020 LLC) - Jeremy Potter (OER) Others: - Doug Jongeward (PMEL) - John Sherrin (UVic) - Xerandy (BPPT) - Major Muddan (TNI) - Dave Wright (UCAR/JOSS) - Joel DeMello (UCAR/JOSS) - Tom Kok (UCAR/JOSS) - Tom Pierce (UCAR/JOSS) - Karl McLetchie (UCAR/JOSS) - Brian Bingham (UCAR/JOSS) - Randy Prickett (UCAR/JOSS) - Eric Prechtl (UCAR/JOSS) - Roland Brian (UCAR/JOSS) - Joe Biscotti (UCAR/JOSS) |
| --- | --- |
| DATE/TIME FILED: 07/2/2010 1109 UTC FILED BY: Jeremy Potter |  |
| VESSEL: NOAA Ship Okeanos Explorer (EX) |  |
| GEOGRAPHIC AREA: Operating north of North Sulawesi, Indonesia |  |

=============================================================================

SUMMARY:    Okeanos Explorer Program successes have continued since our first dive on 6/29. The shore-side and ship-board team completed fantastic ROV dives #2 and #3. Everything is going quite well from both the operations and science perspectives.

Onboard operations included multibeam data acquisition and 2 ROV dives. Jakarta and Seattle ECCs were fully staffed during the ROV dive.

Ongoing network challenges have prevented ROV video and still imagery from being transferred to shore.

NOTE: As of today, local ship time is 8 hrs ahead of UTC.  Jakarta is 7 hrs ahead of UTC. East Coast is 4 hrs behind UTC. West Coast is 7 hrs behind UTC.

============================================================================

ROV:

June 30, 2010: After detecting a plume at the end of EX-1004-Leg II_ROV002 on Kawio Barat, we hoped to find its source during today’s dive. Today’s initial bottom target was 04º 40.590'N 125º 05.236' E. We found the source of the plume almost immediately after reaching the bottom. At a depth of about 1850m we encountered a sulfur vent with a number of point sources. Surrounding the vent was a large amount of yellow and black molten sulfur, multiple species of hot-vent shrimp, a 10cm scale worm, and a small patch of stalked barnacles. After departing from the vent, the ROV ascended the summit ridge and encountered fields of sulfide chimneys with vast aggregations of stalked barnacles at their base. The chimneys varied in terms of age and venting characteristics. Some chimneys were fairly oxidized and others covered in white sulfide. Some chimneys were venting clear fluid while others were venting black smoke. After extensive exploration of the chimney field we moved on in search of other vents but did not find any more. Though there is plenty more to discover on Kawio Barat, we are moving to other targets for subsequent dives.

It is quite difficult to overstate the stunning imagery collected today. Both the ECCs and ship were amazed at the quality of footage collected.

July 01, 2010: EX1004_LegII_ROV003 The initial dive target was 04º 40.10' N,  125 º 15.25'E. The target is nearby the site termed ‘R’ in the 2004 McConachy paper. The only prior information available on this site was single beam echosounder data and one CTD cast. The ROV descended to a peak at a depth of about 900m on a large seamount with a 10km long ridge. We transited along a saddle to another peak and explored the area surrounding it. The seafloor on this dive was dominated by talus. In a few places on steep slopes was truncated with pillow flows. In one area there was columnar jointing. No volcaniclastic deposits were seen. There was one minor area of hydrothermal ochre on the summit ridge. We saw a very interesting hermit crab that had a symmetrical soft coral for a shell. The crab was approximately 15cm in diameter and had asymmetrical furry chelae that appeared to be covered with encrusting sponges. We saw another of these crab and coral combinations later in the dive. The ROV imaged several species of coral, shrimp, hydroids, an eel-like fish, and a very unique looking squid that at first glance appeared to have a siphonophore attached to it. It was difficult to identify what we were looking at but the squid was certainly a breathtaking example of the diversity of unique life that lies deep beneath the ocean surface.

There have been no additional developments associated with the USBL transceiver. The LinkQuest USBL transceiver which is mounted on the bottom of the ship in the tranducer fairing appears to be unable to transmit a strong enough signal to interrogate the camera platform transponder (e.g., we cannot track the camera sled). So far all troubleshooting seems to indicate the problem is in the transmitter portion of the transceiver. As a result, we have minimal ability to fully troubleshoot and/or repair because the installation is inaccessible by divers.

SURVEY/CTD:

Multibeam mapping operations continued when the ROV was not in the water

SHIP NETWORK

Low-speed network – Performance has improved compare to the beginning of EX-10-04 Leg1 but continues to be poorer than EX-10-02.  The cause of the poor performance is perhaps related to an unknown source of inbound traffic.  OMAO shore-side support personnel are aware of the issue and will continue working to identify the cause and solution on Tuesday local time.

High-speed Network – On June 20, 2010 bandwidth to the high-speed link was increased from 10Mbps to 20 Mbps per the NOAA contract with MTN. OER pays $6K per day for the service to increase the size and quality of the video feeds to the ECCs.  When the bandwidth was expanded, the ECCs experienced a serious degradation in video quality and internet access through the visitor’s network was completely lost.  Once the total size of the all three feeds was reduced to less than 10Mbps the video quality reverted back to previous levels and internet access for the visitors returned.  The ETs have confirmed with MTN that the link to the Okeanos Explorer is 20Mbps and the OMAO network engineer has confirmed the system should support outbound traffic up to 20 Mbps.  The problem appears to be linked to the ship’s TurboIP box.  The TurboIP box is responsible for accelerating TCP-based traffic (i.e web, ftp) over the satellite link. With the TurboIP box removed the ship is able to transmit video up to 20Mbps but ftp transfers fail.  MTN is contacting the manufacturer for additional assistance.  Though OMAO is responsible for solving the problem, OER is responsible for paying all MTN contract costs. To date, OER has spent $66K for services that it is unable to use because of the unknown problem.

OMAO and OER discussions on network improvements continue. The Chief ET ceased trying to keep hours that overlap with Silver Spring personnel. Communication and testing across each group continues to be difficult due to varying time zones. OMAO and OER are arranging for a contract network engineer to examine and trouble-shoot the network from shore.

VSAT

MTN and OMAO are looking into the >10MBps bandwidth issues described above.

Dynamic Positioning

DP system continues to work quite well during ROV operations. There are no issues to report.

OTHER:

A replacement part is on order to remedy the problem with the interface to the satellite phone. The Iridium phone can only be operated from the bridge and Inmarsat can only be used from the ET shop until the part is replaced during the next in-port.

============================================================================================================================================================

PLAN OF THE DAY

Friday, July 02, 2010

OPERATIONS: Exploration Indonesia

| 0000 | Underway as before Conducting mapping operations |
| --- | --- |
| 0630 | Secure all overboard discharges |
| 0730 | Bow and Stern thrusters online |
| 0745 | Safety Brief (Bridge) |
| 0815 | Secure mapping operations Commence ROV deployment |
| 1500 | Ops Brief (Forward Lounge) |
| 1700 | ROV on deck Resume mapping operations and possibly CTD ops |

- Conduct ROV dive in DP

- Continue multibeam and possibly CTD operations

- 0030 conduct XBT

On Deck for Saturday:

- Conduct ROV operations

- Possibly conduct CTD ops

- Conduct multibeam and XBT operations overnight

- Pump out CHT tank

==============================================================================
=========================END OF SITUATION REPORT==============================
==============================================================================