Project Instructions – Dec 18, 2015 DRAFT

Date Submitted:	December 18, 2015

Platform:	NOAA Ship Okeanos Explorer

Project Number:	EX-16-01

Project Title:	Transit and Mission Patch Test

Project Dates:	January 20, 2016 – February 7, 2016

Prepared by:	Derek Sowers and Elizabeth Lobecker, NOAA

Expedition Co-Coordinators

Office of Ocean Exploration & Research

Approved by:	________________________	Dated: __________________

John McDonough

Deputy Director

Office of Ocean Exploration & Research

Approved by:	________________________	Dated: __________________

Captain Anne K. Lynch, NOAA

Commanding Officer

Marine Operations Center - Atlantic

I. 	Overview

A.  Brief Summary and Project Period

The ocean is 95 percent unexplored, unknown, and unseen by human eyes. Resource managers cannot manage what they do not know. To understand, manage, and protect the ocean and its resources, NOAA believes it is critical to support a systematic program of ocean exploration, using the best of ocean technology to explore, discover, inform, educate, and motivate. Exploration of our largely unknown ocean supports key NOAA, national, and international goals related to a better understanding of the ocean that will benefit current and future generations. NOAA Ship Okeanos Explorer is helping us to better understand the unknown ocean by targeted exploratory mapping.

This document contains project instructions for EX-16-01, with operations expected to commence on January 20, 2016 in San Francisco, CA and conclude on February 7, 2016 in Honolulu, HI. Completing the transit from the US west coast to Honolulu, HI, is a fundamental purpose of this project in order to get the ship in position for 2016 exploration missions in the central and western Pacific Ocean. Shakedown, testing, and calibration of existing and newly-installed mission scientific equipment is the other principal purpose of this project. New equipment in need of shakedown testing includes a new Very Small Aperture Terminal (VSAT) antenna, a new Keyboard-Video-Monitor (KVM) system, new Doppler speed log, four new EK 60 single beam sonars, two new ADCPs, new digital file storage systems, and a newly installed UnderwayCTD. Testing and fine tuning of the VSAT and KVM system are anticipated to occur throughout the cruise. No small boat transfers back to San Francisco are planned as part of this cruise, but may become necessary if VSAT technician support is needed during the first 1-2 days.

Initial ADCP calibration work may be conducted just offshore of San Francisco on the first day of the cruise, and would likely consist of several simple survey lines at 90 degree angles to each other. If sea state allows, a multibeam patch test calibration will be completed in the continental slope canyons offshore of San Francisco. Patch test work may occur within National Marine Sanctuary boundaries in the area (see Figure 2).

Multibeam and singlebeam mapping operations will be conducted 24 hours a day throughout the cruise. Sub-bottom profile mapping will be conducted 24 hours a day at the discretion of the CO. XBT and/or UnderwayCTD sound velocity casts in support of multibeam sonar mapping operations will be conducted at an interval defined by prevailing oceanographic conditions, but not to exceed 6 hours. Additionally, EK 60 (single beam) and sub-bottom profile data will be collected 24 hours per day, with permission from the CO.  All multibeam data will be fully processed according to standard onboard procedures and will be archived with the National Geophysical Data Center. Split-beam EK60 data will be archived at the National Oceanographic Data Center.

Bathymetric mapping of either the Murray or Molokai Fracture Zones during the transit to Hawaii is planned, as allowed by equipment shakedown priorities and prevailing sea conditions. CTD casts may be requested at strategic locations along the fracture zone. The total transit between San Francisco and Honolulu is estimated to be approximately 2350 nm long, not including survey lines conducted for the multibeam patch test.  Average transit speeds of 8.5-9.5 knots (or slower) are required to collect good quality multibeam data during the survey.

A small boat transfer is needed on approximately February 1 in Honolulu to pick up a Kongsberg engineer and Toby Martin from the University of Hawaii. Following this personnel transfer, five sea days are budgeted to complete calibrations on five EK60 split-beam sonars. Four of these EK60 sonars are new units, and the calibrations are required as Sea Acceptance Tests.

ADCP testing and integration is estimated to require two days of sea time. This work will utilize the assistance of Toby Martin from the University of Hawaii. This work is planned to take place during the same five day time period as the EK 60 calibrations, with ADCP work likely happening at night when EK 60 calibrations are not feasible.

Calibration of five EK 60 sonars will be done in the vicinity of Oahu, Hawaii. A small boat transfer to pick up technicians in the Honolulu area should be expected prior to the start of calibration work.

B.  Days at Sea (DAS)

Of the 19 DAS scheduled for this project, 12 DAS are funded by an OMAO allocation, and 7 DAS are funded by a Line Office Allocation. This project is estimated to exhibit a Medium Operational Tempo.

C.  Operating Area (include optional map/figure showing op area)

The operating area encompasses a large region of the Pacific Ocean between San Francisco Bay and Oahu, Hawaii (Figure 1). The operating area box is large to enable the flexibility to map either the Murray or Molokai Fracture Zones during the transit, depending on available time, sea state considerations, and input from scientific partners.

San 
Francisco

San 
Francisco

Oahu

Oahu

Murray Fracture Zone

Murray Fracture Zone

Molokai Fracture Zone

Molokai Fracture Zone

Figure 1: EX-16-01operating area. The yellow box indicates the operating area for the project. The red lines show the approximate location of the US EEZ boundaries. Map made with Google Earth Pro.

Figure 2 shows the approximate location of the ship track line proposed during the transit from San Francisco to Hawaii.

Figure 2: Approximate proposed ship track line for transit from San Francisco to Hawaii on EX-16-01 (yellow line). Red lines show the approximate location of the US EEZ boundaries. Exact ship track to be determined. Map made with Google Earth Pro.

Figure 3 shows the preferred general area proposed for multibeam patch test work if weather conditions are favorable. Figure 4 shows an alternative location for the patch test near Hawaii if weather conditions prohibit the completion of the patch test on the West Coast. There may be other suitable patch test locations and sea state conditions encountered during the transit HI, in which case the test will be completed as early in the cruise as possible.

Figure 3: Proposed general area for West Coast multibeam patch test for EX-16-01 (red box). This is the preferred location for the patch test if sea state conditions are favorable. Exact patch location to be determined. Orange lines indicate National Marine Sanctuary boundaries. Map made with Google Earth Pro.

Patch Test Survey Area

Patch Test Survey Area

Oahu

Oahu

Figure 4. Alternative location for the patch test near Hawaii if weather conditions prohibit the completion of the patch test on the West Coast. This is the same patch test area used on EX-15-04 Leg 1 during the 2015 field season.

After completing the transit to Hawaii a small boat transfer will be needed near Pearl Harbor to pick up a Teledyne engineer, Kongsberg engineer, and Toby Martin (ADCP Technician from UH). The ship will then transit to a sheltered area to conduct approximately 4-5 days of testing and calibration work for all of the EK60 and ADCP sonars. The proposed sheltered area for this work is south of the islands of Lanai and Maui, as shown in Figure 5. This working area should have reasonable currents and hopefully be sheltered from the dominant northern swell direction during the time of operations.

Figure 5. Proposed area for EK60 and ADCP calibration work (yellow box). This area is outside 3 NM from the nearest islands (i.e. not in state waters), and outside of National Marine Sanctuary boundaries. Exact locations for sonar testing work will be determined based on sea state, currents, and vessel traffic during operations.

D.  Summary of Objectives

JANUARY 20 – FEBRUARY 7, 2016 (San Francisco, CA - Honolulu HI)

Testing and calibrating existing and new mission sonars, equipment, data management infrastructure, and telepresence capabilities to ensure readiness for the FY16 field season is the primary objective of this project. Table 1 provides a list of shakedown tasks shown with estimates of time needed for dedicated testing.

Table 1. Equipment shakedown tasks and associated time estimates

| Equipment Shakedown Task (not necessarily in chronological order) | Estimate of ship time needed |
| --- | --- |
| - Testing/calibration of two new ADCPs (38 kHz and 300 kHz) | 4 nights (night testing concurrent with EK60 calibration work) |
| - Multibeam sonar patch test | 1 day |
| - Calibration of existing and new EK60 sonars (18, 38, 70, 120, and 200 kHz) | 4 days (daylight hours - concurrent with ADCP testing) |
| - Comparison cast of new UnderwayCTD with ship CTD rosette package | 0.5 day |
| - Test new Keyboard-Video-Monitor (KVM),MacProTC based VES01 and VES03system, and other Telepresence systems | Throughout project |
| - Testing of new VSAT | Throughout project |
| - Ship testing of new speed log | Throughout project |
| - Testing and integration of new mission digital storage equipment on network | Throughout project |
| - Testing of new or updated mission software (Caris 9, Fledermaus, Pydro, UnderwayCTD) | Throughout project |
| - Testing of new POSMV GNSS aided inertial navigation system. | Throughout project |
| - Test new Data Warehouse computers, deck to deck video recording system, and modified SAN | Throughout project |
| - Testing of the ship’s three XBT launchers | Underway |
| Total Estimated Dedicated Testing Days | 5.5 days |

Approximately 5.5 days of ship time are needed for dedicated testing as described in Table 1. The transit from San Francisco to Hawaii has been budgeted 13 days, including 24 hours to conduct the patch test (either near CA or HI depending on weather), 12 hours for UnderwayCTD testing, and some spare time to account for slower ship speeds that may result from poor weather. This leaves approximately four days of dedicated sonar shakedown time needed in HI to focus on the EK 60 and ADP testing and calibration work.

The following are cruise objectives for EX-16-01:

- Assess ship’s essential operational equipment and procedures.

- Annual review of small boat operational risk management and certification /practice for launch/recovery crews and coxswains.

- Swing the ship’s compass

- Test ship’s new speed log.

- Conduct emergency drills. Drills may include some or all of the following as determined by CO:

- Fire/Damage Control

- Abandon Ship

- Man-Over-Board

- Steering Casualty

- Oil Spill/ Hazmat spill

- Assess ship's equipment necessary to support operations.

- Brief testing of dynamic positioning system

- Test trigger jigger sync for EM 302, EK60, Sub-bottom sonars

- Test and confirm functionality of new VSAT antenna.

- Test and troubleshoot the new KVM system.

- Data management objectives:

- Test the new Data Warehouse computers

- Test the deck to deck video recording system

- Test modifications to SAN

- Ensure integration of ADCP data collection system into consolidation pathways (add to .24 network, develop synchronization routine to push to warehouse, setup standard naming convention and RSS error log reporting, etc.

- Maintain Okeanos Atlas with automated delivery of SCS data subsets

- Ensure realtime delivery of data products

- Ensure integration of new EK60 transducer datasets into shipboard collection and data synchronization to shore

- Ensure delivery of sonar data products in hourly rsync / troubleshoot what happened with EX1505 data consolidation problems

- Verify integration and implementation of new shipboard data warehouse and data management routines (OpenVDM)

- Verify delivery of automated warehouse products (shiptrack, dashboard, etc)

- Verify SCS is working properly

- Test and calibrate two new ADCPs (38 and 300 kHz) and train Survey Department and Mapping Leads on running these new sonars. ADCP trials and calibration will be conducted with technical support from both a visiting Teledyne engineer and Toby Martin from the University of Hawaii. ADCP testing is planned to take place mainly at night, concurrent with day time EK60 sonar calibrations. The primary testing area is proposed in Figure 5. Assistance from the ship’s ET Department will be periodically needed to ensure integration of ADCPs with other ship sensors and the computer network. A small boat transfer to and from Pearl Harbor will be needed before and after the ADCP testing work.

- Conduct sound velocity comparison cast between CTD, XBT, and UnderwayCTD. Near surface values will be compared to values from the thermosalinograph (TSG) and Reson SVP-70 probe. CTD and XBT comparison casts will be obtained prior to collecting multibeam lines for the patch test. An UnderwayCTD cast may also be completed prior to the patch test if the system and trained personnel are ready at that time.

- Conduct a patch test calibration for the EM 302 multibeam sonar. 
The patch test is needed after the recent dry dock and installation of the new POSMV to ensure system offsets are calibrated for optimum data quality. Weather permitting, the patch test will be completed by running multibeam lines over continental slope canyons west of San Francisco Bay prior to the transit to Hawaii (operating area shown in Figure 3). If weather conditions are too rough at this location, the patch test will be done at the next earliest opportunity at a location with suitable seafloor characteristics. If no suitable location is found prior to arriving in HI, the alternative patch test site shown in Figure 4 will likely be used (weather permitting). A CTD cast using the ship’s CTD rosette package will be required prior to running the patch test lines.

- Collect 24-hr/day deep water multibeam (EM 302), split beam (EK 60), and sub-bottom sonar data (Knudsen 3260), as feasible while testing and calibrating new sonars.

a. Conduct 24-hour mapping operations for the duration of the cruise

b. Collect bathymetric, seafloor backscatter, and water column backscatter data.

c. Map as much of the Molokai Fracture Zone as possible during the transit, with a priority on high quality multibeam bathymetry and sub-bottom sonar data.

d. Sub-bottom sonar 24-hr data collection will be at discretion of CO.

- Test the new UnderwayCTD equipment and associated software, and develop new Standard Operating Procedures (SOPs) for safely conducting profiles and appropriately processing the data. Support from ship ETs will be needed to install and test the Bluetooth data download antenna. Initial test profile casts will use the dummy probe.

- Conduct XBT operations.

  - Test the ship’s 3 XBT hand-launchers.

  - XBT casts will be collected at regular intervals of no more than 6 hours in support of multibeam sonar operations until the UnderwayCTD system is fully tested and operational.

- Train personnel in data collection and processing procedures as needed (continuous throughout cruise).

- Train visiting mapping watchstanders on mapping operations

- Train UCAR mapping contractor if new to the ship

- Provide succession training to new data management personnel

- Mapping Leads to receive ADCP training from Toby Martin and Teledyne

- Test new and upgraded mission software.

- Test Survey Department upgrades to Caris, Fledermaus, and Pydro.

- Install new UnderwayCTD software on the mission CTD computer and develop SOPs for importing and exporting water column profiles in appropriate file formats usable by the multibeam SIS computer.

- Updates to the multibeam SIS software are not currently planned, but may be done if strongly recommended by the visiting Kongsberg engineer.

- Map a large section of the Molokai Fracture Zone during the transit to Hawaii. Mapping of this fracture zone as much as possible is a top exploration priority expressed by numerous science partners. Most of the mapping will likely be a single transit line of data. The Murray Fracture Zone is an alternative transit mapping focus area if local sea state along the Molokai Fracture Zone is a problem. The decision on which fracture zone to map will be based on time availability, detailed evaluation of other existing bathymetric datasets, guidance from scientific partners, and prevailing weather conditions during the project.

- CTD operations

- A CTD cast at the start of the patch test survey is planned.

- Additional sensors typically mounted on the rosette should be functional and calibrated to support CTD operations, including: dissolved oxygen (DO), light scattering sensor (LSS), Oxidation-Reduction Potential (ORP), and altimeter.

- Calibrate five EK 60 sonars (18, 38, 70, 120, 200 kHz). 
For the four new frequencies, this project will the first time these EK60s are field tested, and the calibration work is an essential component of the Sea Acceptance Test (SAT) required for new sonar installations. Calibration work is proposed to be conducted near Hawaii during the last 4-5 days of the project. Calibration can be conducted while drifting freely in an area with low vessel traffic, no navigational hazards, and lack of fishing gear. The area proposed for this calibration work is shown in Figure 4. EK60 calibration work is planned to take place during daylight hours, concurrent with nighttime ADCP sonar calibrations. The primary testing area is proposed in Figure 5. A small boat transfer to and from Pearl Harbor will be needed before and after the EK60 testing work to enable technical support from the Kongsberg engineer.

- Telepresence (VSAT 5 mbps ship to shore; T1 shore to ship)

- Maintain single live stream video from ship to shore with a focus on the multibeam mapping display

- Install new MacProTC based VES01 and VES03

- Shakedown of general Telepresence and recording systems

- Evaluate potential interference issues among all scientific sonars (EM302, EK60s, Sub-bottom, ADCPs). There is a high likelihood of interference issues occurring when simultaneously running the 38 kHz ADCP, 30 kHz EM302, and the 38 kHz EK60 sonar. Systematic testing will be conducted to determine if/when this interference occurs, the severity of the interference, and best operating guidelines to avoid or mitigate interference among the sonars. Potential changes to syncing mechanisms among the sonars will require assistance from the ship’s Chief ET. This work will be done opportunistically throughout the cruise.

- The longstanding NASA marine aerosols network survey of opportunity will continue for the cruise.

- Finalize 2016 Readiness Report.

E.  Participating Institutions

Kongsberg Underwater Technology, Inc., 19210 33rd Avenue West, Lynnwood, WA 98036-4707

National Oceanic and Atmospheric Administration (NOAA) - Office of Ocean Exploration and Research (OER) - 1315 East-West Hwy, Silver Spring, MD 20910 USA

NOAA Fisheries, Pacific Islands Regional Office, NOAA Inouye Regional Center (IRC), 1845 Wasp Blvd., Building 176, Honolulu, HI 96818

NOAA, National Centers for Environmental Information (NCEI), 1021 Balch Blvd, Suite 1003

Stennis Space Center, MS. 39529

NOAA Northeast Fisheries Science Center, 166 Water Street, Woods Hole, MA 02543-1026

NOAA, Office of Coast Survey, Hydrographic Surveys Division, Atlantic Hydrographic Branch (AHB), 439 W. York St., Bldg 2, Norfolk, VA 23510

Teledyne Instruments, 16830 Chestnut St, City of Industry, CA 91748

University Corporation for Atmospheric Research Joint Office for Science Support (JOSS), PO Box 3000 Boulder, CO 80307 USA

University of Hawai`i at Manoa, 1000 Pope Road, Marine Sciences Building, Honolulu, HI 96822 USA

University of New Hampshire (UNH) Center for Coastal and Ocean Mapping (CCOM), Jere A. Chase Ocean Engineering Lab, 24 Colovos Road, Durham, NH 03824 USA

University of Rhode Island, Graduate School of Oceanography’s Inner Space Center, 215 South Ferry Rd. Narragansett, RI 02882 USA

Woods Hole Oceanographic Institution, 86 Water St, Woods Hole, MA 02543

F.  Personnel/Science Party: name, title, gender, affiliation, and nationality

A full mapping complement is necessary for this cruise. Required mission personnel include two Mapping Leads/Expedition Co-Coordinators as well as a minimum of two qualified watchstanders for each mapping watch (8-12 hour watch shifts depending on staffing). The Mapping Leads are responsible for facilitating overall mapping operations, including participating in operational meetings, providing guidance for mapping/survey troubleshooting, and communicating status of mapping sensors to personnel on shore.

List of Science Party personnel

| Name (Last, First) | Title | Date Aboard | Date Depart | M/F | Affiliation | Nationality |
| --- | --- | --- | --- | --- | --- | --- |
| Lobecker, Elizabeth “Meme” | Expedition Co-Coordinator, Mapping Lead | 1/18/16 | 2/7/16 | F | NOAA OER (ERT, Inc) | US Citizen |
| Sowers, Derek | Expedition Co-Coordinator, Mapping Lead | 1/18/16 | 2/7/16 | M | NOAA OER (ERT, Inc) | US Citizen |
| Freitas, Dan | Mapping Watch Leader | 1/18/16 | 2/7/16 | M | UCAR Contractor | US Citizen |
| Putts, Meagan | Mapping Watchstander | 1/18/16 | 2/7/16 | F | UCAR Explorer-in-Training | US Citizen |
| Bittinger, Amanda | Mapping Watch Leader | 1/18/16 | 2/7/16 | F | UCAR Contractor | US Citizen |
| Drewniak, Jared | Telepresence Engineer | 1/18/16 | 2/7/16 | M | NOAA OER (ERT, Inc) | US Citizen |
| O’Brien, Andy | Data Engineer | 1/18/16 | 2/7/16 | M | NOAA NCDDC (DGIT) | US Citizen |
| Reser, Brendan | Data Engineer | 1/18/16 | 2/7/16 | M | OER (Riverside Technologies) | US Citizen |
| Brian, Roland | Video Engineer | 1/18/16 | 2/7/16 | M | UCAR Contractor | US Citizen |
| Johnson, Jennifer | Mapping Watchstander, EK60 Technician | 1/18/16 | 2/7/16 | F | NOAA NMFS | US Citizen |
| TBD – OSU Marine Tech | Mapping Watchstander | 1/18/16 | 2/7/16 | TBD | Oregon State University | US Citizen |
| Scott Idle | Teledyne Field Engineer | 2/1/16 | 2/5/16 | M | Teledyne | US Citizen |
| TBD – Kongsberg Technician | Kongsberg Field Engineer | 2/1/16 | 2/5/16 | M | Kongsberg | US Citizen |
| Martin, Toby | Oceanographic Data Specialist (ADCP) | 2/1/16 | 2/5/16 | M | University of Hawaii | US Citizen |

G.  Administrative

1.  Points of Contacts:

Ship Operations

| Marine Operations Center, Atlantic (MOA) 439 West York Street Norfolk, VA 23510-1145 Telephone: (757) 441-6776 Fax: (757) 441-6495 | Chief, Operations Division, Atlantic (MOA) LCDR Donald Beaucage Telephone: (757) 441-6842 E-mail:chiefops.moa@noaa.gov |
| --- | --- |

### Mission Operations

| Elizabeth ‘Meme’ Lobecker, Expedition Manager/ Expedition CO-Coordinator, Mapping Team Co-Lead NOAA Office of Ocean Exploration and Research (ERT, Inc) Phone : (401) 662-9297/(603)862-1475 E-mail : elizabeth.lobecker@noaa.gov Derek Sowers, Expedition CO-Coordinator/Mapping Team Co-Lead NOAA Office of Ocean Exploration and Research (ERT, Inc) Mobile : (714) 321-6084, Office:(603)862-0369 E-mail : derek.sowers@noaa.gov | CDR Mark Wetzler, NOAA Commanding Officer NOAA Ship Okeanos Explorer Phone: (401) 378-8284 Email: CO.Explorer@noaa.gov LT Emily Rose, NOAA Operations Officer NOAA Ship Okeanos Explorer Phone: Iridium - (808) 659-9179 E-mail: Ops.Explorer@noaa.gov |
| --- | --- |

### Other Mission Contacts

| John McDonough Deputy Director NOAA Ocean Exploration & Research Phone: (301) 734-1023 / (240) 676-5206 E-mail: John.McDonough@noaa.gov | Kelley Elliott Acting EX Program Manager NOAA Office of Ocean Exploration and Research Phone : (301) 734-1024 Mobile: (703) 927-5449 E-mail :Kelley.Elliott@noaa.gov |
| --- | --- |
| Jeremy Potter Expeditions Director NOAA Office of Ocean Exploration and Research Phone: (301) 734-1145 / (240) 215-7101 E-mail: jeremy.potter@noaa.gov | Alan Leonardi, Director NOAA Ocean Exploration & Research Phone: 301-734-1016/ Mobile: 202-631-1790 E-mail: alan.leonardi@noaa.gov |

2.	Diplomatic Clearances

None Required. All operations in US and International waters.

3.	Licenses and Permits

None Required. See Appendix for Categorical Exclusion documentation.

II.	Operations

The Expedition Coordinator is responsible for ensuring the scientific staff are trained in planned operations and are knowledgeable of project objectives and priorities.  The Commanding Officer is responsible for ensuring all operations conform to the ship’s accepted practices and procedures.

A.	Project Itinerary (All times and dates are subject to prevailing conditions and the discretion of the commanding officer):

Monday, January 18

- Most mission personnel arrive to ship throughout the day, mostly in the evening.

Tuesday, January 19

- Remaining mission personnel arrive to ship, mission orientation and safety talk

- Pre-project meeting with Expedition Coordinators, CO, Ops

Wednesday, January 20

- Depart San Francisco pier site early morning and exit SF Bay

- Transit to continental slope multibeam patch test working grounds and conduct patch test

- VSAT shakedown

Thursday, January 21

- Complete patch test and begin transit to Hawaii

Friday, January 22 - Sunday, January 31 (10 days)

- Transit to Oahu while mapping Molokai Fracture Zone

- Possible CTD casts and testing of UnderwayCTD as time/conditions allow

Monday, February 1

- Small boat transfer of personnel needed for EK60 and ADCP calibration work (Kongsberg, Teledyne, and UH personnel)

- Transit to EK60 and ADCP calibration site and begin calibration work

Tuesday February 2 – Thursday, February 4

- EK60 calibrations during the day

- ADCP testing at night

Friday, February 5

- Finish EK 60 calibrations

- Small boat transfer of Teledyne, Kongsberg, and UH personnel back to Pearl Harbor

Saturday, February 6

- Conduct sonar interference tests and additional leftover shakedown item testing south of Oahu

Sunday, February 7

- Arrive in port, complete mission, most mission personnel depart

Monday, February 8

- Remaining mission personnel depart ship

Telepresence Events

There are currently no telepresence events scheduled.

In-Port Events

There are currently no in-port events scheduled.

B.  Staging and Destaging:

The UnderwayCTD will need to be mounted and provided with power prior to the start of the project. ROVs Deep Discover and Seirios will need to be loaded onto the ship in Honolulu at the conclusion of EX-16-01. The Engineering Team will coordinate detailed logistics in concert with the ship.

Shipments

Send an email to Okeanos Explorer’s Operations Officer at OPS.Explorer@noaa.gov indicating the size and number of items being shipped. All items should arrive no later than COB January 15, 2015.

Vessel shipping address:

Okeanos Explorer
TBD

C.  Operations to be Conducted:

Sonar Operations

ADCP testing and integration is estimated to require approximately 30 hours of cumulative dedicated ship time, and is an integral part of the overall acceptance testing of the new ADCP sonars. ADCP trials and calibration are planned for the area shown in Figure 4. Exact areas for at-sea testing and calibration to be determined using guidance from UH on testing criteria. Simple ship track lines with 90 and/or 180 degree offsets from each other will be needed for calibration.

If sea state allows, the Kongsberg EM302 sonar will be calibrated on the first day of the expedition by conducting a patch test in the general area noted in the red box of Figure 2. This area is within the continental slope canyons offshore of San Francisco and within National Marine Sanctuary boundaries in the area. A CTD cast is planned for the start of the patch test survey in order to obtain a high quality sound speed profile for the water column. XBT and/or UnderwayCTD sound velocity casts may be conducted right after the CTD cast for comparison purposes.

Multibeam and singlebeam mapping operations will be conducted 24 hours a day throughout the cruise. Sub-bottom profile mapping will be conducted 24 hours a day at the discretion of the CO. XBT and/or UnderwayCTD sound velocity casts in support of multibeam sonar mapping operations will be conducted at an interval defined by prevailing oceanographic conditions, but not to exceed 6 hours.

Bathymetric mapping of the Molokai Fracture Zone during the transit to Hawaii is planned, as allowed by equipment shakedown priorities and prevailing sea conditions. CTD casts may occur at strategic locations along the fracture zone.

Calibration of five EK 60 sonars will be done in the vicinity of Hawaii, and is currently planned for the area shown in Figure 4. A small boat transfer to pick up technicians in the Honolulu area should be expected prior to the start of calibration work. The general criteria pertaining to the selection of a suitable calibration site are as follows: water depth of at least 30 meters, minimal impact by fish (to avoid acoustic interference), mild currents and sea state, and minimal traffic hazards. The exact area for calibration work will be determined in consultation with science partners in Hawaii and consultation with the ship’s Operations and Navigation Officers and CO. Calibration operations require the deployment of ropes, weights, monofilament line, and metal spheres underneath the ship as controlled both by hand and on outrigger poles. The ship’s mobility is highly constrained during calibration work, and it is anticipated that the ship will need to be drifting freely during daytime calibration work.

CTD/UnderwayCTD Operations

CTD and UnderwayCTD casts may be requested during any day of the project. A CTD cast may be requested as part of ADCP testing, and is planned for the start of the patch test survey in order to obtain a high quality sound speed profile for the water column. Additional CTD/UnderwayCTD operations may be requested during the transit to Hawaii and for the EK 60 calibrations.

D.  Dive Plan

All dives are to be conducted in accordance with the requirements and regulations of the NOAA Diving Program (http://www.ndc.noaa.gov/dr.html) and require the approval of the ship’s Commanding Officer.

Dives are not planned for this project.

E.  Applicable Restrictions

Conditions which preclude normal operations: (1) XBTs, UnderwayCTD casts, and CTDs will not be conducted in very rough sea states or when there is significant risk of lightning. (2) If rough sea state is resulting in very poor data quality, sonar data may not be collected for that period of time. (3) EK 60 and multibeam sonar calibration work cannot be conducted in rough seas.

III.	Equipment

- Equipment and Capabilities provided by the ship (itemized)

- Kongsberg Simrad EM302 MultibeamEchosounder (MBES)

- Kongsberg Simrad EK60DeepwaterEchosounders and GPTs (18, 38, 70, 120, 200 kHz)

- Knudsen Chirp 3260 Sub-bottom profiler (SBP)

- Teledyne RDI Workhorse Mariner (300 kHz) ADCP

- Teledyne RDI Ocean Surveyor (38 kHz) ADCP

- Teledyne UnderwayCTD

- LHM Sippican XBT (Deep Blue probes)

- Seabird SBE 911Plus CTD

- Seabird SBE 32 Carousel and 24 2.5 L Niskin Bottles

- Light Scattering Sensor (LSS)

- Oxidation – Reduction Potential (ORP)

- Dissolved Oxygen (DO) sensor

- Altimeter Sensor and battery pack

- CNAV GPS

- POS/MV

- Seabird SBE-45 (Micro TSG)

- Kongsberg Dynamic Positioning-1 System

- NetApps mapping storage system

- CARIS HIPS Software

- IVS Fledermaus Software

- SIS Software

- Hypack Software

- Scientific Computing System (SCS)

- ECDIS

- Met/Wx Sensor Package

- Telepresence System

- VSAT High-Speed link (Comtech5Mbps ship to shore; 1.54 Mbps shore to ship)

- Cruise Information Management System (CIMS)

- Equipment and Capabilities provided by the scientists (itemized)

- Microtops II Ozone Monitor -Sunphotometer and handheld GPS required for NASA Marine Aerosols Network supplementary project.

- EK60 calibration equipment and spheres

IV.	Hazardous Materials

A.	Policy and Compliance

No Hazardous Materials are being brought aboard the ship for this project.

V.	Additional Projects

A.	Supplementary (“Piggyback”) Projects

During the cruise the marine aerosol layer observations will be collected for the NASA Maritime Aerosol Network (MAN). Observations will be made by mission personnel (mapping interns) with a sun photometer instrument provided by the NASA MAN program. Resulting data will be delivered to the NASA MAN primary investigator Alexander Smirnov by the expedition coordinator. All collected data will be archived and publically available at: http://aeronet.gsfc.nasa.gov/new_web/maritime_aerosol_network.html. Equipment is stewarded by OER physical scientists. See Appendix C for full Survey of Opportunity Form.

B.	NOAA Fleet Ancillary Projects

No NOAA Fleet Ancillary Projects are planned.

VI.	Disposition of Data and Reports

Disposition of data gathered aboard NOAA ships will conform to NAO 216-101 Ocean Data Acquisitions and NAO 212-15 Management of Environmental Data and Information.  To guide the implementation of these NAOs, NOAA’s Environmental Data Management Committee (EDMC) provides the NOAA Data Documentation Procedural Directive (data documentation) and NOAA Data Management Planning Procedural Directive (preparation of Data Management Plans).  OMAO is developing procedures and allocating resources to manage OMAO data and Programs are encouraged to do the same for their Project data.

- Data Classifications:  Under Development

  - OMAO Data

The Commanding Officer is responsible for all data collected for missions until those data have been transferred to mission party designees. Data transfers will be documented on NOAA Form 61-29. Reporting and sending copies of project data to NESDIS (ROSCOP form) is the responsibility of OER.

  - Program Data

    - At sea

      - Daily plans of the Day (POD)

      - Daily situation reports (SITREPS)

      - Daily summary bathymetry data files

    - Post cruise

      - Refined SOPs for all pertinent operational activities

      - Assessments of all activities

    - Science

      - Multibeam and XBT raw and processed data (see appendix B for the formal cruise data management plan)

      - EK 60 raw data

      - Knudsen 3260 sub-bottom profiler raw data

      - Mapping data report

- Responsibilities:  Under Development

VII.	Meetings, Vessel Familiarization, and Project Evaluations

- Pre-Project Meeting: The Expedition Coordinator and Commanding Officer will conduct a meeting of pertinent members of the scientific party and ship’s crew to discuss required equipment, planned operations, concerns, and establish mitigation strategies for all concerns.  This meeting shall be conducted before the beginning of the project with sufficient time to allow for preparation of the ship and project personnel.  The ship’s Operations Officer usually is delegated to assist the Expedition Coordinator in arranging this meeting.

- Vessel Familiarization Meeting:  The Commanding Officer is responsible for ensuring scientific personnel are familiarized with applicable sections of the standing orders and vessel protocols, e.g., meals, watches, etiquette, drills, etc. A vessel familiarization meeting shall be conducted in the first 24 hours of the project’s start and is normally presented by the ship’s Operations Officer.

- Post-Project Meeting:  The Commanding Officer is responsible for conducted a meeting no earlier than 24 hrs before or 7 days after the completion of a project to discuss the overall success and short comings of the project.  Concerns regarding safety, efficiency, and suggestions for future improvements shall be discussed and mitigations for future projects will be documented for future use.  This meeting shall be attended by the ship’s officers, applicable crew, the Expedition Coordinator, and members of the scientific party and is normally arranged by the Operations Officer and Expedition Coordinator.

- Project Evaluation Report: Within seven days of the completion of the project, a Customer Satisfaction Survey is to be completed by the Expedition Coordinator. The form is available at http://www.omao.noaa.gov/fleeteval.html and provides a “Submit” button at the end of the form.  Submitted form data is deposited into a spreadsheet used by OMAO management to analyze the information.  Though the complete form is not shared with the ships’, specific concerns and praises are followed up on while not divulging the identity of the evaluator.

VIII.	Miscellaneous

A.	Meals and Berthing

The ship will provide meals for the scientists listed above. Meals will be served 3 times daily beginning one hour before scheduled departure, extending throughout the project, and ending two hours after the termination of the project. Since the watch schedule is split between day and night, the night watch may often miss daytime meals and will require adequate food and beverages (for example a variety of sandwich items, cheeses, fruit, milk, juices) during what are not typically meal hours. Special dietary requirements for scientific participants will be made available to the ship’s command at least seven days prior to the project.

Berthing requirements, including number and gender of the scientific party, will be provided to the ship by the Expedition Coordinator. The Expedition Coordinator and Commanding Officer will work together on a detailed berthing plan to accommodate the gender mix of the scientific party taking into consideration the current make-up of the ship’s complement. The Expedition Coordinator is responsible for ensuring the scientific berthing spaces are left in the condition in which they were received; for stripping bedding and linen return; and for the return of any room keys which were issued. The Expedition Coordinator is also responsible for the cleanliness of the laboratory spaces and the storage areas utilized by the scientific party, both during the project and at its conclusion prior to departing the ship.

All NOAA scientists will have proper travel orders when assigned to any NOAA ship. The Expedition Coordinator will ensure that all non NOAA or non-Federal scientists aboard also have proper orders. It is the responsibility of the Expedition Coordinator to ensure that the entire scientific party has a mechanism in place to provide lodging and food and to be reimbursed for these costs in the event that the ship becomes uninhabitable and/or the galley is closed during any part of the scheduled project.

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer. All spaces and equipment on the vessel are subject to inspection or search at any time. All personnel must comply with OMAO's Drug and Alcohol Policy dated May 17, 2000 which forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

B.	Medical Forms and Emergency Contacts

The NOAA Health Services Questionnaire (NHSQ, NF 57-10-01 (3-14)) must be completed in advance by each participating scientist. The NHSQ can be obtained from the Expedition Coordinator or the NOAA website http://www.corporateservices.noaa.gov/noaaforms/eforms/nf57-10-01.pdf.

All NHSQs submitted after March 1, 2014, must be accompanied by NOAA Form (NF) 57-10-02- Tuberculosis Screening Document in compliance with OMAO Policy 1008 (Tuberculosis Protection Program).

The completed forms should be sent to the Regional Director of Health Services at the applicable Marine Operations Center. The NHSQ and Tuberculosis Screening Document should reach the Health Services Office no later than 4 weeks prior to the start of the project to allow time for the participant to obtain and submit additional information should health services require it, before clearance to sail can be granted. Please contact MOC Health Services with any questions regarding eligibility or completion of either form. Ensure to fully complete each form and indicate the ship or ships the participant will be sailing on. The participant will receive an email notice when medically cleared to sail if a legible email address is provided on the NHSQ.

The participant can mail, fax, or email the forms to the contact information below.  Participants should take precautions to protect their Personally Identifiable Information (PII) and medical information and ensure all correspondence adheres to DOC guidance (http://ocio.os.doc.gov/ITPolicyandPrograms/IT_Privacy/PROD01_008240).

The only secure email process approved by NOAA is Accellion Secure File Transferwhich requires the sender to setup an account. Accellion’s Web Users Guideis a valuable aid in using this service, however to reduce cost the DOC contract doesn’t provide for automatically issuing full functioning accounts.  To receive access to a “Send Tab”, after your Accellion account has been established send an email from the associated email account toaccellionAlerts@doc.gov requesting access to the “Send Tab” function.  They will notify you via email usually within 1 business day of your approval.  The ‘Send Tab” function will be accessible for 30 days.

Contact information:

| Regional Director of Health Services Marine Operations Center – Atlantic 439 W. York Street Norfolk, VA 23510 Telephone 757-441-6320 Fax 757-441-3760 EmailMOA.Health.Services@noaa.gov |  |
| --- | --- |

Prior to departure, the Expedition Coordinator must provide a listing of emergency contacts to the Operations Officer for all members of the scientific party, with the following information: name, address, relationship to member, and telephone number using the Google Form at

https://docs.google.com/a/noaa.gov/forms/d/1pcoSgPluUVxaY64CM1hJ75l1iIYirTk48G-lv37Am_k/viewform

C.	Shipboard Safety

Hard hats are required when working with suspended loads.  Work vests are required when working near open railings and during small boat launch and recovery operations.  Hard hats and work vests will be provided by the ship when required.

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted.  At the discretion of the ship CO, safety shoes (i.e. steel or composite toe protection) may be required to participate in any work dealing with suspended loads, including CTD deployment and recovery.  The ship does not provide safety-toed shoes/boots.  The ship’s Operations Officer should be consulted by the Expedition Coordinator to ensure members of the scientific party report aboard with the proper attire.

D.	Communications

A progress report on operations prepared by the Expedition Coordinator may be relayed to the program office. Sometimes it is necessary for the Expedition Coordinator to communicate with another vessel, aircraft, or shore facility. Through various means of communications, the ship can usually accommodate the Expedition Coordinator. Special radio voice communications requirements should be listed in the project instructions. The ship’s primary means of communication with the Marine Operations Center is via email and the Very Small Aperture Terminal (VSAT) link. Standard VSAT bandwidth at 128kbs is shared by all vessels staff and the science team at no charge. Increased bandwidth in 30 day increments is available on the VSAT systems at increased cost to the scientific party. If increased bandwidth is being considered, program accounting is required and it must be arranged through the ship’s Commanding Officer at least 30 days in advance.

Specific information on how to contact NOAA Ship Okeanos Explorer and all other fleet vessels can be found at http://www.moc.noaa.gov/MOC/phone.html#EXhttp://www.moc.noaa.gov/MOC/phone.html - EX

Important Telephone and Facsimile Numbers and E-mail Addresses

Ocean Exploration and Research (OER):

Phone: (301) 734-1010

Fax: (301) 713-4252

#### University of New Hampshire, Center for Coastal and Ocean Mapping

Phone: (603) 862-3438

Fax: (603) 862-0839

#### NOAA Ship Okeanos Explorer - Telephone methods listed in order of increasing expense:

Okeanos Explorer Cellular: (401) 713-4114

Okeanos Explorer Iridium: (808) 659-9179

OER Mission Iridium (dry lab): (808) 851-3827

EX INMARSAT B

Line 1: 011-870-764-852-328

Line 2:	011-870-764-852-329

Voice Over IP (VoIP) Phone:

301-713-7772 (expect a delay once picked up by directory)

E-Mail: Ops.Explorer@noaa.gov - (mention the person’s name in SUBJECT field)

expeditioncoordinator.explorer@noaa.gov - For dissemination of all hands emails by Expedition Coordinator while on board.  See ET for password.

E.	IT Security

Any computer that will be hooked into the ship's network must comply with the OMAO Fleet IT Security Policy1.1 (November 4, 2005) prior to establishing a direct connection to the NOAA WAN. Requirements include, but are not limited to:

(1) Installation of the latest virus definition (.DAT) file on all systems and performance of a virus scan on each system. 
(2) Installation of the latest critical operating system security patches. 
(3) No external public Internet Service Provider (ISP) connections.

Completion of the above requirements prior to boarding the ship is required.

Non-NOAA personnel using the ship's computers or connecting their own computers to the ship's network must complete NOAA’s IT Security Awareness Course within 3 days of embarking.

F.	Foreign National Guests Access to OMAO Facilities and Platforms

All foreign national access to the vessel shall be in accordance with NAO 207-12 and RADM De Bow’s March 16, 2006 memo (http://deemedexports.noaa.gov).  National Marine Fisheries Service personnel will use the Foreign National Registration System (FNRS) to submit requests for access to NOAA facilities and ships.  The Departmental Sponsor/NOAA (DSN) is responsible for obtaining clearances and export licenses and for providing escorts required by the NAO.  DSNs should consult with their designated Line Office Deemed Export point of contact to assist with the process.

Full compliance with NAO 207-12 is required.

Responsibilities of the Expedition Coordinator:

- Provide the Commanding Officer with the email generated by the Servicing Security Office granting approval for the foreign national guest’s visit. (For NMFS-sponsored guests, this email will be transmitted by FNRS.)This email will identify the guest’s DSN and will serve as evidence that the requirements of NAO 207-12 have been complied with.

- Escorts – The Expedition Coordinator is responsible to provide escorts to comply with NAO 207-12 Section 5.10, or as required by the vessel’s DOC/OSY Regional Security Officer.

- Ensure all non-foreign national members of the scientific party receive the briefing on Espionage Indicators (NAO 207-12 Appendix A) at least annually or as required by the Servicing Security Office.

- Export Control - Ensure that approved controls are in place for any technologies that are subject to Export Administration Regulations (EAR).

The Commanding Officer and the Expedition Coordinator will work together to implement any access controls necessary to ensure no unlicensed export occurs of any controlled technology onboard regardless of ownership.

Responsibilities of the Commanding Officer:

- Ensure only those foreign nationals with DOC/OSY clearance are granted access.

- Deny access to OMAO platforms and facilities by foreign nationals from countries controlled for anti-terrorism (AT) reasons and individuals from Cuba or Iran without written approval from the Director of the Office of Marine and Aviation Operations and compliance with export and sanction regulations.

- Ensure foreign national access is permitted only if unlicensed deemed export is not likely to occur.

- Ensure receipt from the Expedition Coordinator or the DSN of the FNRS or Servicing Security Office email granting approval for the foreign national guest’s visit.

- Ensure Foreign Port Officials, e.g., Pilots, immigration officials, receive escorted access in accordance with maritime custom to facilitate the vessel’s visit to foreign ports.

- Export Control - 8 weeks in advance of the project, provide the Expedition Coordinator with a current inventory of OMAO controlled technology onboard the vessel and a copy of the vessel Technology Access Control Plan (TACP).  Also notify the Expedition Coordinator of any OMAO-sponsored foreign nationals that will be onboard while program equipment is aboard so that the Expedition Coordinator can take steps to prevent unlicensed export of Program controlled technology.  The Commanding Officer and the Expedition Coordinator will work together to implement any access controls necessary to ensure no unlicensed export occurs of any controlled technology onboard regardless of ownership.

- Ensure all OMAO personnel onboard receive the briefing on Espionage Indicators (NAO 207-12 Appendix A) at least annually or as required by the Servicing Security Office.

Responsibilities of the Foreign National Sponsor:

- Export Control - The foreign national’s sponsor is responsible for obtaining any required export licenses and complying with any conditions of those licenses prior to the foreign national being provided access to the controlled technology onboard regardless of the technology’s ownership.

- The DSN of the foreign national shall assign an on-board Program individual, who will be responsible for the foreign national while on board.  The identified individual must be a U.S. citizen and a NOAA or DOC employee.  According to DOC/OSY, this requirement cannot be altered.

- Ensure completion and submission of Appendix C (Certification of Conditions and Responsibilities for a Foreign National

VIII.	Appendices

Appendix 1.	Data Management Plan (to be added)

Appendix 2.	Categorical Exclusion (to be added)

Appendix 3.	Survey of Opportunity

NASA Maritime Aerosols Network Survey of Opportunity

Survey or Project Name

Maritime Aerosol Network

Points of Contact (POC): Dr. Alexander Smirnov

Activities Description(s) (Include goals, objectives and tasks)

The Maritime Aerosol Network (MAN) component of AERONET provides ship-borne aerosol optical depth measurements from the Microtops II sun photometers. These data provide an alternative to observations from islands as well as establish validation points for satellite and aerosol transport models. Since 2004, these instruments have been deployed periodically on ships of opportunity and research vessels to monitor aerosol properties over the World Oceans.

Appendix 4.	ADCP Testing Plan (to be updated with better version)

Appendix 5.	EK60 Calibration Procedures

Standard

Operating

Procedure

Standard

Operating

Procedure

EK60 Calibration

EK60 Calibration

PROCESS OWNER

NOAA Ship Okeanos Explorer

| REVISION HISTORY |  |  |  |
| --- | --- | --- | --- |
| REV | Description of Change | Author | Effective Date |
| 0 | Initial release | Malik and Peters | August 2011 |
| 1 | Revised to reflect updated pictures using calibration equipment provided by UNH CCOM as part of EK80 testing. Simplified text. | Sowers | March 2015 |
| 2 | Revised | Chris Taylor | March 2015 |

| REFERENCE DOCUMENTS |  |
| --- | --- |
| Document Number | Document Title |
|  | Simrad EK 60 Scientific Echo Sounder Reference Manual Release 2.2.0, January 2008 |

Simrad EK60 calibration procedures are outlined in Simrad EK60 Scientific Echo Sounder Reference Manual Release 2.2.0, January 2008.  The following procedures have been adapted for the Okeanos Explorer. EK60 calibration is required to maintain the accuracy of the data for scientific applications and is generally recommended when the ship moves to an operating area with substantially different water mass properties (e.g. temperature, salinity, depth, or moving from N. Atlantic to the Gulf of Mexico or Tropical Pacific).

EK60 18kHz Transducer, installed May 2011. Arrows point towards the bow of the ship .The transducer is on the port side of the ship.

EX Transducer Arrangement in hull blister.  Not all of the labeled equipment is currently installed.  Indicated is the location of the EK60 transducer.  It is on the port side of the vessel.

1.0.   Purpose/Overview

This plan describes an in situ beam pattern measurement procedure for the Simrad ES-18-11, 18 kHz split-beam scientific transducer using the Simrad EK60 general purpose transceiver (GPT, 18 kHz) aboard the Okeanos Explorer. During calibration a reference target with known target strength (TS) is lowered into the sound beam, and the measured target strength is compared with the known target strength. If it is necessary to adjust the echo sounder, this is performed automatically by the calibration software. If you have an EK60 system with several transceivers, you must calibrate each frequency separately. All the different combinations of pulse duration and transmitter power for each frequency that will be used during normal operation of the echo sounder must be calibrated.

A CTD profile should be conducted prior to calibration to obtain temperature and salinity depth profiles. If it is relatively shallow and a mixed watercolumn is expected, the readout from the surface TSG can be used.  Measurements on the main response axis (MRA) are of primary importance to provide a general offset for TS in the center of the beam pattern. If no other data are collected elsewhere in the echosounder FOV, this MRA offset may be used in conjunction with beam pattern models to estimate TS corrections across the beam pattern. If conditions and time constraints allow, and only after MRA data have been collected, it is also useful to collect data with the sphere in positions across the beam pattern to provide beam pattern corrections directly.

Preparation of the materials on deck and selection of favorable sea conditions can save several hours of ship time. It is ideal to minimize current relative to the ship, because relative currents of 1 kt or more will severely complicate sphere deployment and control. More importantly, stress and failure of the lines, rods, and reels increase the chances of losing the sphere and may present hazards to personnel on deck.

2.0.  Location

A water depth of at least 30m is required to conduct this calibration.  It is recommended to conduct calibration at a deep pier facility (with depth > 30 m). If no deep pier facility is available the calibration can be conducted at anchor or drifting in a location where there is minimal impact by fish (to avoid acoustic interference) and current/sea conditions (to avoid excessive movement which makes the mechanics of the calibration difficult). The calibration can also be conducted while the ship is drifting in an area with light winds, calm seas, mild currents, and minimal traffic hazards. A final location will be chosen based on the impeding weather conditions and discussions with the ship’s command.

3.0.   Equipment

The following equipment is required to conduct the calibration and resides on the EX:

- 150 feet of line and a weight (large shackle) secured in a loop in the center of the line.

  - The line is bright yellow as of Feb. 2015 (white line shown in picture has been replaced)

- EK 60 transducer and ER60 software

  - These are installed on the ship.

- 4 people minimum: 1 for each of 3 outriggers and at least 1 in the lab to conduct the calibration.

  - Lead Scientist/Mapping Lead/Expedition Coordinator, Survey Technicians, Mapping personnel.

- 4 handheld VHF radios

  - Located in the Dry Lab and/or available from upon request from ETs.

- 3 Canon Easi-Troll ST Manual Downrigger reels with 100+ meters of high strength braided line (100lb or 200lb test green or yellow “Spectra”, “PowerPro” or similar braided fishingline is excellent)

- 3 stainless outrigger holders

- 3 eight-foot long fiberglass outrigger poles with eye-bolt at end

- Hardware to secure downriggers to the side of the ship

- 3 (three) 6” angle aluminum with reel base screwed in – one per downrigger

- 6 (six) metal C-clamps – 2 per downrigger

- 9 (nine) hose clamps – 3 per outrigger

- Calibration sphere (Copper, 63.0 mm diameter) and liquid soap +

- 3-way swivel for connecting bow, port, and starboard lines without entanglements

- 20-25 m length of monofilament line (30 lb test) with snap swivel for sinker weight. Make loop knot at end to attach to three downrigger snap swivels.  Make loop knot in mono line 10 meters down to attach sphere.

- Gloves for protecting hands during deployment of the monofilament line, sphere, and weight

- Boat hook for maneuvering lines for setup and retrieving sphere/weight.

3.0.   Pre Calibration

Significant preparations have to be made to set up the gear for EK 60 calibrations. Three lines on reels with outrigger rods are used for positioning the sphere within the beam of the transducer. Control over the sphere position within the beam requires approximately equiangular and equidistant spacing of rods and reels with respect to the transducer. Having the rods, reels, lines, sinker, sphere, and personnel prepared and in place before the calibration will save many hours of ship time.

3.1. Equipment Setup:

- Set up the downrigger reels and outriggers with two on the port side (fwd and aft) and one on the starboard side of the ship in line with location of hull installed EK 60 transducer.

The following is a conceptual diagram illustrating the arrangement of the lines, sphere, and weight.

Port Forward:

This station is set up on the port side 0-1 deck, as shown below. The pole is mounted on the stanchion furthest forward, and the Canon reel is mounted on the bulwarks vertical flaring just aft of this.

Secure the angled aluminum plate to the metal bulwarks flaring on the ship using C-clamps as shown in the photo below.

Attach the Canon downrigger into its mounting plate that is screwed into the aluminum plate. Orient the downrigger reel handle to face the walkway so it is easy to operate. Secure the metal pole holder to the stanchion using rubber padding and screwing tightly three hose clamps to minimize rotation of the holder.

Before putting the fiberglass pole in the holder, run the end of the monofilament line through the eyelet at the end of the fiberglass downrigger pole. Make sure to run the line through the eyelet in such a way that it will freely move when being reeled in or let out. While having one person holding the end of the monofilament line and letting line out from the reel, have another person place the pole into the holder. Clip the end of the monofilament line into the orange zip tie at the end of the Canon reel. Keep the line taught to avoid any tangles.

Port Aft:

This station is mounted just forward of the chains on the port 01-deck forward of the breezeway.

Secure the angled aluminum plate to the metal post on the ship using C-clamps as shown in the photo below. Secure the metal pole holder to the first ship stanchion forward of the chains using rubber padding and screwing tightly three hose clamps to minimize rotation of the holder.

Put the monofilament line through the fiberglass pole and secure to the orange zip tie as described for the Port Forward station.

Starboard:

This station is set up between the 4th and 5th stanchions (counting forward to aft).

Once the mounting equipment is in place, the line can be run through the eyes of the poles, and the poles can be placed in the holders until it is time to connect the rest of the gear.

- Take the yellow paracord line and shackle weight to the front deck, tie one end of the paracord to a railing, and carefully unreel the paracord line around the front of the ship’s bow. Maneuver the paracord around the ship’s anchors to get the line below them without entanglement. Keep the loop in the middle of the paracord at the front of the bow (you can tie it the front with a lot of slack on either side.) Once the line has been place around the bow and tied to railings on both the starboard and port side, attach the shackle weight to the loop and drop the line clear of the ship to sink the paracord underneath the vessel. Carefully move on end of the paracord line to the starboard downrigger and attach to the downrigger’s spectra line. Move the other end of the paracord to the forward port downrigger and do the same. This line will then be used to join the port and stbd filament line on the downriggers.

  - Note: If anchoring, set up the line with the weight prior to anchoring or it will not be possible to get the line past the anchor chain on the bow.

- Dip the sphere in liquid dish detergent to ensure there are no bubbles or fouling on the target.

- Confirm that the vessel is secure in a suitable location (bow/stern anchored in still water that is free of biological scatterers, or drifting). If anchoring is not possible, calibration can be conducted while adrift.

3.2. CTD Cast:

A CTD cast is required to obtain a sound velocity measurement for the depth of the sphere.  The CTD only needs to be lowered to about 50 meters.  Once the cast is completed, print out a sound velocity profile for the top 50 meters of the water column. Once the sphere is lowered, and a depth is determined, use the profile to select the appropriate sound velocity.  You will also need the sound speed or temperature in order to select the correct sphere target strength during the calibration. The CTD cast will be conducted by the Ship’s crew—OOD, SST and deck department.

3.3. Time Estimates:

It could take a few hours to precisely place the sphere under the EK 60. Up to 12 hours on-site may be required to conduct the full calibration.

NOTE: Make sure everyone working outside is cognizant of the weather conditions—to take breaks and wear sunblock in extreme heat or to bring suitable layers for cold weather—this process may take several hours.  Also make sure to rotate personnel through the positions so that everyone can have enough breaks.

3.4. Risks:

Gear entanglement: The ship’s motion during the calibration procedure should be minimal to avoid any gear entanglement. If gear entanglement is suspected, the calibration procedure will be halted and ship’s divers will inspect the ship hull for any entanglement.

4.0.   Calibration

Once the line with the weight has been draped below the ship’s hull, and the vessel is secure either at anchor or adrift, the following methodology is the recommended approach for giving us the best control of the gear under the ship’s hull.

4.1. Deployment

- With the spectra line fully reeled in to end of the outrigger pole, reset all the reel counters to zero. Attach one end of the line to a pole/reel on the stbd side of the vessel.

- Pay out the monofilament on the stbd side reel, and pull in the paracord on the port side until the monofilament is reached.  Detach the line, and attach the two remaining reels (e.g., fwd and aft port reels).

- Attach a >12m length of monofilament, the calibration sphere, and a weight (weight needs to be at least one pulse length below the calibration sphere, and the sphere needs to be at least one pulse length below the swivel) to the point where the monofilament from all three reels are attached.

- Soap the calibration sphere using ordinary dish detergent to avoid bubble development on the surface of the sphere.

- Lower the weight and calibration sphere over the port side with the port side reels holding tension.  Instruct the port side reel personnel to pay out line slowly as the starboard side takes up line.  Keep some tension on the starboard side to avoid too much slack in the line that could entangle ship’s hull or instruments.  Instruct reel operators to payout/takeup line until the sphere can be seen in the sonar’s field of view. The following reel out numbers should get the sphere positioned close to the center of the sonar’s field of view. These numbers on the reel will have the sphere at about 18-20m below the transducer:  The numbers assume the reel counters were zeroed with the snap swivel at the end of the downrigger (rather than at the end of the outrigger pole).

STBD: 76 ft 
Port Aft: 96 ft
Port FWD: 75 ft

- Adjust the lines in order to conduct the calibration. This will require someone in the control room and on each reel, all with radios, to communicate the direction each reel needs to be operated to position the sphere.

- The sphere needs to be moved into all four quadrants of the sonar beam.  It is suggested to keep a written log of these changes in order to keep track of the motion of the sphere.  Once the entire circle has been filled with points, the calibration is complete. (Consult section 5.0 for details of operating the calibration software.  Make sure the RAW data is being recorded.  The calibration can be re-examined in playback mode if necessary.

4.2. Recovery

- After the calibration is finished, pay out the lines on port side and reel in on stbd until the stbd line is vertical and the connection point reaches the surface.

- Next, grab the stbd line with a boat hook to bring it closer to the ship.  Haul in the sphere and weight by hand until the gear is on deck.  Use gloves for protection.

- Disconnect the sphere and the weights.

- Disconnect the port lines and attach a small weight to each line and tell each person standing by the reels to haul in.

- Inform the bridge when all equipment is out of the water and stowed.

4.0.  Troubleshooting

- If the ship is drifting, and you cannot get the sphere into a particular quadrant simply by shifting the lines on the downriggers, consider turning the ship around. A shift in current direction may help get the sphere into the sector you need.

5.0.  ER60 18 calibration software

Once the sphere has been lowered below the transducer, use the following procedure to run the calibration routine on the EK 60 software. The settings used for calibration on 08/29/2011 are provided as guidelines.

The theoretical target strength of the calibration sphere can be calculated using the following link http://swfscdata.nmfs.noaa.gov/AST/SphereTS/.  Enter the sphere material (e.g., Cu), size (e.g., 64mm), temperature and salinity at target depth, frequency and pulse length for calibration.

Setting up the calibration window

1.  Click Operation →Ping control.

2.  In the Ping Control dialogue, set Ping rate to Interval and 1 second. This can also be done from the toolbar.

3.  Click Operation →Normal.

4.  In the Normal Operation dialogue:

Select transceiver, and switch to Active mode.

Set the Transmit Power to the level you wish to calibrate [2000 W]

Choose the Pulse Duration you wish to calibrate [0.512ms, 1.024ms, 2.048ms, or 4.096 ms]

5.  In the Output -> File set the Current Output Directory to a folder ../<Cruise>/Calibration/<pulselength>/.  On the Raw Data tab, specify a filename prefix to reference the cruise/ship and pulselength used.  Set Range to 50m and Max. file size to 50Mb.  Start recording the raw data!

6.  Right-click in an echogram, select Range on the short-cut menu, and set the range for one of the echogram views to cover the range you wish to see around the sphere. This range should include the depth range where you expect to find the reference target, weight below the target (and seafloor if visible).

7. Check that you see the reference target in the Single Echo view.

8. Right-click in the Single Echo view corresponding to the echogram to open the Single Target Detection dialogue box.

9.  In the Single Target Detection dialogue, click the Calibration button to start the calibration program, and to create a new Calibration window. The calibration program allows you to record new calibration data, or read previously recorded calibration

data.

10. In the Calibration window, click File →New to open the Record dialogue and to start a new calibration.

111.  Enter the following data in the Record dialogue box:

a.Transducer’s serial number [2097]

b. Correct theoretical target strength (TS) for the reference target [e.g., -34.60 dB, dependent on sphere and sound speed at the calibration depth, see http://swfscdata.nmfs.noaa.gov/AST/SphereTS/ for a TS calculator]

*c. Allowed deviation from the TS for the reference target [5 dB]

**d. Upper and lower depth limits for the target window (that include only the sphere and exclude the weight and seafloor).

e. Any comments you may wish to add to the calibration file

*This is a window giving the limits for the system’s acceptance of single target echoes coming from fish. The closer to the correct reference target TS the limits have been set, the more of the unwanted fish echoes will be rejected. On the other hand, if the echo from the reference target is too close to one of the limits, the deviation has to be increased before starting collecting data. This is because it will always be a certain variation in TS values when the reference target is being moved to cover the complete beam.

**A narrow window will have same effect as above, reducing the possibility of detecting unwanted echoes from fish. But change in the range of the sphere may take it outside the depth.  It is best to keep the sphere within 1-2 m range/depth during entire calibration.

12.  Click OK when you have finished entering data.  The calibration program will now begin.

Running the calibration routine

Different views can be set up during the calibration. You will see two views in the Calibration window; a Plot view and an Information view.

Plot view (left) shows position of the reference target in the transducer beam, crosshairs over dot show current or last target location.  Information view (right) shows calibration and EK60 system parameters.  Scrolling down in right panel shows target strength and position as target position is recorded.

A vertical bar is shown on the left side of each view. A blue colour indicates that the view is active, while gray colour indicates a passive view. If you wish to print a view, or perform other operations connected to it, you must make sure that the desired view is active.

In the Plot view you will see recorded data plotted as blue and red circles. Blue circles indicate TS values below the current beam model, while red circles indicate values above the current beam model. In the upper part of the Information view you will see various information associated with recording of the calibration data. Lines containing this information all begin with a #. Below this information, recorded values for each new TS detection are updated continuously during data recording.

1.  Move the reference target slowly around to record a sufficient number of data points (>100) evenly distributed inside the beam. Make sure that a reasonable number of hits

are made close to the centre of the beam. This is important in order to ensure a correct estimate for the Sa correction parameter.

2.  While moving the target you should keep the reference target within the depth limits you entered in the Record dialogue (<2m change in range over calibration).

3.  While moving the target and recording of data points stops, the measured TS value may be outside the limits entered in the Record dialogue.

4. Stop and restart recording as required by using the Stop/Start command found in the Main menu. It is recommended to stop collecting data if unwanted fish echoes are entering into the depth window, and restart again when disappeared.

5. When you have finished data recording, click File →Save As to open the Save As dialogue.

6. Choose the directory where you want the calibration file to be saved, and enter a file name for your calibration file.

7.  Click Save As to finish.

Name the Results file according to the Date, Frequency and Pulse Length.

The calibration program will now use two different models to fit recorded data, a polynomial model and a beam model. The Plot view will plot the model along with the recorded data points. Blue circles indicate values below the model; red circles indicate values above the model. The green circles close to the centre axis indicate the points that have been used when estimating the Sa Correction value.

Examine the Information view.  Under the “Data Deviation from Beam Model”, the RMS value should be <0.4 A higher RMS may be caused by encroaching fish targets or other noise that has contributed to the reference target strength.  If there were fish targets during portions of the Calibration, the RAW file can be Replayed (Main Menu – Operation – Replay) and follow the same Calibration program procedures above.  Use Stop/Start in the Calibration program main menu to not record targets when fish are present.

Updating transducer parameters

When you are satisfied with the calibration results you can use the results to update your transducer parameters in the echo sounder.

In the ER60 installation directory, find the TrList.ini file.  This file contains factory default parameters for all Simrad Tranceiver and Transducers.  Copy this file and paste is the same directory as “TrList-Default.ini”.

1.  In the Calibration window, click File →Update Beam Data to perform this task.

This step updates the Gain, SaCorrection, and Beam Angle parameters in the TrList.ini file for the selected transducer and pulse length for the calibration.

NOTE:

Calibration program view after saving calibration data.  Green targets indicate those used to calculate Gain and Sa Correction. Blue  targets are below expected target strength and red are above expected target strength using the updated Beam Model.

Repeat Calibration steps for other pulse lengths and frequencies.  Copy and rename the TrList.ini with TrList_<date> <frequency><pulse length(s)>.ini

Note:

This is a serious operation, which will affect the transducer installation parameters and will thus affect all future results to be obtained using the current transducer and pulse duration.Thus, to prevent accidentally use of this operation, you are asked

to confirm this operation. The changes take effect automatically the next time you start

Normal operations on the echo sounder. If the RMS in the calibration beam model results is >0.4, do not update beam data.

Example Data: August 29, 2011 calibration results

#  Calibration  Version   2.1.0.12

#

#  Date:  8/29/2011

#

#  Comments:

#

#

#  Reference Target:

#    TS                  -34.60 dB       Min. Distance         36.00 m

#    TS Deviation           5.0 dB       Max. Distance         47.00 m

#

#  Transducer:  ES18-11  Serial No.   2097

#    Frequency            18000 Hz       Beamtype                Split

#    Gain                 23.00 dB       Two Way Beam Angle   -17.2 dB

#    Athw. Angle Sens.       13.90       Along. Angle Sens.      13.90

#    Athw. Beam Angle    10.60 deg       Along. Beam Angle   10.40 deg

#    Athw. Offset Angle   0.00 deg       Along. Offset Angle  0.00 deg

#    SaCorrection          0.00 dB       Depth                 4.57  m

#

#  Transceiver:  GPT  18 kHz 009072066c0e 1-1 ES18-11

#    Pulse Duration       4.096 ms       Sample Interval     0.771   m

#    Power                 2000  W       Receiver Bandwidth   0.72 kHz

#

#  Sounder Type:

#    EK60 Version  2.2.1

#

#  TS Detection:

#    Min. Value           -38.0 dB       Min. Spacing            100 %

#    Max. Beam Comp.        6.0 dB       Min. Echolength          80 %

#    Max. Phase Dev.          10.0       Max. Echolength         470 %

#

#  Environment:

#    Absorption Coeff.   1.5 dB/km       Sound Velocity     1505.0 m/s

#

#  Beam Model results:

#    Transducer Gain    = 23.09 dB       SaCorrection       = -0.43 dB

#    Athw. Beam Angle   =10.93 deg       Along. Beam Angle  =10.61 deg

#    Athw. Offset Angle = 0.17 deg       Along. Offset Angle= 0.03 deg

#

#  Data deviation from beam model:

#    RMS =    0.42 dB

#    Max =    1.21 dB  No. =   228  Athw. = -5.2 deg  Along = -2.8 deg

#    Min =   -1.87 dB  No. =   263  Athw. = -1.2 deg  Along =  5.0 deg

#

#  Data deviation from polynomial model:

#    RMS =    0.39 dB

#    Max =    1.16 dB  No. =   228  Athw. = -5.2 deg  Along = -2.8 deg

#    Min =   -1.66 dB  No. =   263  Athw. = -1.2 deg  Along =  5.0 deg

#

#  Data:

#  No.    Time    Distance  TS-c    TS-u      Athw.    Along     sA

#                  [m]      [dB]    [dB]      [deg]    [deg]  [m2/nm2]

#

1  15:39:55.89  40.42   -34.54  -34.81     1.11     0.20       482

2  15:40:00.64  40.41   -34.56  -34.74     0.91     0.00       484

3  15:42:04.39  40.37   -34.43  -34.74     1.11     0.40       516

///////

///////

295  18:19:11.83  39.90   -34.61  -38.64    -3.24     2.93       207

296  18:19:35.66  40.30   -34.47  -39.17    -3.54     3.14       154

297  18:19:40.42  39.78   -34.22  -37.64    -2.73     2.93       257

298  18:19:45.22  40.19   -33.71  -36.78    -2.63     2.73       308

299  18:23:06.58  40.50   -34.92  -35.31     0.51     1.21       444